# Decision No. C15-0674

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 14A-0482R

IN THE MATTER OF THE APPLICATION OF THE CITY OF LOUISVILLE, COLORADO FOR THE AUTHORITY TO CONSTRUCT A PEDESTRIAN/BICYCLE UNDERPASS CROSSING UNDER THE MAIN LINE OF THE BNSF RAILWAY AT MILEPOST 19.91 (DOT # PENDING) FRONT RANGE SUBDIVISION AT THE EXTENSION OF SOUTH STREET, CITY OF LOUISVILLE, BOULDER COUNTY, COLORADO.

commission decision granting 
motion for fifth extension of time

Mailed Date:  	July 16, 2015

Adopted Date: 	July 8, 2015

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Fifth Extension of Time filed by the City of Louisville (Louisville) on June 25, 2015 requesting an extension of time to October 1, 2015 to file a copy of the signed Construction and Maintenance Agreement.

- Louisville previously filed similar Motions for Extension of Time on July 18, 2014 to file the signed Construction and Maintenance Agreement in this matter, which were granted by the Commission by Decision No. C14-0957 and mailed on August 8, 2014; on September 17, 2014, which was granted by the Commission by Decision No. C14-1199 and mailed on October 2, 2014; on December 26, 2014, which was granted by the Commission by Decision No. C15-0043 and mailed on January 15, 2015; and on March 31, 2015, which was granted by the Commission by Decision No. C15-0323 and mailed on April 10, 2015.

- As grounds, Louisville states that it received a draft agreement from BNSF Railway Company (BNSF) on June 16, 2014.  Louisville states that BNSF has approved Louisville’s comments and has provided an estimate for the work and approval of Louisville’s final construction drawings.  The Louisville City Council approved the agreement and authorized execution by Resolution No. 26, Series 2015.  Louisville is waiting for BNSF to complete the review of the final revisions to the agreement and hopes to have the agreement and all exhibits finalized within the next few weeks.  However, Louisville requests an additional 90 days to October 1, 2015 to file the final signed Construction and Maintenance Agreement with the Commission.

- Louisville conferred with BNSF’s counsel regarding this motion and BNSF has no objection to the filing of this motion.

- Now being fully advised in the matter, we grant the motion.

## ORDER

### The Commission Orders That:

- The Motion for Fifth Extension of Time filed by the City of Louisville (Louisville) on June 25, 2015 is granted.

- Louisville is granted to October 1, 2015 to file a copy of the signed Construction and Maintenance Agreement in this matter.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
July 8, 2015.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ PAMELA J. PATTON ________________________________ - GLENN A. VAAD ________________________________ - Commissioners |
| --- | --- |