# Decision No. C15-0812

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 12A-409R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO INSTALL A GRADE SEPARATED CROSSING BY CONSTRUCTING A 64TH AVENUE STRUCTURE OVER PROPOSED COMMUTER 
RAIL TRACKS AND EXISTING FREIGHT TRACKS IN ADAMS COUNTY, STATE OF COLORADO.

COMMISSION DECISION GRANTING MOTION AND ALTERING DECISION NO. C12-0927

Mailed Date:  	August 7, 2015

Adopted Date: 	August 6, 2015

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Consent Motion to Alter or Amend Decision No. C12-0927 and to Waive Response Time (Motion) filed by the Regional Transportation District (RTD) on July 17, 2015, seeing to change the currently approved requirement that the active warning devices at the crossing not be removed until the grade separation structure is complete and operational and the at-grade crossing is no longer in use.

- As grounds, RTD states that the location of the existing at-grade crossing and active warning equipment conflicts with the location of the proposed and approved commuter rail track alignment.  RTD states that the roadway in question where the at-grade crossing is located has been closed for public use because the grade separation structure cannot be constructed until the existing warning devices are removed.  RTD requests that the Commission alter Decision No. C12-0927 to allow removal of the active warning devices once the at-grade crossing is no longer in use, regardless of the status of completion of the structure.

- Good cause being shown, we will grant the Motion and alter Decision 
No. C12-0927 mailed August 10, 2012.  Paragraph 16 and Ordering Paragraph 6 of Decision No. C12-0927 are altered to allow the active warning equipment at the crossing to be removed once the at-grade crossing is no longer able to be used regardless of the construction and completion status of the grade separation structure.

## ORDER

### The Commission Orders That:

- The Consent Motion to Alter or Amend Decision No. C12-0927 at to Waive Response Time filed by the Regional Transportation District (RTD) on July 17, 2015, seeing to change the currently approved requirement that the active warning devices at the crossing not be removed until the grade separation structure is complete and operational and the at-grade crossing is no longer in use is granted.

- Paragraph 16 and Ordering Paragraph 6 of Decision No. C12-0927 are altered to allow the active warning equipment at the crossing to be removed once the at-grade crossing is no longer able to be used regardless of the construction and completion status of the grade separation structure.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
August 6, 2015.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ PAMELA J. PATTON ________________________________ - GLENN A. VAAD ________________________________ - Commissioners |
| --- | --- |