# Decision No. C16-0892

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 16A-0612R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT, FOR AUTHORITY TO ALTER AN EXISTING AT-GRADE CROSSING AT 124TH AVENUE IN THE CITY OF THORNTON, ADAMS COUNTY, STATE OF COLORADO.

commission DECISION deeming application complete and Granting application

Mailed Date:  	September 30, 2016

Adopted Date: 	September 28, 2016

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the Regional Transportation District (RTD) on August 12, 2016, requesting authority to reconstruct the crossing of 124th Avenue with the RTD North Metro Rail Line from a single track crossing to two tracks; installation of flashing lights, bells, new entrance gates and medians for both directions of traffic, and blank-out sign indications of a second train reconstruction of the roadway and sidewalk on the north side of the crossing; signage, pavement markings, detectable warning panels, pedestrian swing gates, pedestrian related signage, and pedestrian channelization fencing; reconstruction of the sidewalk on the south side of the crossing to a detached sidewalk; and roadway profiling changes, National Inventory No. 804302A, located in the City of Thornton, County of Adams, State of Colorado.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed August 16, 2016.

- No interventions were filed in this matter.

- The Commission reviewed the record in this matter and deems that the Application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- RTD seeks authority to reconstruct the crossing of 124th Avenue with the RTD North Metro Rail Line from a single track crossing to two tracks including installation of flashing lights, bells, new entrance gates and medians for both directions of traffic, blank-out sign indications of a second train, signage, pavement markings, detectable warning panels, pedestrian swing gates, pedestrian related signage, and pedestrian channelization fencing; reconstruction of the roadway and sidewalk on the north side of the crossing; reconstruction of the sidewalk to a detached sidewalk on the south side of the crossing; and roadway profiling changes.

- The grade of the tracks through the crossing for the new tracks is proposed at a 0.00 percent grade through the crossing.  The roadway grades along 124th Avenue are proposed as a crest vertical curve from 5.00 percent upgrade west to 0.00 percent grade at the crossing transitioning to 0.00 percent through the crossing and transitioning to a crest vertical curve to 1.27 percent west of the crossing.

- RTD states there are currently approximately 4,800 vehicles per day (VPD) using 124th Avenue at a posted speed limit of 30 miles per hour (MPH).  These volumes are projected to increase to 6,550 VPD in five years, 7,250 VPD in ten years, and 8,600 VPD by the year 2035.  There are currently no trains using the crossing.  The commuter rail train service is scheduled to open for revenue service in 2018.  At that time, RTD projects there will be approximately 110 commuter rail train movements through the crossing operating at a maximum timetable speed of 30 MPH.  Commuter rail train movements are not expected to change significantly in the future.

- RTD states that a grade separation at this location is not practicable because of the close proximity of the crossing to the station that is being constructed to the north of the crossing.

- RTD proposes to install active warning equipment that will consist of flashing lights, entrance gates, bells, and constant warning time detection.  The crossing is also proposed to have medians of approximately 93’ in length west of the crossing and approximately 74’ in length east of the crossing and a W10-4 sign along Claude Court for the right-turn toward the crossing as well as railroad crossing pavement markings on both sides of the crossing.  RTD also proposes W10-1 advance warning signs on both sides of the crossing.  A quiet zone designation will be sought at this crossing from the Federal Railroad Administration.  RTD proposes to install W10-9P “No Train Horn” signs at the advance warning sign locations; however, these signs would not be installed until implementation of the quiet zone.

- RTD proposes to reconstruct the sidewalk on the south side to make it a detached sidewalk and to reconstruct the roadway and sidewalk north of the crossing as part of converting the intersection of Claude Court and 124th Avenue from a four-leg intersection to a three-leg intersection.  The sidewalks would be detached at the crossing and would include installation of pedestrian channelization fencing, detectible warning panels, and “Pedestrian Stop Here When Flashing” (R8-10a Special) signs at each detectible warning panel location.  “Push to Open” and “Pull to Open” signs would be installed on the pedestrian swing gates on the appropriate sides of the gates.  RTD also proposes to install blank-out signs with a “2nd Train Coming” message that would activate if a second train is within approximately ten seconds of approaching the crossing such that the railroad signal for the commuter rail trains would remain active.

- Construction is expected to begin upon Commission approval of the Application and be completed within three years of approval.  Revenue service is estimated to start in 2018.  RTD will be required to inform the Commission in writing that all work is complete and operational within ten days of completion prior to the start of any testing or operations.  The Commission will expect this letter no later than September 30, 2017.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD requests a special application procedure because construction of the RTD project is being performed on a design-build basis.  With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that it be allowed construction design tolerances from the plans as submitted including a minimum side clearance of 8’6”, and other applicable Commission Rules.  If a variance from any of the above tolerances is necessary, RTD will file a motion to amend the application to gain approval of the changed requirements.

- We will allow the proposed special application procedure as outlined by RTD with the caveat that if there are any modifications to the plans requiring an amended application or any clearance changes requiring a variance, no construction work is to be performed until the Commission has ruled on the amended application or petition for variance.  We will also require that RTD file a copy of the final plans for the crossing once construction is complete so 
the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by September 30, 2017.

- RTD will be required to update the crossing inventory form for this crossing and to file a copy of that updated form in this proceeding.  The Commission will expect this information to be filed at the end of construction by September 30, 2017.

- RTD estimates the cost of this project at $714,122 with all costs being paid for by the RTD FasTracks program.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, 4 Code of Colorado Regulations 723-1 of the Rules of Practice and Procedure.

- We find that good cause exists and that the requirements of public safety are met by granting the Application consistent with the above discussion.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the Regional Transportation District (RTD) on August 12, 2016, requesting authority to reconstruct the crossing of 124th Avenue with the RTD North Metro Rail Line from a single track crossing to two tracks; installation of flashing lights, bells, new entrance gates and medians for both directions of traffic, and blank-out sign indications of a second train reconstruction of the roadway and sidewalk on the north side of the crossing; signage, pavement markings, detectable warning panels, pedestrian swing gates, pedestrian related signage, and pedestrian channelization fencing; reconstruction of the sidewalk on the south side of the crossing to a detached sidewalk; and roadway profiling changes, National Inventory No. 804302A, located in the City of Thornton, County of Adams, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The Application is granted.

- The special application procedure proposed by RTD is approved with the condition that no construction is to begin at the crossing until any amendments or petitions for variance that may be needed at the crossing have been ruled on by the Commission.

- RTD is authorized and ordered to proceed with the construction of two tracks; installation of flashing lights, bells, new entrance gates and medians for both directions of traffic, blank-out sign indications of a second train, signage, pavement markings, detectable warning panels, pedestrian swing gates, pedestrian related signage, and pedestrian channelization fencing; reconstruction of the roadway and sidewalk on the north side of the crossing; reconstruction of the sidewalk on the south side of the crossing; and roadway profiling changes at the existing crossing of 124th Avenue with its North Metro Rail Line in Thornton, Colorado.

- RTD shall inform the Commission in writing when the construction is complete and operational within ten days of completion prior to the start of any testing or revenue service.  The Commission will expect the letter by September 30, 2017.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD is required to file a copy of the final crossing plans once construction is complete by September 30, 2017.

- RTD is required to update the crossing inventory and to file a copy of the updated crossing inventory form in this proceeding by September 30, 2017.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
September 28, 2016.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ GLENN A. VAAD ________________________________ FRANCES A. KONCILJA ________________________________ Commissioners |
| --- | --- |