# Decision No. R16-0787

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 15A-0613R

IN THE MATTER OF THE APPLICATION OF THE CITY OF AURORA FOR AUTHORITY TO ALTER AN EXISTING CROSSING, DOCKET NUMBER 14A-0282R, DECISION NUMBER C14-0516, NEAR THE INTERSECTION OF EAST 2ND AVENUE AND ABILENE STREET IN THE CITY OF AURORA, ARAPAHOE COUNTY, STATE OF COLORADO.

recommended decision of 
administrative law judge 
Mana L. Jennings-Fader 
granting motion to amend 
application, granting amended 
application under modified 
procedure and subject to 
conditions, modifying decision 
No. c14-0516, requiring compliance 
filings, AND denying as moot 
request for waiver of response time

Mailed Date:  August 23, 2016

TABLE OF CONTENTS

I.	STATEMENT	1

II.	FINDINGS AND CONCLUSIONS	5

III.	ORDER	10

A.	The Commission Orders That:	10

## STATEMENT

- On July 16, 2015, the City of Aurora (Aurora or Applicant) filed an Application that requested authority to alter an existing crossing of the Highline Canal Trail at the intersection of East 2nd Avenue and Abilene Street (Application) for the new Blackhawk Street.  The crossing is located within the City of Aurora, Arapahoe County, Colorado.  That filing opened this proceeding.

- On July 20, 2015, the Commission provided notice of the Application to all interested parties pursuant to § 40-6-108(2), C.R.S.  The notice included an intervention period, which has expired.

- The following intervened as of right or were permitted to intervene:  the Regional Transportation District (RTD) and Railroad Staff of the Commission (Staff).

- RTD and Staff, collectively, are the Intervenors; each individually is an Intervenor.  Applicant and Intervenors, collectively, are the Parties; each individually is a Party.  Each Party is represented by legal counsel in this Proceeding.

- On August 26, 2015, by Minute Order, the Commission deemed the Application complete within the meaning § 40-6-109.5, C.R.S.  On October 15, 2015, Decision 
No. R15-1121-I acknowledged Applicant’s waiver of § 40-6-109.5, C.R.S., in this Proceeding.

- On August 26, 2015, by Minute Order, the Commission referred this Proceeding to an Administrative Law Judge (ALJ) for disposition.

- On October 7, 2015, the Parties filed a Joint Motion to Bifurcate Proceedings to Permit Construction, and for Approval of Procedural Stipulation.  Decision No. R15-1121-I:  (a) granted that motion; (b) bifurcated this Proceeding into Phase I and Phase II as described in Decision No. R15-1121-I; (c) granted the Application to construct the crossing except for traffic signal programming; and (d) ordered the Parties to file quarterly status updates as described in Decision No. R15-1121-I.

- The Parties filed a status report on October 29, 2015.

- On January 29, 2016, the Joint Parties filed a Submission of Joint Quarterly Status Report, Discussion of Proposed Procedural Path Forward[,] and Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket (January 29 Filing).  In that filing, the Parties proposed to file a motion to amend the Application as one of a series of motions based on the anticipated completion dates of the work on the four crossing groups.  In addition, the filing discussed the status of on-going meetings held by other working groups.  Finally, the filing reported on the “continued progress on the setup and wiring of the traffic signal test bench for [specified] traffic signal and train/traffic interface controllers” (January 29 Filing at 3).

- The January 29 Filing references other pending Proceedings that are related to this Proceeding because they pertain to the same light rail line (i.e., the R Line, formerly referred to as the I-225 corridor or line).

- To understand the Parties’ proposal as it applies across and impacts the 15 related Proceedings, on February 25, 2016, the ALJ held a consolidated status conference in these 
cases: Proceedings No. 14A-0115R, No. 14A-0176R, No. 14A-0177R, No. 14A-0387R, 
No. 14A-0388R, No. 14A-0455R, No. 14A-0457R, No. 14A-0458R, No. 14A-0459R, 
No. 14A-0546R, No. 14A-0590R, No. 14A-0591R, No. 14A-0690R, No. 14A-0691R, and 
No. 15A-0613R.  The Parties were present, were represented by legal counsel, and participated.

- On March 1, 2016, the ALJ issued Interim Decision No. R16-0170-I.  In that Interim Decision, the ALJ granted the Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket and suspended the requirement to file quarterly status reports.  In addition, in that Interim Decision, the ALJ approved the general proposed procedural path forward and required a status report providing specific information be filed within ten days if a group of crossings-related filings is delayed six weeks, with the first group of crossings-related filings scheduled to be made by March 31, 2016.

- On April 21, 2016, the Parties filed a Delayed Filing Status Report.  In that filing, the Parties advised the ALJ that the filings for the first group of crossings would be delayed; that the filings for the first group of crossings would be made not later than May 6, 2016; and that the filings for the remaining groups of crossings also would be delayed.

- On July 19, 2016, Aurora filed an Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure [Motion] and Request for Waiver of Response Time [Request].  Appended to that filing, as relevant here, is one revised exhibit to the Application:  Revised Exhibit H.

- The 14-day response time to the Motion has expired.  The ALJ will deny the Request as moot.

- The Motion states good cause.  As the Motion is unopposed, no Party will be prejudiced if the Motion is granted.  The ALJ will grant the Motion and will permit Applicant to amend the Application.

- Granting the Motion and allowing the amendment to the Application have these effects.  First, the authority stated in the Application will be amended to conform to the amendments contained in the Motion.  Second, the Amended Application is uncontested 
and unopposed.

- Pursuant to § 40-6-109(5), C.R.S., and Rule 4 Code of Colorado Regulations (CCR) 723-1-1403, an uncontested and unopposed application may be considered under the

- Commission’s modified procedure and without a formal hearing.  The ALJ finds that the Amended Application should be considered, and will be considered, under the modified procedure and without a formal hearing.

- In accordance with § 40-6-109, C.R.S., the undersigned ALJ now transmits to the Commission the record in this Proceeding along with a written recommended decision.

## FINDINGS AND CONCLUSIONS

- The Commission has jurisdiction in this matter pursuant to §§ 40-4-106(2)(a) and 40-4-106(3)(a), C.R.S.  The Commission has in personam jurisdiction over the Parties.

- Applicant Aurora is a political subdivision of the State of Colorado and a municipal corporation.  Aurora is the municipality responsible for the public streets within Aurora at the location of the proposed crossing.

- Intervenor RTD is a political subdivision of the State of Colorado and is a transportation district created pursuant to the authority conferred by Title 32, Article 9, C.R.S.

- Intervenor Staff is Trial Staff of the Commission as identified in Rule 4 CCR 
723-1-1007(a) notices filed in this Proceeding.

- Aurora seeks authority to alter the crossing of the Highline Canal Trail from the crossing that was authorized by Decision No. C14-0516.  The proposed changes include the addition of a vehicle roadway crossing the tracks that also includes installation of flashing lights, four quadrant gates with exit gate vehicle detection, bells, and cantilever lights; installation of pavement markings; and installation of various pedestrian safety features at the crossing.

- The new roadway across the tracks will consist of one eastbound lane, one westbound left-turn lane, and one westbound shared through/right-turn lane.  The new roadway also will consist of sidewalks on both sides of the roadway.  Detectible warning panels will be installed on the sidewalk on the north side of the crossing.  The southern sidewalk crossing will remain as approved in Decision No. C14-0516 with detectible warning panels, pedestrian swing gates, and pedestrian flashing sign assembly that will be reset to a different location to accommodate the roadway location.

- Decision No. R15-1121-I granted Aurora the authority to proceed with construction of the new roadway across the two new tracks, roadway profiling, curb and gutter, medians, utility work, signal foundations, railroad signal construction, signage, pavement markings, and main control equipment.

- The instant Decision memorializes the details of the previously-approved Phase I construction and of the Phase II signal operations as outlined in the Amended Application.

- The grade of the track north into the crossing is proposed at a 1.50 percent downgrade to and through the crossing.  The roadway is proposed to have a 0.75 percent upgrade west of the crossing moving east toward the crossing, a 1.3 percent upgrade east of the crossing moving west to the crossing, and a 0.0 percent grade through the crossing.

- The Amended Application states that there are currently no vehicles using the roadway as the roadway will be new.  Aurora projects opening day traffic volumes at 200 vehicles per day (VPD) traveling across the crossing.  Traffic volumes on Blackhawk Street are estimated to be, in 20 years, 3,800 VPD traveling at a posted speed limit of 25 miles per hour (MPH).  The vehicular traffic at the new Blackhawk Street crossing is estimated to be 4,000 VPD by year 2035.

- The Amended Application states that currently there are no light rail vehicle movements through the crossing.  RTD anticipates 165 light rail vehicle movements per day through the crossing at a speed of approximately 15 MPH when revenue service begins in 2016 and projects an increase to 235 light rail vehicle movements per day through the crossing by the year 2035.

- Aurora states that a grade separation at this location is not practicable because of the close proximity of the RTD track to Abilene Street and because grade separation would require grade adjustments at the crossing which is already in close proximity to an I-225 bridge structure, adjustment to additional access points, and major changes to the RTD station that is located on the north side of the crossing.  In addition, the previous approval of the High Line Canal Trail pedestrian/bicycle crossing was as an at-grade crossing.

- Aurora proposes to install a four-quadrant gate system at the crossing that will include an exit gate vehicle detection system.  The crossing will be equipped with flashing lights, entrance and exit gates, cantilever flashing light signals for eastbound traffic, and bells.  The exit gate vehicle detection system will consist of radar detection that is able to detect all types of vehicles, as vehicle is defined in § 42-1-102(112), C.R.S.  The exit gate vehicle detection system will be operated as a combination of a timed exit gate delay and a dynamic exit gate operation mode.  The exit gates first will operate with a timed exit gate delay.  In the timed exit gate delay mode, the exit gates will not start to descend until four seconds after the entrance gates start to descend.  Once the timed exit gate delay runs, the radar detection system will determine if there are still vehicles in the crossing.  If vehicles are detected between the entrance and exit gates, the exit gates will remain in the up position until vehicles are no longer detected in the crossing.  If no vehicles are detected between the entrance and exit gates once the timed exit gate delay runs, the exit gate will start to descend.  The operations of the exit gate vehicle detection system are discussed in detail in the text of the Amended Application.

- Aurora proposes to install advance warning signs consisting of W10-1 signs for eastbound and westbound traffic, a W10-2L sign for southbound left-turning vehicles, and a W10-2R sign for northbound right-turning vehicles.  Aurora proposes to provide pavement markings for the southbound left-turn, northbound right-turn, and the eastbound and westbound lanes that will cross the tracks.  Aurora proposes to install “Stop Here When Flashing” (R8-10) and “Do Not Stop on Tracks” (R8-8) signs for westbound vehicles that will travel across 
the crossing.

- Aurora estimates the project costs at $ 639,170.  Of this total amount, RTD will pay $ 522,532.50 for track work and railroad signal construction; and Aurora, through the developer for civil engineering work related to the new roadway, will pay $ 116,637.50.

- Aurora proposed to start construction upon approval of the Application and to have construction complete within two and one half years, with revenue service proposed to start in 2016.  As a condition of granting the Amended Application, Aurora will be required to inform the Commission in writing that all construction is complete and operational within ten days of completion and prior to the start of revenue service.  Aurora will be required to provide this letter in this Proceeding not later than October 31, 2016.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- As a condition of granting the Amended Application, RTD will be required to obtain a U.S. Department of Transportation crossing number for this new crossing and to file in this Proceeding, not later than October 31, 2016, a copy of the new crossing inventory form.

- With a design-build process, design and construction sometimes can be performed concurrently, meaning that the design plans submitted with the Amended Application may not be what is finally constructed.  Because Aurora will be performing work on a design-build basis, it requested the following special application procedure:  Aurora proposes that it be allowed construction design tolerances from the plans as submitted such that:  (a) it be allowed to stay within specific construction tolerances including horizontal track location within 5 feet and track approach grade within 1.0 percent; (b) the design will conform to the applicable standards from the 2009 Manual for Uniform Traffic Control Devices, 2012 American Railway Engineering and Maintenance-of-Way Association Manual for Railway Engineering, and RTD Light Rail Design Criteria requirements of track clearance of a minimum of 14’ and side clearances of a minimum of 6’-2”; and (c) the design will conform to applicable requirements contained in the Commission Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 CCR 723-7.  Aurora will file a motion with the Commission for approval of the change(s) if:  (a) the final design includes one or more changes outside of the requested tolerances or stated criteria; or (b) the final design includes one or more changes in areas other than those included in the requested tolerances or stated criteria; or (c) both.  Aurora will not modify the applicable improvement or construct an out-of-tolerance improvement before and unless the Commission grants any required motion or amendment.

- On October 28, 2013, the Commission allowed this proposed special application procedure as outlined by Aurora by Decision No. C13-1341 in Proceeding No. 13A-0979R.

- Aurora will be permitted to use the special application procedure, as clarified in the instant Decision, in this Proceeding.  Aurora will be required to file a copy of the final plans for the crossing when construction is complete so that the Commission has an accurate record of what was constructed at the crossing.  The Commission will order Aurora to file, in this Proceeding, these final plans by October 31, 2016.

- Based on the findings of fact and the entire record of this Proceeding, the ALJ finds that good cause exists to grant the Amended Application and that the requirements of public safety are met by granting the Amended Application, consistent with the above discussion.  The ALJ will order the crossing authorized in Decision No. C14-0516 to be modified as set out in the Amended Application.

- In accordance with § 40-6-109, C.R.S., the Administrative Law Judge recommends that the Commission enter the following order.

## ORDER

### The Commission Orders That:

- The Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure, filed on July 19, 2016 is granted.

- The Application filed by the City of Aurora (Aurora) on July 16, 2015 
is amended.

- Consistent with the discussion above and subject to the conditions stated in this Decision, the Application filed by Aurora on July 16, 2015, as amended on July 19, 2016 (Amended Application), is granted; and the crossing authorized in Decision No. C14-0516 is modified as set out in the Amended Application.

- Consistent with the discussion above and subject to the condition in Ordering Paragraph No. 5, Aurora’s request for a special application procedure is granted.

- The authority granted by Ordering Paragraph No. 4 is conditioned as follows:  Aurora shall comply with ¶ 37 of this Decision.

- Consistent with the discussion above and subject to the conditions contained in this Decision, Aurora is authorized and ordered to proceed with completion of the new roadway crossing construction and improvements involving the train signal installations, interconnections, and testing at the new Blackhawk Street crossing in Aurora, Colorado (crossing).

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  The crossing shall be operated as a combination of a timed exit gate delay of four seconds and a dynamic exit gate operation mode using a radar vehicle detection system.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Not later than October 31, 2016, Aurora shall file in this Proceeding a complete set of plans for the constructed crossing.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Within ten days after completion and prior to the start of revenue service, Aurora shall inform 
the Commission in writing, in this Proceeding, that the crossing changes are complete and operational.  The Commission expects this letter by October 31, 2016.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  The Regional Transportation District (RTD) shall obtain a U.S. Department of Transportation crossing number for this new crossing and, not later than October 31, 2016, shall file in this Proceeding a copy of the new crossing inventory form.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Aurora and RTD shall share responsibility for all construction costs as described in ¶ 34 of 
this Decision.

- The Commission retains jurisdiction to enter further required orders.

- The Request for Waiver of Response Time is denied as moot.

- This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

- As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

- If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

- If a party seeks to amend, to modify, to annul, or to reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge; and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

- If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO MANA L. JENNINGS-FADER ________________________________ Administrative Law Judge |
| --- | --- |

This Rule is found in the Rules of Practice and Procedure, Part 1 of 4 Code of Colorado Regulations 723.

That Decision was issued on May 16, 2014 in Proceeding No. 14A-0282R, In the Matter of the Application of the Regional Transportation District for Authority to Construct an At-Grade Light Rail Crossing of the High Line Canal Trail Adjacent to the Intersection of E. 2nd Avenue and Abilene Street Within the City of Aurora, Arapahoe County, Colorado.