# Decision No. C17-0171

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 16A-0117E

IN THE MATTER OF THE APPLICATION OF PUBLIC SERVICE COMPANY OF COLORADO FOR APPROVAL OF THE 600 MW RUSH CREEK WIND PROJECT PURSUANT TO RULE 3660(H), A CERTIFICATE OF PUBLIC CONVENIENCE AND NECESSITY FOR THE RUSH CREEK WIND FARM, AND A CERTIFICATE OF PUBLIC CONVENIENCE AND NECESSITY FOR THE 345 KV RUSH CREEK TO MISSILE SITE GENERATION TIE TRANSMISSION LINE AND ASSOCIATED FINDINGS OF NOISE AND MAGNETIC FIELD REASONABLENESS.

PROCEEDING NO. 16V-0314E

IN THE MATTER OF THE PETITION OF PUBLIC SERVICE COMPANY OF COLORADO FOR A VARIANCE OF THE CONSTRUCTION SCHEDULE FOR THE PAWNEE TO DANIELS PARK 345 KV TRANSMISSION PROJECT.

DECISION GRANTING SECOND 
MOTION FOR COMPLIANCE FILING 
EXTENSION AND WAIVING RESPONSE TIME

Mailed Date:  	March 3, 2017

Adopted Date:  	March 1, 2017

## BY THE COMMISSION

### Statement

- This Decision approves the Joint Motion for Extension of Compliance Filing Deadline and Request for Waiver of Response Time (Joint Motion), filed on February 24, 2017 by Public Service Company of Colorado (Public Service) and Commission Staff (Staff) (collectively Joint Movants).  We approve the extension from February 24, 2017 to March 17, 2017 to file the Performance Metric technical details that Public Service is developing jointly with Staff as required by the Settlement Agreement approved in Decision No. C16-0958 issued October 20, 2016.

### Discussion

- The Settlement Agreement approved in Decision No. C16-0958 requires Staff and Public Service to develop the technical details regarding the implementation of the Performance Metric and make a compliance filing by December 2, 2016.  Decision No. C16-1128, issued December 9, 2016, granted a Joint Motion to extend the Performance Metric compliance filing to February 24, 2017.

- Public Service and Staff assert that while they have made substantial progress, additional time is needed to develop the technical details regarding the implementation of the Performance Metric.  We agree that this extension request is reasonable as the in-service date of the Rush Creek Wind Project is not until October 31, 2018.

- The Joint Motion states that the Settling Parties conferred with all parties to this proceeding.  All but two parties responded, indicating that they do not oppose or take no position on the requested extension.  The Joint Movants did not receive a response from the Ratepayers Coalition and Holy Cross Electric Association, Inc.  We waive response time.

## ORDER

### The Commission Orders That:

- The Joint Motion for Extension of Compliance Filing Deadline and Request for Waiver of Response Time, filed on February 24, 2017 by Public Service Company of Colorado and Commission Staff is approved.

- Response time is waived.

- This Decision is effective upon its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
March 1, 2017.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

The Settling Parties are the parties to the settlement approved in Decision No. C16-0958.