# Decision No. C17-0988-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 16A-0436E

IN THE MATTER OF THE APPLICATION OF BLACK HILLS/COLORADO ELECTRIC UTILITY COMPANY, LP  FOR (1) APPROVAL OF ITS 2016 ELECTRIC RESOURCE 
PLAN, AND (2) APPROVAL OF ITS 2018-2021 RES COMPLIANCE PLAN.

INTERIM DECISION GRANTING a MOTION FOR A PARTIAL WAIVER OF RULES AND PROVIDING A 
30-DAY EXTENSION OF TIME TO FILE a REPORT

Mailed Date:  	December 1, 2017

Adopted Date:  	November 29, 2017

## BY THE COMMISSION

### Statement

- This Decision grants the Motion for Partial Waiver of Rules (Motion) filed by Black Hills/Colorado Electric Utility Company, LP (Black Hills or Company) on November 27, 2017.  The deadline for Black Hills to submit the bid evaluation and selection report pursuant to Rule 3613(d) of the Rules Regulating Electric Utilities, 4 Code of Colorado Regulations (CCR) 723-3, is January 4, 2018.

### Discussion

- On November 27, 2017, Black Hills filed a motion requesting a partial waiver of Rules 3613(d)-(h) of 4 CCR 723-3.  Specifically, Black Hills seeks a 30-day extension of time, to January 4, 2018, to file its bid evaluation and selection report (120-Day Report) in Phase II of its Electric Resource Plan (ERP) proceeding pursuant to Rule 3613(d).  Black Hills states that because the Motion is unopposed, the Company also requests a waiver of response time and an expedited decision on or before December 1, 2017.

- Rule 4 CCR 723-3-3613(d) requires the 120-Day Report to be filed in a utility’s ERP proceeding within 120 days of the utility’s receipt of bids in its competitive acquisition process.  Within 30 days after the filing of the 120-Day Report, the Independent Evaluator files its report pursuant to Rule 4 CCR 723-3-3613(e).  The parties in the proceeding then may file comments on the 120-Day Report and the Independent Evaluator’s report within 45 days after the filing of the 120-Day Report under 4 CCR 723-3-3613(f).  Black Hills has an opportunity to file responsive comments within 60 days after the filing of the 120-Day Report under 4 CCR 723-3-3613(g).  Within 90 days after the filing of the 120-Day Report, the Commission issues 
a written decision approving, conditioning, modifying, or rejecting the utility’s preferred 
cost-effective resource plan under 4 CCR 723-3-3613(h).

- Black Hills states it is seeking an extension because it has elected to retain Vaisala, a third party expert, to verify certain wind production data submitted by various bidders into the Company’s ERP solicitation. Black Hills states this additional step of vetting is necessary for it to prepare its preferred resource portfolio, which it will bring forward to the Commission in the 120-Day Report.

- Black Hills further states it is only requesting a partial waiver of Rules 3613(e) through (h) to permit the procedural deadlines to be applied to the 120-Day Report and the subsequent filings in Phase II of the ERP proceeding. Black Hills further asserts that it is confident that it will be able to prepare and file its 120-Day Report on or before January 4, 2017.

- We find good cause to waive response time to the Motion, as it is unopposed, and to grant the Motion.

## ORDER

### It Is Ordered That:

- Response time to the Motion for Partial Waiver of Rules (Motion) filed by Black Hills/Colorado Electric Utility Company, LP (Black Hills) on November 27, 2017 is waived.

- The Motion is granted, consistent with the discussion above.

- Black Hills shall submit the bid evaluation and selection report (120-Day Report) pursuant to Rule 3613(d) of the Rules Regulating Electric Utilities, 4 Code of Colorado Regulations (CCR) 723-3, no later than January 4, 2018.

- The deadlines for filings established by 4 CCR 723-3-3613(e) through 3613(g) shall be set according to the January 4, 2018 filing deadline for the 120-Day Report.

- This Decision is effective upon its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 29, 2017.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |