# Decision No. C18-0006

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 17A-0698R

IN THE MATTER OF THE APPLICATION OF THE CITY OF THORNTON FOR AUTHORITY TO WIDEN 128TH AVENUE CROSSING FOR ROADWAY AND PEDESTRIAN IMPROVEMENTS; REMOVAL OF ACTIVE CROSSING WARNING DEVICES; INSTALLATION OF PASSIVE WARNING DEVICES AT REGIONAL TRANSPORTATION DISTRICT (US DOT 804303G) IN CITY OF THORNTON, ADAMS COUNTY, STATE OF COLORADO.

commission decision Granting 
motion to amend application

Mailed Date:  	January 4, 2018

Adopted Date: 	January 3, 2018

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Leave to Amend Application (Motion) filed by the City of Thornton (Thornton) on December 20, 2017, requesting to amend the dates by which final plans will be filed for review and approval, and when construction will begin and be completed in this matter.

- As grounds, Thornton states that the final design plans for this project have been delayed and will now not be completed until February 28, 2018.  As a result of this delay, Thornton states that the start of construction will not occur until June 1, 2018 and will not be complete until July 1, 2019.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Motion for Leave to Amend Application filed by the City of Thornton (Thornton) on December 20, 2017, requesting to amend the dates by which final plans will be filed for review and approval, and when construction will begin and be completed in this matter is granted.

- Thornton will be expected to file the final design plans for Commission review and approval by February 28, 2018.

- Construction dates for the project are modified to a construction start date of June 1, 2018 and project completion by July 1, 2019.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
January 3, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ Commissioners COMMISSIONER WENDY M. MOSER ABSENT. |
| --- | --- |