# Decision No. C18-0289

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0571R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND UNION PACIFIC RAILROAD COMPANY TO ALTER AN AT-GRADE CROSSING AT HOLLY STREET (U.S. DOT # 804631Y) IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	April 30, 2018

Adopted Date:  	April 25, 2018

## BY THE COMMISSION

### Statement

- On March 7, 2018, the Regional Transportation District (RTD) filed an Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time (Motion).  In its Motion, RTD requests authority to permit an amendment of the Holly Street Road Application to include changes to the signing and striping design plans and changes to the Commuter Rail Transit signal plan.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to change Exhibit D (REV2) sheet 1 of 2 to show the addition of driveways on each side of Holly Street between the commuter rail tracks and the Union Pacific Railroad Company tracks.  These driveways were constructed in 2013.  RTD also requests authority to change Exhibit F-2 (REV2) sheet 2 of 3 to show a revised track layout plan with the northbound Holly Street geometry corrected from one lane to two, and changes in the loop detection layout.

- The request for these changes at the Holly Street crossing will be granted.

- RTD notes in the Motion, that Exhibit C-2 (REV1) sheet 1 of 3 and Exhibit E-2 (REV4) sheets 2 and 3 of 3 show additional changes not included in the Motion.  Also, not stated in the Motion, there are additional changes in Exhibit D (REV2) sheet 1 of 2.  The changes on Exhibit D (REV2) include substituting patterned concrete for ballast at the railroad signal foundation locations, reduction in the length of a wall, and installation of guardrail.  Changes on Exhibit E-2 (REV4) sheets 2 and 3 of 3 show striping changes and revisions on Holly Street and Smith Road.  There was no Exhibit C-2 (REV1) filed with the Motion.  RTD believes these changes were made pursuant to the design-build authority granted in the Decision and states if the Commission believes that any change shown but not identified as an amendment was not within RTD’s design-build authority, that the Commission permit an amendment of the Application to include these changes as well.

- These proposed changes do not fall in the limited scope of the design-build authority requested by RTD and approved by the Commission.

- The Commission has reviewed the proposed changes to Exhibit D (REV2) page 1 of 2 and Exhibit E-2 (REV4) pages 2 and 3 of 3.  These changes will be granted.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time filed by the Regional Transportation District (RTD) on March 7, 2018 is granted consistent with the discussion above.

- The changes to RTD Exhibit D (REV2) sheet 1 of 2, Exhibit E-2 (REV4) sheets 2 and 3 of 3, and Exhibit F-2 (REV2) sheet 2 of 3 are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 25, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1021 issued in this proceeding on August 20, 2013.