# Decision No. C18-0446

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0810R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT BALSAM STREET IN THE CITY OF ARVADA, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 14, 2018

Adopted Date:  	June 7, 2018

## BY THE COMMISSION

### Statement

- On May 14, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application, if Required (Motion).  In its Motion, RTD requests authority to permit an amendment of the Balsam Street Application to include the 
non-construction of a portion of fence, change from a 42” post and cable to a 72” chain link fence, and re-alignment of a pedestrian ramp.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- Exhibit B (REV2) shows that a section of fence cannot be built due to a conflicting utility vault.

- Exhibit D (REV1) sheet 1 of 2 shows the change from a 42” post and cable to a 72” chain link fence.

- Exhibit E (REV1) sheet 1 of 2 shows realignment of a pedestrian ramp.

- RTD notes in the Motion that these changes were made pursuant to the design-build authority granted in Decision No. C13-1105 and states if the Commission believes that any change was not within RTD’s design-build authority that the Commission permit amendment of the Application.

- The Commission has reviewed the proposed changes to Exhibit B (REV2), Exhibit D (REV1) sheet 1 of 2, and Exhibit E (REV1) sheet 1 of 2, and will grant the changes.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application, if Required filed by the Regional Transportation District on May 14, 2018 is granted consistent with the discussion above.

- The changes in Exhibit B (REV2), Exhibit D (REV1) sheet 1 of 2, and Exhibit E (REV1) sheet 1 of 2, are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1105 issued in this proceeding on September 10, 2013.