# Decision No. C18-0453

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0857R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT INDEPENDENCE STREET IN THE CITY OF ARVADA, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 14, 2018

Adopted Date:  	June 7, 2018

## BY THE COMMISSION

### Statement

- On May 14, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application (Motion).  In its Motion, RTD requests authority to permit an amendment of the Independence Street Application to include non-installation of Wall G0500N, update the location and design of the loop detector layout, and change lane widths on Ridge Road as well as sidewalk width.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to delete Exhibit C – Track Design, sheets 1, 2, 3, 4, and 5 of 6 and replace them with Exhibit C (REV1) – Track Design, sheets 1, 2, 3A, and 3B of 6.  The revisions document that Wall G0500N is unnecessary because actual grade separation in the field did not require the wall.

- The request to delete sheets 1, 2, 3, 4, and 5 of 6 from Exhibit C and replace them with sheets 1, 2, 3A, and 3B of 6 from Exhibit C (REV1) will be granted.

- RTD requests authority to delete Exhibit F – System Design sheets 1 and 2 of 3, and replace them with Exhibit F (REV1) – System Design sheets 1 and 2 of 3.  The revised sheets show the final loop detector layout locations.

- The request to replace sheets from Exhibit F with sheets from Exhibit F (REV1) will be granted.

- Exhibit D (REV1) sheets 1 and 2 of 2 show additional changes: lane widths on Ridge Road are roughly one foot narrower than a typical section, and the sidewalk width is reduced to five feet from seven feet.

- RTD notes in the Motion that these additional changes were made pursuant to the design-build authority granted in Decision No. C13-1250  and states if the Commission believes that any change was not within RTD’s design-build authority that the Commission permit amendment of the Application.

- The Commission has reviewed the proposed changes to Exhibit C (REV1), Exhibit D (REV1), and Exhibit F (REV1) and will grant the changes.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application filed by the Regional Transportation District on May 14, 2018 is granted consistent with the discussion above.

- The changes to Exhibit C (REV1), Exhibit D (REV1), and Exhibit F (REV1) are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1250 issued in this proceeding on October 8, 2013.