# Decision No. C18-0461

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0969R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT MILLER STREET IN THE CITIES OF ARVADA AND WHEAT RIDGE, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 14, 2018

Adopted Date:  	June 7, 2018

## BY THE COMMISSION

### Statement

- On May 11, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application (Motion).  In its Motion, RTD requests authority to permit an amendment of the Miller Street Application to: reflect non-construction of a ballast wall, vertical curb, and Wall G0523N; update loop detector layout and design; modify a pedestrian ramp; change street sign blades; install conforming crosswalk bars; and remove a traffic symbol.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to replace Exhibit B – Proposed Crossing Conditions sheet 1 of 1 with Exhibit B (REV1) – Proposed Crossing Conditions sheet 1 of 1.  The revision documents that the ballast wall to the Northeast of the crossing is not required because the actual grade separation in the field does not require it.  It also shows that a vertical curb behind the sidewalk on the Southeast side of the tracks is not required due to the actual grade separation in the field.

- The request to replace Exhibit B – Proposed Crossing Conditions sheet 1 of 1 with Exhibit B (REV1) – Proposed Crossing Conditions sheet 1 of 1 will be granted.

- RTD requests authority to delete Exhibit C – Track Design, sheets 1 and 3 of 4 and replace them with Exhibit C (REV1) – Track Design, sheet 1 of 4.  The changes document that Wall G0523N is not required because the actual grade separation in the field does not require it.

- The request to delete Exhibit C – Track Design, sheets 1 and 3 of 4 and replace them with Exhibit C (REV1) – Track Design, sheet 1 of 4 will be granted.

- RTD requests authority to delete Exhibit F – System Design, sheets 1 and 2 of 3 and replace them with Exhibit F (REV1) – System Design, sheets 1 and 2 of 3.  The revisions show the final loop detector layout locations.

- The request to delete Exhibit F – System Design, sheets 1 and 2 of 3 and replace them with Exhibit F (REV1) – System Design, sheets 1 and 2 of 3 will be granted.

- Exhibit D (REV1) – Roadway Design sheet 1 of 2 shows an additional change: a pedestrian ramp was modified to allow the push button on the traffic pole to be ADA accessible.

- Exhibit E-1 (REV2) – Traffic Design sheet 2 of 3 shows an additional change: an Arvada symbol was installed on street sign blades because the city maintains the traffic signals.

- Exhibit E-2 (REV2) – Signing and Striping Design sheet 1 of 2 shows an additional change: because Arvada maintains the intersection, #16 crosswalk bars were installed to meet the city’s specification.

- RTD notes in the Motion that the additional changes in Exhibit D (REV1) – Roadway Design sheet 1 of 2, Exhibit E-1 (REV2) – Traffic Design sheet 2 of 3, and Exhibit E-2 (REV2) – Signing and Striping Design sheet 1 of 2 were made pursuant to the design-build authority granted in the Decision No. C13-1343 and states if the Commission believes that any change was not within RTD’s design-build authority that the Commission permit amendment of the Application.

- The Commission has reviewed the proposed changes to Exhibit B (REV1), Exhibit C (REV1), Exhibit F (REV1), Exhibit D (REV1), Exhibit E-1 (REV2), and Exhibit E-2 (REV2) and will grant the changes.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application filed by the Regional Transportation District on May 11, 2018 is granted consistent with the discussion above.

- The changes in Exhibit B (REV1), Exhibit C (REV1), Exhibit F (REV1), Exhibit D (REV1), Exhibit E-1 (REV2), and Exhibit E-2 (REV2) are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1343 issued in this proceeding on October 28, 2013.