# Decision No. C18-0489

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0568R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND union pacific RAILroad COMPANY FOR AUTHORITY TO ALTER AT-GRADE CROSSINGs AT the southbound QUEBEC STREET frontage road (U.S. dot #804635B) and the northbound quebec street frontage road (U.S. dot #804636h) in the city and county of denver, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 20, 2018

Adopted Date:  	June 20, 2018

## BY THE COMMISSION

### Statement

- On June 5, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application (Motion).  In its Motion, RTD requests authority to permit an amendment of the Quebec Street application to relocate a video camera and add two “Do Not Stop on Tracks” signs.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to delete Exhibit E-1 – Traffic Signal Design sheets 7 and 8 of 9, and replace them with Exhibit E-1 (REV2) – Traffic Signal Design sheets 7 and 8 of 9.  The revised sheets document the relocation of the downstream video detection camera because it was discovered in the field that the distance from the traffic signal controller cabinet to the original downstream location exceeded the camera manufacturer’s recommendation for the maximum cable length.  The revised sheets also document the removal of video detection zones to give the City and County of Denver the flexibility to adjust and optimize the queue detection zones based on observed traffic conditions.

- The request to delete Exhibit E-1 – Traffic Signal Design sheets 7 and 8 of 9, and replace them with Exhibit E-1 (REV2) – Traffic Signal Design sheets 7 and 8 of 9 will be granted.

- RTD requests authority to delete Exhibit E-2 (REV2) – Signing and Striping Design, sheet 3 of 3 and replace it with Exhibit E-2 (REV3) – Signing and Striping Design, sheet 3 of 3.  The revised sheets add two “Do Not Stop on Tracks” signs on northbound Quebec Street frontage road between the CRT and Union Pacific Railroad Company tracks to supplement the queue detection system.

- The request to delete and replace sheet 3 of 3 from Exhibit E-2 (REV2) with sheet 3 of 3 sheet from Exhibit E-2 (REV3) will be granted.

- RTD notes in the Motion that the changes to Exhibit E-1 sheets 7 and 8 of 9 were made pursuant to the design-build authority granted in Decision No. C13-1045 and states if the Commission believes that any change was not within RTD’s design-build authority that the Commission permit amendment of the Application.

- The Commission has reviewed the proposed changes to Exhibit E-1 and Exhibit E-2 (REV2) and will grant the changes.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application filed by the Regional Transportation District on June 5, 2018 is granted consistent with the discussion above.

- The changes in Exhibit E-1 (REV2) and Exhibit E-2 (REV3) are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 20, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1045 issued in this proceeding on August 26, 2013.