# Decision No. C18-0492-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 15A-0589E

IN THE MATTER OF THE APPLICATION OF THE CITY OF BOULDER, COLORADO FOR APPROVAL OF THE PROPOSED TRANSFER OF ASSETS FROM PUBLIC SERVICE COMPANY OF COLORADO TO THE CITY AND ASSOCIATED AUTHORIZATIONS AND RELIEF.

Interim decision ordering status conference

Mailed Date:  	June 20, 2018

Adopted Date:  	June 20, 2018

## BY THE COMMISSION

### Statement

- By this Decision, we order a status conference at which the City of Boulder and Public Service Company of Colorado (Boulder and Public Service, respectively; Parties collectively) are to appear and answer questions regarding the Joint Report to the Commission Regarding Agreements and Request for Additional Time to Satisfy Commission Conditions, filed on June 11, 2018, in particular, and the status of this proceeding in general.

- In Decision No. C17-0750, mailed on September 14, 2017, we ordered the Parties to file an agreement(s) regarding permanent easements for Public Service to serve its customers in Boulder after separation of the Public Service and Boulder electric distribution systems, agreement(s) regarding payment to Public Service for costs incurred to effectuate the separation of the electric distribution systems, and a corrected list of assets outside the substations.  Those filings were to be made by December 13, 2017, 90 days from the issuance of Decision 
No. C17-0750.  On December 13, 2017, Boulder filed a Report to the Commission Regarding Agreements with Public Service Company of Colorado and Request for Additional Time to Satisfy Commission Conditions (First Request for Additional Time).  We granted the First Request for Additional Time through Decision No. C17-1065-I, extending the filing date to March 13, 2018.

- On March 13, 2018, the Parties filed a Joint Report to the Commission Regarding Agreements Between the City of Boulder and Public Service Company of Colorado and Request for Additional Time to Satisfy Commission Conditions (Second Request for Additional Time).  Through Decision No. C18-0181-I issued March 14, 2018, we approved an extension for filing to June 11, 2018.

- On June 11, 2018, the Parties filed a Joint Report to the Commission Regarding Agreements Between the City of Boulder and Public Service Company of Colorado and Request for Additional Time to Satisfy Commission Conditions (Third Request for Additional Time), stating that progress has been made with regard to several of the required agreements, but that there are “several critical sticking points” yet to be resolved through negotiations.

- In addition to the initial 90 days provided to execute the filings, we have granted 180 days of extension for the Parties to make the required filings.   At this time we find it appropriate to convene a status conference to discuss the proceeding overall, and discuss whether the resources allocated to the negotiations so far have had, or will have, an adverse impact on Public Service’s rate payers.  The list of questions in Attachment A to this Decision will form the basis of the status conference.  We expect the parties to be prepared to answer the attached questions at a minimum, as well as any other questions that may arise during the course of the status conference. In addition to legal counsel, Boulder and Public Service are expected to have a representative who is familiar with the negotiations available to answer questions from the Commission.

- At the status conference, we will also take up the Third Request for Additional Time.

## ORDER

### It Is Ordered That:

- A status conference to discuss the filings ordered in Decision No. C17-0750 will be held:

- DATE:		Friday, June 29, 2018

- TIME:		10:00 a.m.

- PLACE:	Commission Hearing Room
 		1560 Broadway Street, Suite 250
 		Denver Colorado

- Consistent with the discussion above, representatives from the City of Boulder and Public Service Company of Colorado shall be prepared to address the questions in Attachment A and any other questions posed by the Commission with regard to the status of Proceeding No. 15A-0589E.

- This Decision is effective upon its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 20, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

Commissioner Koncilja requests that Mr. Steve Catanach from Boulder be present to answer questions.