# Decision No. C18-1048-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 18A-0530R

IN THE MATTER OF THE APPLICATION OF THE CITY OF BOULDER FOR AUTHORITY TO INSTALL RAILROAD EXIT GATES TO COMPLETE A 4-QUADRANT GATE SYSTEM WITH FLASHING LIGHTS, BELLS, AND CONNECT TO CONSTANT WARNING TIME CIRCUITRY, AT TRACKS OWNED BY BNSF RAILWAY COMPANY CROSSING PEARL PARKWAY, USDOT NO. 244815B, IN THE CITY OF BOULDER, BOULDER COUNTY, STATE OF COLORADO.

Interim commission decision granting motion for extension of time

Mailed Date:  	November 28, 2018

Adopted Date: 	November 21, 2018

## by the commission

### Statement

- This matter comes before the Commission for consideration of a 3rd Amendment to Application requesting an extension of time (Motion) filed by Boulder County on October 31, 2018, requesting additional time to February 1, 2019 to file the final design plans and estimate for Commission review and approval.

- As grounds, Boulder County states in its Motion that in light of prior unmet deadlines by the railroad and the upcoming holiday season, Boulder County anticipates receipt of the railroad’s final design plans by February 1, 2019.

- There were no responses filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### It Is Ordered That:

- The 3rd Amendment to Application requesting an extension of time filed by Boulder County on October 31, 2018, requesting additional time to February 1, 2019 to file the final design plans and estimate for Commission review and approval is granted.

- Boulder County will be expected to file the final design plans and estimate for Commission review and approval by February 1, 2019.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 21, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |