# Decision No. C19-0146-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 18A-0532R

IN THE MATTER OF THE APPLICATION OF BOULDER COUNTY, FOR AUTHORITY TO INSTALL 4-QUADRANT RAILROAD GATES WITH FLASHING LIGHTS, BELLS, CONSTANT WARNING TIME CIRCUITRY, AND RAILROAD SIGNAL CABIN, AT TRACKS OWNED BY BNSF RAILWAY COMPANY CROSSING INDEPENDENCE ROAD, USDOT NO. 244822L, IN BOULDER COUNTY, STATE OF COLORADO.

Interim commission decision granting motion for extension of time

Mailed Date:  	February 8, 2019

Adopted Date: 	February 6, 2019

## by the commission

### Statement

- This matter comes before the Commission for consideration of a 3rd Amendment to Application requesting an extension of time (Motion) filed by Boulder County on January 16, 2019, requesting additional time to May 1, 2019 to file the final design plans and estimate for Commission review and approval.

- As grounds, Boulder County states in its Motion that revisions to the plans that had been prepared are required by the BNSF Railway Company and are now anticipated to be received by May 1, 2019.

- There were no responses filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### It Is Ordered That:

- The 3rd Amendment to Application requesting an extension of time filed by Boulder County on January 16, 2019, requesting additional time to May 1, 2019 to file the final design plans and estimate for Commission review and approval is granted.

- Boulder County will be expected to file the final design plans and estimate for Commission review and approval by May 1, 2019.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
February 6, 2019.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ JOHN GAVAN ________________________________ Commissioners |
| --- | --- |