# Decision No. C19-0242

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 18A-0293R

IN THE MATTER OF THE JOINT APPLICATION OF THE COLORADO DEPARTMENT OF TRANSPORTATION AND THE CITY AND COUNTY OF DENVER FOR AN ORDER AUTHORIZING THE DEMOLITION OF THE EXISTING 46TH AVENUE UNDERPASS BRIDGE WITH THE UNION PACIFIC RAILROAD COMPANY TRACKS AT MILE POST 2.77 ON THE GREELEY SUBDIVISION, DEMOLITION OF THE EXISTING INTERSTATE 70 VIADUCT OVERPASS BRIDGE WITH THE UNION PACIFIC RAILROAD COMPANY TRACKS AT MILE POST 2.76 ON THE GREELEY SUBDIVISION, CONSTRUCTION OF THE REPLACEMENT INTERSTATE 70 UNDERPASS, CONSTRUCTION OF THE REPLACEMENT 46TH AVENUE UNDERPASS, and the WIDENING OF YORK STREEt At THE EXISTING AT-GRADE CROSSING OF THE UNION PACIFIC RAILROAD COMPANY TRACKS AT RAILROAD MILE POST 2.98 ON THE GRELEY SUBDIVISION, INCLuDING THE REPLACEMENT OF WARNING DEVICES WITH NEW SIGNAL  INTERCONNECTION WITH THE NEW TRAFFIC SIGNAL AT YORK STREET AND 47TH AVENUE  IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision 
granting Stage 2.1 Plans

Mailed Date:  	March 19, 2019

Adopted Date: 	March 14, 2019

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application amendment (Amended Application) filed jointly by the Colorado Department of Transportation and the City and County of Denver (collectively Joint Applicants), on February 15, 2019, seeking final approval for the Central 70 project Stage 2.1 plans.

- No responses were filed to the Amended Application.

- Now being fully advised in the matter, we grant the Application for Stage 2.1.

### Findings of Fact

- The Joint Applicants file this Amended Application for final approval of the Stage 2.1 plans included in Exhibit C.1 to the Amended Application.  Stage 2.1 of the Central 70 project consists of final plans for the demolition of the west portion of the existing Union Pacific Railroad Company structure over the existing 46th Avenue.  The demolition of the west portion of the bridge structure can occur once rail traffic is shifted to the temporary shoofly tracks.  This stage of demolition will require no change to the sidewalk design from the previous stages.

- The Joint Applicants propose to start the bridge structure demolition outlined in Stage 2.1 in April 2019 upon Commission approval of the Amended Application.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Amended Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, 4 Code of Colorado Regulations 723-1 of the Commission’s Rules of Practice and Procedure.

- Based on the Findings of Fact, we find that good cause exists and that the requirements of public safety and necessity are met by granting the Application for the Joint Applicants’ Stage 2.1 final plans.

## ORDER

### The Commission Orders That:

- The amended application filed jointly by the Colorado Department of Transportation and the City and County of Denver (collectively Joint Applicants), on February 15, 2019, seeking final approval for the Central 70 project Stage 2.1 plans is granted.

- The Joint Applicants are authorized and ordered to proceed with demolition of the west portion of the existing Union Pacific Railroad Company structure over the existing 46th Avenue as shown in the Stage 2.1 plans contained in Exhibit C.1 to the Amended Application.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
March 14, 2019.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ JOHN GAVAN ________________________________ Commissioners |
| --- | --- |