# Decision No. C19-0364

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 19A-0135G

IN THE MATTER OF THE APPLICATION OF ATMOS ENERGY CORPORATION FOR 
AN ORDER APPROVING SYSTEM SAFETY AND INTEGRITY COSTS RECOVERED THROUGH THE SYSTEM SAFETY AND INTEGRITY RIDER FROM JANUARY 1, 2018 THROUGH DECEMBER 31, 2018.

decision granting approval of costs

Mailed Date:  	April 26, 2019

Adopted Date:  	April 24, 2019

## BY THE COMMISSION

### Statement

- By this Decision, we grant the Verified Application, filed on March 15, 2019, (Application) filed by Atmos Energy Corporation (Atmos or Company), requesting a Commission decision approving the actual costs for 2018 for the System Safety and Integrity Rider (SSIR).

- This Application was filed in compliance with Proceeding No. 15AL-0299G, in which the SSIR mechanism for Atmos was first approved, and most recently extended by Recommended Decision No. R18-0014 and Commission Decision No. C18-0311, which approved a five-year extension of the SSIR. The Application is the required annual filing to document and justify the prudency of SSIR costs for the preceding year.

- Atmos included a substantive report (Attachment B) on the six SSIR projects which were placed into service in 2018. Attachment B included a narrative report on each project, a summary of the drivers of the revenue requirement and pertinent changes to it, and a summary of any individual project variances. By this Application, Atmos is asking the Commission to approve the system safety and integrity costs incurred from January 1, 2018 through December 31, 2018.

- The SSIR collected $106,222 more than the actual revenue requirement of $4,020,285. This amount will be a credit to ratepayers in the true-up portion of the November 2019 SSIR filing.

- The Application demonstrates that the actual cost revenue requirement underlying the Company’s request is $4,020,285, as compared to the forecasted amount of $3,957,645.

- The total bill increase percent is 1.9 percent, which is under the 2.5 percent cap.

- The request, if granted, will have no immediate impact on customer rates, as any rate change associated with this Cost Prudency report will occur via the Advice Letter to be submitted on November 1, 2019, where the projected SSIR rate for 2020 will be established.

- The Commission has reviewed, through its Staff, the request for approval of the SSIR costs for calendar year 2018 and has found the Application complete and does not dispute the prudency of any costs incurred.

- We find good cause to approve the Application, as no party has intervened or opposed the Application.

## ORDER

### The Commission Orders That:

- The Application for Approval of 2018 System Safety and Integrity Rider costs filed by Atmos Energy Corporation on March 15, 2019 is deemed complete and granted, consistent with the discussion above.

- The 20-day time period provided by § 40-6-114, C.R.S., to file an application for rehearing, reargument, or reconsideration shall begin on the first day after the effective date of this Decision.

- This Decision is effective upon its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING 
April 24, 2019.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ JOHN GAVAN ________________________________ Commissioners |
| --- | --- |

Decision No. R18-0014 was issued on January 8, 2018 in Proceeding No. 17AL-0429G.

Decision No. C18-0311 was issued on May 3, 2018 in Proceeding No. 17AL-0429G.

Note that this was Atmos’ projection which was filed on June 1, 2018, down from the original projected Revenue Requirement of $4,383,684. That original amount was modified in June 2018 to take into account the effects of the Tax Cut and Jobs Act on the revenue requirement.