# Decision No. C18-1001

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 14A-0225R

IN THE MATTER OF THE APPLICATION OF THE CITY AND COUNTY OF DENVER FOR AUTHORITY TO ALTER AN EXISTING AT-GRADE CROSSING OF THE UNION PACIFIC RAILROAD COMPANY'S TRACKS AT DENARGO STREET IN THE CITY AND COUNTY OF DENVER, AND TO INSTALL ACTIVE WARNING DEVICES AT THIS CROSSING.

commission decision 
granting Amended application

Mailed Date:  	November 13, 2018

Adopted Date: 	November 7, 2018

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Leave to Amend Application (Amended Application) filed by the City and County of Denver (Denver) on October 19, 2018, requesting to amend the original application due to removal of one set of tracks through the crossing necessitating a redesign to the configuration and the proposed traffic signal warning at the crossing.

- No responses were filed to the Amended Application.

### Discussion

- Denver states in the Amended Application that the Union Pacific Railroad Company (UPRR) removed one of the two sets of tracks through the subject crossing in 2017.  With this set of tracks removed, the plans originally approved by the Commission need to be changed to accommodate this new crossing configuration.  Changes are proposed to the sidewalk, curb, and gutter layout through the crossing as well the location of the traffic signals to control the crossing to account for the removed track.

- Denver states that as in the original Application filed in this matter that Denver is responsible for the costs associated with the installation and changes shown in the Amended Application.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Amended Application.

- Based on our review of the Amended Application, the changes proposed are appropriate given the removal of one of the tracks through the crossing.

- Based on the original proposed construction schedule included with the original Application, we will require Denver to inform the Commission in writing that all of the roadway, track, signal, and civil work are complete and operational within ten days of completion.  We will expect this letter no later than March 31, 2019.  However, we understand that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.  We will also require UPRR to update the crossing inventory form for this crossing showing the crossing changes and to file a copy of the updated U.S. DOT inventory form in this proceeding by March 31, 2019.

- Now being fully advised in the matter, we grant the Amended Application.

## ORDER

### The Commission Orders That:

- The Motion for Leave to Amend Application filed by the City and County of Denver (Denver) on October 19, 2018, requesting to amend the original application due to removal of one set of tracks through the crossing necessitating a redesign to the configuration and the proposed traffic signal warning at the crossing is approved.

- Denver is required to inform the Commission in writing that the crossing changes are complete and operational within ten days after completion.  We shall expect this letter by March 31, 2019.  However, we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The Union Pacific Railroad Company is required to update the U.S. DOT inventory forms for this crossing showing the crossing changes and to file a copy of the updated form in this proceeding by the end of construction on March 31, 2019.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |