# Decision No. C19-0865

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 18A-0832R

IN THE MATTER OF THE APPLICATION OF THE CITY AND COUNTY OF DENVER FOR AUTHORITY TO CONSTRUCT A PEDESTRIAN BRIDGE OVER EXISTING UNION PACIFIC RAILROAD TRACKS NEAR MILE POST 2.92 ON THE UNION PACIFIC RAILROAD GREELEY SUBDIVISION AND ADJACENT TO EAST 47TH AVENUE AND YORK STREET IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

COMMISSION DECISION 
GRANTING JOINT MOTION 
FOR EXTENSION OF TIME

Mailed Date:  	October 25, 2019

Adopted Date: 	October 23, 2019

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Joint Motion for Extension of Time to File Letter of Completion and National Inventory Form (Motion) filed by the City and County of Denver and Union Pacific Railroad Company (collectively Joint Movants) on October 11, 2019, requesting an extension of time up to June 11, 2020 to file the Letter of Completion and National Inventory Form originally due September 30, 2019.

- As grounds, the Joint Movants state they have been working diligently to finalize the erection plan.  The Joint Movants request an extension of time to June 11, 2020.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Joint Motion for Extension of Time to File Letter of Completion and National Inventory Form filed by the City and County of Denver and Union Pacific Railroad Company (collectively Joint Movants) on October 11, 2019, requesting an extension of time up to June 11, 2020 to file the Letter of Completion and National Inventory Form originally due September 30, 2019 is granted.

- The Joint Movants shall provide the Letter of Completion and National Inventory Form for this project by June 11, 2020.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 23, 2019.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ JOHN GAVAN ________________________________ Commissioners COMMISSIONER FRANCES A. KONCILJA ABSENT. |
| --- | --- |