Decision No. C24-0910

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 23A-0102R

IN THE MATTER OF THE APPLICATION OF THE COLORADO DEPARTMENT OF TRANSPORTATION, ON BEHALF OF THE TOWN OF WINDSOR, FOR AUTHORITY TO INSTALL 4-QUADRANT FLASHING LIGHT SIGNALS WITH GATES, BELLS, CONSTANT WARNING TIME CIRCUITRY, OVERHEAD CANTILEVER FLASHERS, NEW SIGNAL CABINET AND NEW CONCRETE CROSSING MATERIAL AT TRACKS OWNED BY GREAT WESTERN RAILWAY CROSSING COUNTY ROAD 17 (CR 17), USDOT NO. 849-379N, IN WELD COUNTY, STATE OF COLORADO.

commission decision granting 
first amendment to application

Issued Date: 	December 16, 2024

Adopted Date: 	December 11, 2024

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of a First Amendment to the Application (“Amendment”) filed by the Colorado Department of Transportation (“CDOT”) on behalf of the Town of Windsor (“Windsor”) on 
November 21, 2024, requesting authority delay the start of construction of the project to 
April 1, 2025, and complete the project by December 31, 2026.

- As grounds for the request, CDOT states that the project has been delayed to allow Windsor time to complete other roadway projects prior to the closure of CR 17 for this project so that Windsor does not have multiple roadways closed at the same time. 
CDOT requests moving the estimated start and completion dates to April 1, 2025, and 
December 31, 2026, respectively.

- There were no responses to the filing.

- Now being fully advised in the matter, we grant the Amendment.

## ORDER

### The Commission Orders That:

- The First Amendment to the Application filed by the Colorado Department of Transportation on behalf of the Town of Timnath on November 21, 2024, requesting authority delay the start of construction of the project to April 1, 2025, and complete the project by December 31, 2026.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective upon its Issued Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 11, 2024.

| (S E A L) ATTEST: A TRUE COPY Rebecca E. White, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO ERIC BLANK ________________________________ MEGAN M. GILMAN ________________________________ TOM PLANT ________________________________ Commissioners |
| --- | --- |