# Decision No. R16-0782

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 14A-0388R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO CONSTRUCT AN AT-GRADE LIGHT RAIL CROSSING ADJACENT TO THE S. SABLE BOULEVARD AND E. ALAMEDA AVENUE INTERSECTION WITHIN THE CITY OF AURORA, ARAPAHOE COUNTY, COLORADO.

recommended decision of 
administrative law judge 
Mana L. Jennings-Fader 
granting motion to amend 
application, granting amended 
application under modified 
procedure and subject to 
conditions, requiring compliance 
filings, AND denying as moot request 
for waiver of response time

Mailed Date:  August 19, 2016

TABLE OF CONTENTS

I.	STATEMENT	1

II.	FINDINGS AND CONCLUSIONS	5

III.	ORDER	13

A.	The Commission Orders That:	13

## STATEMENT

- On April 30, 2014, the Regional Transportation District (RTD or Applicant) filed an Application that requested authority to construct an at-grade light rail transit crossing on the east side of the South Sable Boulevard and East Alameda Avenue intersection (crossing), including the installation of new crossing surfaces for two tracks, roadway profiling, traffic signal reconstruction, signage, pavement markings, blank-out sign indications for the movements into the crossing, detectable warning panels, and pedestrian related signing (Application).  
The crossing is located within the City of Aurora, Arapahoe County, Colorado.  That filing opened this Proceeding.

- On May 6, 2014, the Commission provided notice of the Application to all interested parties pursuant to § 40-6-108(2), C.R.S.  The notice included an intervention period, which has expired.

- The following intervened as of right or were permitted to intervene:  the City of Aurora (Aurora) and Railroad Staff of the Commission (Staff).

- Aurora and Staff, collectively, are the Intervenors; each individually is an Intervenor.  Applicant and Intervenors, collectively, are the Parties; each individually is a Party.  Each Party is represented by legal counsel in this Proceeding.

- On June 18, 2014, by Minute Order, the Commission deemed the Application complete within the meaning § 40-6-109.5, C.R.S.  On July 24, 2014, Decision No. R14-0872-I acknowledged Applicant’s waiver of § 40-6-109.5, C.R.S., in this Proceeding.

- On June 18, 2014, by Minute Order, the Commission referred this Proceeding to an Administrative Law Judge (ALJ) for disposition.

- On July 8, 2014, the Parties filed a Joint Motion to Bifurcate Proceedings to Permit Construction, and for Approval of Procedural Stipulation.  Decision No. R14-0872-I:  (a) granted that motion; (b) bifurcated this Proceeding into Phase I and Phase II as described in Decision No. R14-0872-I; (c) granted the Application to construct the crossing except for traffic signal programming; and (d) ordered the Parties to file quarterly status updates as described in Decision No. R14-0872-I.

- The Parties filed status reports on October 30, 2014 and on January 29, April 30, August 21, and October 29, 2015.

- On January 29, 2016, the Joint Parties filed a Submission of Joint Quarterly Status Report, Discussion of Proposed Procedural Path Forward[,] and Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket (January 29 Filing).  In that filing, the Parties proposed to file a motion to amend the Application as one of a series of motions based on the anticipated completion dates of the work on the four crossing groups.  In addition, the filing discussed the status of on-going meetings held by other working groups.  Finally, the filing reported on the “continued progress on the setup and wiring of the traffic signal test bench for [specified] traffic signal and train/traffic interface controllers” (January 29 Filing at 3).

- The January 29 Filing references other pending Proceedings that are related to this Proceeding because they pertain to the same light rail line (i.e., the R Line, formerly referred to as the I-225 corridor or line).

- To understand the Parties’ proposal as it applies across and impacts the 15 related Proceedings, on February 25, 2016, the ALJ held a consolidated status conference in these 
cases: Proceedings No. 14A-0115R, No. 14A-0176R, No. 14A-0177R, No. 14A-0387R, 
No. 14A-0388R, No. 14A-0455R, No. 14A-0457R, No. 14A-0458R, No. 14A-0459R, 
No. 14A-0546R, No. 14A-0590R, No. 14A-0591R, No. 14A-0690R, No. 14A-0691R, and 
No. 15A-0613R.  The Parties were present, were represented by legal counsel, and participated.

- On February 29, 2016, the ALJ issued Interim Decision No. R16-0157-I.  In that Interim Decision, the ALJ granted the Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket and suspended the requirement to file quarterly status reports.  In addition, in that Interim Decision, the ALJ approved the general proposed procedural path forward and required a status report providing specific information be filed within ten days if a group of crossings-related filings is delayed six weeks, with the first group of crossings-related filings scheduled to be made by March 31, 2016.

- On April 21, 2016, the Parties filed a Delayed Filing Status Report.  In that filing, the Parties advised the ALJ that the filings for the first group of crossings would be delayed; that the filings for the first group of crossings would be made not later than May 6, 2016; and that the filings for the remaining groups of crossings also would be delayed.

- On July 21, 2016, RTD filed an Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure [Motion] and Request for Waiver of Response Time [Request].  Appended to that filing, as relevant here, are three revised and one new exhibit to the Application:  Revised Exhibit C; Revised Exhibit D; Revised Exhibit F; and new Exhibit H.

- The 14-day response time to the Motion has expired.  The ALJ will deny the Request as moot.

- The Motion states good cause.  As the Motion is unopposed, no Party will be prejudiced if the Motion is granted.  The ALJ will grant the Motion and will permit Applicant to amend the Application.

- Granting the Motion and allowing the amendment to the Application have these effects.  First, the authority stated in the Application will be amended to conform to the amendments contained in the Motion.  Second, the Amended Application is uncontested 
and unopposed.

- Pursuant to § 40-6-109(5), C.R.S., and Rule 4 Code of Colorado Regulations (CCR) 723-1-1403, an uncontested and unopposed application may be considered under the Commission’s modified procedure and without a formal hearing.  The ALJ finds that the Amended Application should be considered, and will be considered, under the modified procedure and without a formal hearing.

- In accordance with § 40-6-109, C.R.S., the undersigned ALJ now transmits to the Commission the record in this Proceeding along with a written recommended decision.

## FINDINGS AND CONCLUSIONS

- The Commission has jurisdiction in this matter pursuant to §§ 40-4-106(2)(a) and 40-4-106(3)(a), C.R.S.  The Commission has in personam jurisdiction over Applicant.

- Applicant RTD is a political subdivision of the State of Colorado and is a transportation district created pursuant to the authority conferred by Title 32, Article 9, C.R.S.

- Intervenor Aurora is a political subdivision of the State of Colorado and a municipal corporation.  Aurora is the municipality responsible for the public streets within Aurora at the location of the proposed crossing.

- Intervenor Staff is Trial Staff of the Commission as identified in Rule 4 CCR 
723-1-1007(a) notices filed in this Proceeding.

- RTD seeks authority to construct a new light rail crossing consisting of two tracks crossing East Alameda Avenue east of South Sable Boulevard in Aurora, Colorado.  In addition to construction and roadway profiling necessary to accommodate the two new light rail tracks, RTD proposes to reconstruct the traffic signal; to install flashing lights, entrance gates, bells, and

- cantilever lights; to interconnect the railroad crossing signal with the traffic signal and to coordinate traffic signal and railroad signal operations; to install pavement markings; and to install various blank-out signs and various pedestrian safety features at the crossing.  Side lights also will be installed focused toward vehicles on South Sable Boulevard.

- Decision No. R14-0872-I granted RTD the authority to proceed with construction at the crossing including, but not limited to, the installation of new crossing surfaces for construction of the two new tracks, roadway profiling, curb and gutter, medians, utility work, signal foundations, traffic signal reconstruction, railroad signal construction, signage, pavement markings, blank-out sign indication installation, detectable warning panel installation, pedestrian swing gates, and main control equipment.

- The instant Decision memorializes the details of the previously-approved Phase I construction and of the Phase II signal operations as outlined in the Amended Application.

- The grade of the track north into the crossing is proposed at a 0.50 percent downgrade through the crossing.  The roadway west of the crossing is proposed to have a vertical curve of -2.95 percent transitioning to a 0.0 percent grade at the crossing, and the roadway 
east of the crossing is proposed to have a vertical curve of -3.85 percent transitioning to a 
-0.80 percent grade at the crossing.

- The Amended Application states that there are currently 16,900 vehicles per day (VPD) traveling on South Sable Boulevard at a posted speed limit of 40 miles per hour (MPH) and 40,900 VPD traveling on East Alameda Avenue at a posted speed of 40 MPH.  The traffic volumes on South Sable Boulevard are projected to increase to 19,200 VPD in 5 years; to 21,100 VPD in 10 years; and to 25,700 VPD by year 2035.  The traffic volumes on East Alameda Avenue are projected to increase to 42,400 VPD in 5 years; to 43,600 VPD in 10 years; and to 46,600 VPD by year 2035.

- The Amended Application states that currently there are no light rail vehicle movements through the crossing.  RTD anticipates 165 light rail vehicle movements per day through the crossing at a speed of approximately 35 MPH when revenue service begins in 2016 and projects an increase to 235 light rail vehicle movements per day through the crossing by the year 2035.

- RTD states that a grade separation at this location is not practicable due to the detrimental effects to property access along the east side of Sable Boulevard Avenue and due to an agreement in the Intergovernmental Agreement for this project between Aurora and RTD that at-grade crossings would be designed at the Aurora right-of-way intersections as listed in the Environmental Evaluation for the I-225 Corridor.

- RTD proposes to install active warning at the crossing.  The crossing will be equipped with flashing lights, entrance gates, cantilever flashing light signals for westbound traffic, and bells.

- RTD proposes to use an operational method that it calls “right time to proceed” (RTP) to operate the trains through the East Alameda Avenue crossing.  The general concept of RTP is for the traffic signal to provide a notification to the railroad signal relay house every signal cycle to provide a window in which the train can proceed.  If the train misses the window to proceed, the train will be required to wait until the next RTP indication is sent from the traffic signal.  Under RTP, the traffic signal will not omit any track clearance phases.  The railroad signals at the crossing will not activate until these two conditions are met:  there is an RTP indication from the traffic signal system; and there is a train occupying the train to wayside communication (TWC) loop at a hold signal.  The hold signal for northbound trains is located at the City Center Station and the hold signal for southbound trains is located just north of the Alameda Avenue crossing.  Supplemental countdown signals are included at these hold signals as an indication to the train operator when the window to proceed opens and closes.

- Under RTP, the traffic signal at East Alameda Avenue will be coordinated with other traffic signals in the area and may omit some phases as part of normal coordinated operations.  For this traffic signal specifically, the track clearance phases will never be omitted.

- As part of the operations of the traffic signal at East Alameda Avenue and South Sable Boulevard, the traffic signal will provide two health indications:  one for traffic signal health and one for comm health.  If either of these health checks fails, the crossing operations will change until the health issue is resolved.  If the traffic signal health fails (e.g., the traffic signal enters flash or goes dark), the railroad signals, including the flashers, gates, and blank-out signs, will activate once a train occupies the train detection circuitry.  This activation will result in an extended warning time as the signal will be active during what, under normal operations, would equal the advance preemption time and the minimum warning time for the crossing.  Once the train clears the crossing, the railroad signals will deactivate until another train occupies the train detection circuitry.  This activation upon train detection and deactivation once the train clears the crossing will continue until the traffic signal health is restored.  If the comm health fails, the railroad signal will begin to operate after the advance preemption time runs and will remain active until the comm health is restored.  During this time, the traffic signal will cycle to serve only the non-conflicting movements relative to the track as shown in the Train/Hold Interval portion of the traffic signal phase sequence diagram shown in Exhibit D Rev 1.  
A complete description of the RTP concept and operational details is contained in Exhibit H.

- In the event of an issue on the system that prevents trains from running on their specific track, the trains may be switched to the opposite tracks.  In this case, the train operator will be required to stop at the red marker and to place a TWC normal route request to initiate advance preemption of the traffic signal.  Advanced preemption would be used to move trains through the crossing with RTD proposing a total of 72 seconds of total preemption time with 47 seconds of advance preemption time to the traffic signal.  Reverse-running trains will be required to stop at the crossing prior to entering the crossing and would not proceed until the advance preemption time and the minimum warning time expire.  In the event that a train operator is not able to proceed, the train operator would place a TWC cancel request to cancel the highway crossing warning device activation.

- RTD initially proposes to have the traffic signal exit from a train event either to the northbound and southbound traffic movements, to just the southbound traffic movements, to eastbound movements, or to eastbound and westbound movements based on calls placed to the traffic signal as shown in Exhibit D Rev 1.  As traffic volumes and patterns change over time, RTD and Aurora may need to adjust the train event exit phases.  RTD will be given the flexibility, with the concurrence of Aurora, to fine-tune the phases to which the traffic signal will exit from a train event based on field conditions now and in the future.  As a condition of granting the Amended Application, RTD will be required to file in this Proceeding a final exhibit that shows the final phasing plan being used at the East Alameda Avenue/South Sable Boulevard intersection after field determination of the appropriate phases to exit from a train event.

- RTD proposes to install advance warning signs consisting of W10-1 signs for eastbound and westbound traffic, a W10-2L sign for northbound left-turning vehicles, and a W10-2R sign for southbound right-turning vehicles would be posted for the crossing.  RTD also proposes to install blank-out signs that will provide “Light Rail Transit Approaching” (W10-7) alternating with a “No Left Turn” (R3-2) for northbound left-turning vehicles and alternating with “No Right Turn” (R3-1) for southbound right-turn movements to prohibit these movements when a light rail vehicle is approaching the crossing.  These blank-out signs will include a special second “2nd Train” blank-out indication that would activate if a second train is approaching the crossing within a specific time period such that the railroad signal for the light rail vehicles would remain active.  Pavement markings are proposed to be provided for the northbound right-turn, southbound left-turn and the eastbound and westbound lanes that will cross the tracks.  RTD also proposes to install “Stop Here on Red” (R10-6L) and “Do Not Stop on Tracks” (R8-8) signs for westbound vehicles that would travel across the crossing.  “No Turn on Red” (R10-11A) signs are proposed for westbound right-turn movements to prohibit this movement at all times.  Finally, RTD proposes to post a special “High Speed Trains” warning sign along with the crossbucks and number of tracks signs on the railroad signals.

- For pedestrian safety, RTD proposes to install detectable warning panels, pedestrian swing gates posted with special “Pull to Open” and “Push to Open” signs (posted on the appropriate sides of the swing gate), and R8-10a (MOD) “Pedestrian Stop Here When Flashing” signs that will also include the additional “2nd Train” blank-out indication at the new crossing.  Additionally, RTD proposes to install an active warning sign consisting of blank-out signs that will illuminate and alternate between the W10-7 and the R9-3 “No Pedestrian” signs installed back-to-back located between the tracks at both pedestrian sidewalk locations and to install an audible warning bell.

- RTD estimates the project costs at $ 1,414,875 for all track work, civil work, traffic signal replacement, railroad signal construction, and project engineering for the crossing.  RTD is responsible for all construction costs.

- RTD proposed to start construction upon approval of the Application and to have construction complete within two and one half years, with revenue service proposed to start in 2016.  As a condition of granting the Amended Application, RTD will be required to inform the Commission in writing that all construction is complete and operational within ten days of completion and prior to the start of revenue service.  RTD will be required to provide this letter in this Proceeding not later than October 31, 2016.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- As a condition of granting the Amended Application, RTD will be required to obtain a U.S. Department of Transportation crossing number for this new crossing and to file in this Proceeding, not later than October 31, 2016, a copy of the new crossing inventory form.

- With a design-build process, design and construction sometimes can be performed concurrently, meaning that the design plans submitted with the Amended Application may not be what is finally constructed.  Because RTD will be performing work on a design-build basis, it requested the following special application procedure:  RTD proposes that it be allowed construction design tolerances from the plans as submitted such that:  (a) it be allowed to stay within specific construction tolerances including horizontal track location within 5 feet and track approach grade within 1.0 percent; (b) the design will conform to the applicable standards from the 2009 Manual for Uniform Traffic Control Devices, 2012 American Railway Engineering and Maintenance-of-Way Association Manual for Railway Engineering, RTD Light Rail Design Criteria requirements of track clearance of a minimum of 14’ and side clearances of a minimum of 6’-2”; and (c) the design will conform to applicable requirements contained in the Commission Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 CCR 723-7.  RTD will file a motion with the Commission for approval of the change(s) if:  (a) the final design includes one or more changes outside of the requested tolerances or stated criteria; or (b) the final design includes one or more changes in areas other than those included in the requested tolerances or stated criteria; or (c) both.  RTD will not modify the applicable improvement or construct an out-of-tolerance improvement before and unless the Commission grants any required motion or amendment.

- On October 28, 2013, the Commission allowed this proposed special application procedure as outlined by RTD by Decision No. C13-1341 in Proceeding No. 13A-0979R.

- RTD will be permitted to use the special application procedure, as clarified in the instant Decision, in this Proceeding.  RTD will be required to file a copy of the final plans for the crossing when construction is complete so that the Commission has an accurate record of what was constructed at the crossing.  The Commission will order RTD to file, in this Proceeding, these final plans by October 31, 2016.

- Based on the findings of fact and the entire record of this Proceeding, the ALJ finds that good cause exists to grant the Amended Application and that the requirements of public safety are met by granting the Amended Application, consistent with the above discussion.

- In accordance with § 40-6-109, C.R.S., the Administrative Law Judge recommends that the Commission enter the following order.

## ORDER

### The Commission Orders That:

- The Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure, filed on July 21, 2016 is granted.

- The Application filed by the Regional Transportation District (RTD) on April 30, 2014, is amended.

- Consistent with the discussion above and subject to the conditions stated in this Decision, the Application filed by RTD on April 30, 2014, as amended on July 21, 2016 (Amended Application), is granted.

- Consistent with the discussion above and subject to the condition in Ordering Paragraph No. 5, RTD’s request for a special application procedure is granted.

- The authority granted by Ordering Paragraph No. 4 is conditioned as follows:  RTD shall comply with ¶ 42 of this Decision.

- Consistent with the discussion above and subject to the conditions contained in this Decision, RTD is authorized and ordered to proceed with completion of the crossing construction and improvements involving the traffic signal and train signal installations, interconnections, and testing at the East Alameda Avenue crossing in Aurora, Colorado (crossing).

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  The crossing shall be operated using the “right time to proceed” operating concept with the traffic signal phasing as shown in Exhibit D Rev 1 to the Amended Application and the operational parameters as described in Exhibit H to the Amended Application.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  The crossing shall be operated in emergency reverse running situations using advance preemption with a total preemption time of 72 seconds and an advance preemption time of 47 seconds as outlined in Exhibit D Rev 1 and Exhibit F Rev 1 to the Amended Application.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Not later than October 31, 2016, RTD shall file in this Proceeding a complete set of plans for the constructed crossing.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Within ten days after completion and prior to the start of revenue service, RTD shall inform the Commission in writing, in this Proceeding, that the crossing changes are complete and operational.  The Commission expects this letter by October 31, 2016.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD shall obtain a U.S. Department of Transportation crossing number for this new crossing and, not later than October 31, 2016, shall file in this Proceeding a copy of the new crossing inventory form.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD is given the flexibility to fine-tune, with the concurrence of the City of Aurora, the phases to which the traffic signal exits from a train event based on field conditions.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD shall file in this Proceeding a final exhibit that shows the final phasing plan being used at the East Alameda Avenue/South Sable Boulevard intersection based on field conditions.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD is responsible for all construction costs.

- The Commission retains jurisdiction to enter further required orders.

- The Request for Waiver of Response Time is denied as moot.

- This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

- As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

- If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

- If a party seeks to amend, to modify, to annul, or to reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge; and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

- If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO MANA L. JENNINGS-FADER ________________________________ Administrative Law Judge |
| --- | --- |

This Rule is found in the Rules of Practice and Procedure, Part 1 of 4 Code of Colorado Regulations 723.