# Decision No. R17-0421

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 17A-0126R

IN THE MATTER OF THE APPLICATION OF JEFFERSON COUNTY TO MODIFY THE 
AT-GRADE CROSSING OF US-6 AND ULYSSES STREET WITH THE REGIONAL TRANSPORTATION DISTRICT IN THE CITY OF GOLDEN, COUNTY OF JEFFERSON, STATE OF COLORADO.

recommended decision of 
administrative law judge 
mana l. jennings-fader 
granting motion to amend application, 
granting amended application under 
modified procedure and subject 
to conditions, ordering construction 
of modifications to crossing subject 
to conditions, AND denying as moot 
request for waiver of response time

Mailed Date:	May 24, 2017

## statement

- On February 24, 2017, Jefferson County (Jefferson, County, or Applicant) filed a verified application with exhibits (Application).  In that filing, the County requests “authority to add a sidewalk and other improvements adjacent to the crossing of Ulysses Street with the 
RTD W-Line, National Inventory No. 966876L, in Jefferson County, State of Colorado.”  Decision No. C17-0286-I at ¶ 1.  The filing commenced this Proceeding.

- On February 27, 2017, the Commission gave notice of the Application (Notice).  The Notice was provided to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  In addition, the Notice established an intervention period and a procedural schedule.  The intervention period has expired.  On April 17, 2017, Decision No. R17-0303-I vacated the procedural schedule.

- On March 29, 2017, the Regional Transportation District (RTD or Intervenor) filed an Entry of Appearance and Notice of Intervention as of Right in Opposition.  RTD is an intervenor and a Party in this Proceeding, opposed the Application, and requested a hearing.

- Jefferson and RTD, collectively, are the Parties; each individually is a Party.  Each Party is represented by legal counsel in this Proceeding.

- By Decision No. C17-0286-I, the Commission deemed the Application complete within the meaning of § 40-6-109.5, C.R.S., and Rule 4 Code of Colorado Regulations 
723-1-1303(c), as of April 13, 2017.  Pursuant to § 40-6-109.5(2), C.R.S., and absent an enlargement of time by the Commission or Applicant’s waiver of the statutory provision, a Commission decision in this Proceeding should issue not later than November 9, 2017.

- By Decision No. C17-0286-I, the Commission also referred this matter to an Administrative Law Judge (ALJ) for disposition.

- Because Intervenor opposed the Application and requested an evidentiary hearing, by Decision No. R17-0303-I, the ALJ ordered Applicant to consult with Intervenor and then to make, not later than April 28, 2017, a filing that contained a proposed procedural schedule (including hearing dates) satisfactory to the Parties and that addressed the issues identified and discussed in that Interim Decision.

- On April 27, 2017, Jefferson County filed (in one document) an Unopposed Motion for Permission to Amend Application [Motion to Amend] and to Grant Application, as

- Amended Under Modified Procedure [Motion to Grant Amended Application], and Request for Waiver of Response Time [Request] (in its entirety, April 27 Filing).  Jefferson County made this filing with the consent of RTD.  April 27 Filing at ¶ 4.

- On May 1, 2017, by Decision No. R17-0342-I and in view of the April 27 Filing, the ALJ vacated the Decision No. R17-0303-I filing requirement.

- The 14-day response time to the Motion to Amend and the Motion to Grant Amended Application has expired.  The ALJ will deny the Request as moot.

- The Motion to Amend states good cause.  In addition, “the County is authorized to state that RTD does not oppose the amendments requested in [the April 27 Filing], nor the Application, if it is amended as proposed” in the April 27 Filing.  April 27 Filing at ¶ 6.  As the Motion to Amend is unopposed, no Party will be prejudiced if the Motion to Amend is granted.  The ALJ will grant the Motion to Amend and will permit Applicant to amend the Application.

- Granting the Motion to Amend and allowing amendment of the Application have these effects.  First, the authority requested in the Application is amended to conform to the amendments contained in the April 27 Filing.  Second, the Amended Application is uncontested and unopposed.

- Pursuant to § 40-6-109(5), C.R.S., and Rule 4 CCR 723-1-1403, an uncontested and unopposed application may be considered under the Commission’s modified procedure and without a formal hearing.  The ALJ finds that, because the Amended Application is unopposed and uncontested, no Party will be prejudiced if the Commission considers the Amended Application under the modified procedure and without an evidentiary hearing.  The ALJ finds and concludes that the Amended Application should be considered -- and the ALJ will consider the Amended Application -- under the modified procedure and without a formal hearing.

- In accordance with § 40-6-109, C.R.S., the ALJ now transmits to the Commission the record in this Proceeding along with a written recommended decision.

## FINDINGS AND CONCLUSIONS

- The Commission has jurisdiction in this matter pursuant to §§ 40-4-106(2)(a) and 40-4-106(3)(a), C.R.S.  The Commission has in personam jurisdiction over Applicant.

- Applicant Jefferson County is a political subdivision of the State of Colorado, is a county in the State of Colorado, and is the county in which the crossing at issue in this Proceeding is located.

- Intervenor RTD is a political subdivision of the State of Colorado and is a transportation district created pursuant to the authority conferred by title 32, article 9, C.R.S.

- Applicant County seeks authority to modify the intersection of United States Highway 6 (US 6) and Ulysses Street in the vicinity of the crossing of Ulysses Street with the RTD W-Line (subject crossing).

- Following the construction of the RTD W-Line, it became apparent to the County that a number of pedestrians chose to walk to the Jefferson County Government Center from Colfax Avenue and that those pedestrians were traveling over open terrain between US 6 and the W-Line tracks.  To address this situation and to mitigate potential safety issues, the County has decided to construct a new 8’-wide sidewalk to provide a safer route of travel along US 6; to improve pedestrian crossings along the side streets; and to make minor drainage improvements.

- The changes that the County seeks to make at the subject crossing, and for which the County seeks Commission authority, include:  (a) adding a sidewalk that will cross through the existing median with crosswalks installed on both sides of the Ulysses Street median; and (b) resetting the existing vehicle stop bar on the east side of the median to accommodate the new configuration.  In addition, the end sections of the existing guardrail will be removed and will be reset to accommodate the Americans with Disabilities Act curb ramps.  Further, the existing RTD gate arm will remain in the same location, but the gate arm tip was rotated approximately 5’ to the north to align with the proposed crosswalk.

- The evidence shows that there are currently 3,557 vehicles per day traveling on Ulysses Street at a posted speed limit of 35 miles per hour (MPH) with no projections for increases in the future.  The evidence shows that there are currently 168 Light Rail Transit vehicles per day using the crossing at a speed of up to 55 MPH.

- The estimated cost of the proposed changes is $ 35,161.  Applicant states that it will pay the cost of the construction.

- Applicant proposes to start construction in June 2017 and to complete construction by August 2017.

- As a condition of granting the Amended Application, the County will be required to inform the Commission, in writing and within ten days of completion, that all construction is complete and operational.  The County will be required to file this letter in this Proceeding not later than August 31, 2017.  The Commission understands, however, that this letter may be filed earlier or later than this date depending on changes or delays to the construction schedule.

- Based on the findings of fact and the entire record of this Proceeding, the ALJ finds that good cause exists to grant the Amended Application and that the requirements of public safety are met by granting the Amended Application (subject to conditions), consistent with the above discussion.

- In accordance with § 40-6-109, C.R.S., the Administrative Law Judge recommends that the Commission enter the following order.

## ORDER

### It Is Ordered That:

- The Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure, which motion was filed on April 27, 2017, is granted.

- The verified Application filed by Jefferson County on February 24, 2017, is amended.

- Consistent with the discussion above and subject to the conditions stated in this Decision, the Application filed by Jefferson County on February 24, 2017, as amended on April 27, 2017, is granted.

- Consistent with the discussion above and subject to the conditions contained in this Decision, Jefferson County is authorized and ordered to proceed with the modifications to the intersection of United States Highway 6 and Ulysses Street in the vicinity of the crossing of Ulysses Street with the RTD W-Line in Jefferson County, Colorado (crossing).

- The authority granted by Ordering paragraph No. 4 is conditioned as follows: Within ten days after completion, Jefferson County shall inform the Commission in writing, in this Proceeding, that the changes to the crossing are complete and operational.  The Commission expects this letter by August 31, 2017.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The authority granted by Ordering Paragraph No. 4 is conditioned as follows:  Jefferson County is solely responsible for all construction costs of the crossing.

- The authority granted by Ordering Paragraph No. 4 is conditioned as follows:  The Commission retains jurisdiction to enter further required orders.

- The Request for Waiver of Response Time is denied as moot.

- This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

- As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

- If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

- If a party seeks to amend, to modify, to annul, or to reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge; and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

- If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO MANA L. JENNINGS-FADER ________________________________ Administrative Law Judge |
| --- | --- |

Decision No. C17-0286-I was issued in this Proceeding on April 13, 2017.

This Rule is found in the Rules of Practice and Procedure, Part 1 of 4 Code of Colorado Regulations 723.

Reference in this Decision to the Amended Application is to the verified Application filed on February 24, 2017 as amended by the April 27 Filing.