# Decision No. C09-1399

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 09AL-299E

IN THE MATTER OF ADVICE LETTER NO. 1535 BY PUBLIC SERVICE COMPANY OF COLORADO TO REVISE ITS COLORADO PUC NO. 7 ELECTRIC TARIFF TO REFLECT REVISED RATES AND RATE SCHEDULES TO BE EFFECTIVE ON JUNE 5, 2009.

Order SETTING A STATUS
CONFERENCE ON COMANCHE 3

Mailed Date:  December 15, 2009

Adopted Date:  December 15, 2009

## BY THE COMMISSION

### Statement

- In Decision No. C09-1283, mailed November 13, 2009, the Commission set a Procedural Calendar for Phase I of Docket No. 09AL-299E.

- In that Decision, the Commission ordered an update from Public Service Company of Colorado (Public Service) on the projected in-service date of Comanche 3 no later than December 14, 2009.  The Commission further stated, “[i]f that report shows there is still a risk Comanche 3 will not be in-service on January 1, 2010, we will convene a status conference after the conclusion of the Commissioner’s Weekly Meeting where Public Service will present the updated status of Comanche 3.”

- On December 14, 2009, Public Service filed its Update of Comanche 3 Construction Schedule (Update).  In this Update, Public Service identifies no concrete in-service date for Comanche 3, but states with certainty that the unit will not be in-service by January 15, 2010.

- As a result, the Commission will conduct a Status Conference, in accordance with Decision No. C09-1283, on December 16, 2009 at 10:00 a.m. in Hearing Room A of the Public Utilities Commission.

- At this Status Conference, the Commission expects to receive an oral presentation from Public Service about the status of bringing Comanche 3 online and the current delays.  Additionally, Public Service should provide an overview of the impacts this delay will have on rates, including a discussion of a lower General Rate Schedule Adjustment Rider to be effective January 1, 2010, versus a refund to be made later.  At this Status Conference, all parties and their counsel may be given an opportunity to seek clarification regarding Public Service’s oral presentation.

II.	ORDER

A.	The Commission Orders That:

- The Commission will hold a Status Conference in Docket No. 09AL-299E consistent with the discussion above on:

DATE:		December 16, 2009

TIME:		10:00 a.m.

PLACE:	Commission Hearing Room A

1560 Broadway, Suite 250

Denver, Colorado

2.	This Order is effective on its Mailed Date.

B.	ADOPTED IN COMMISSIONERS’ DELIBERATIONS MEETING

December 15, 2009.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ - Commissioners COMMISSIONER MATT BAKER ABSENT. |
| --- | --- |

/tmp/in/input.doc:SRS