(Decision No. C95-185)

BEFORE THE PUBLIC UTILITIES COMMISSION

OF THE STATE OF COLORADO

* * *

IN THE MATTER OF THE JOINT APPLI-  )

CATION OF ROCKY MOUNTAIN NATURAL   )

GAS DIVISION OF K N ENERGY, INC.,  )

WALDEN CAPITAL LEASING CORPORATION,)

AND THE TOWN OF WALDEN, JACKSON    )

COUNTY, COLORADO:  (1) FOR AUTHOR- )

IZATION FOR ROCKY MOUNTAIN NATURAL )

GAS DIVISION OF K N ENERGY, INC.,  )

TO SELL AND CONVEY ITS WALDEN AND  )

JACKSON COUNTY, COLORADO, CERTIFI- )

CATES OF PUBLIC CONVENIENCE AND    )

NECESSITY AND GAS UTILITY PROPER-  )

TIES TO WALDEN CAPITAL LEASING COR-)

PORATION; (2) AUTHORIZING WALDEN   )

CAPITAL LEASING CORPORATION SIMUL- )

TANEOUSLY TO LEASE THE WALDEN AND  )

JACKSON COUNTY, COLORADO, CERTIFI- )

CATE OF PUBLIC CONVENIENCE AND     )

NECESSITY AND UTILITY PROPERTIES   )

AND ITS CERTIFICATE OF PUBLIC CON- )

VENIENCE AND NECESSITY AND PIPELINE)      DOCKET NO. 94A-490G

FROM LARAMIE, WYOMING, TO WALDEN,  )

TO THE TOWN OF WALDEN; (3) APPROV- )

ING THE IMMEDIATE TEMPORARY CONTROL)

AND OPERATION BY THE TOWN OF       )

WALDEN, JACKSON COUNTY, COLORADO   )

OF THE WALDEN UTILITY PROPERTIES   )

AND THE PIPELINE FROM LARAMIE,     )

WYOMING, BY TEMPORARY APPROVAL     )

PENDING FINAL DECISION; (4) AUTHOR-)

IZING A ONE-YEAR UTILITY SERVICE   )

CONTRACT BETWEEN ROCKY MOUNTAIN    )

NATURAL GAS DIVISION OF K N ENERGY,)

INC., AND THE TOWN OF WALDEN;      )

(5) ISSUING A DECLARATION THAT     )

WALDEN CAPITAL LEASING CORPORATION )

IS NOT A UTILITY; AND (6) SPECIFY- )

ING THE ACCOUNTING TO BE EMPLOYED  )

BY ROCKY MOUNTAIN NATURAL GAS DIVI-)

SION OF K N ENERGY, INC., TO RECORD)

THE SALE AND TRANSFER OF THE UTIL- )

ITY PROPERTIES.                    )

ORDER GRANTING MOTION FOR EXTENSION OF

TEMPORARY AUTHORITY AND FOR WAIVER

OF RESPONSE TIME

- - - - - - - - - - - - - - - - -

Mailed Date:  February 28, 1995

Adopted Date:  February 23, 1995

- - - - - - - - - - - - - - - - -

I.	BY THE COMMISSION:

STATEMENT:

1.	Joint Applicants herein, the Town of Walden, Colorado ("Town"), Rocky Mountain Natural Gas Division of K N Energy, Inc. ("Rocky Division"), and Walden Capital Leasing Corporation ("WCLC"), filed their Motion for Extension of Temporary Authority and for Waiver of Response Time on February 21, 1995.  Generally, this proceeding concerns efforts by the Town and WCLC to construct a natural gas pipeline to connect the Rocky Division local distri-bution system serving the Walden area to the Colorado Interstate Gas Company interstate pipeline near Laramie, Wyoming.  Construc-tion of this pipeline is necessary to provide an alternative source of natural gas supply to replace local wells currently utilized by Rocky Division to serve the Walden area.  Production from these local wells has largely ceased.

2.	For reasons relating to the financing and tax conse-quences of this project, the Town requested an order authorizing the emergency temporary control and operation of the Walden area gas utility facilities and of the appropriate portions of the cer-tificates of public convenience and necessity owned by Rocky Divi-sion.  We granted temporary authority to the Town, in accordance with its request, in Decision No. C94-1226.  That decision provided that the temporary authority would expire on December 1, 1994, if the Town had not exercised the authority by that time.  (The authority is not to be exercised by the Town until natural gas becomes available through the pipeline.)  Decision No. C94-1581, dated December 15, 1994, extended the temporary authority to March 1, 1995, and expanded the authorization to include WCLC in addition to the Town.

3.	Since construction of the pipeline is not yet completed, the Applicants request that the temporary authority be extended to April 30, 1995.  The motion points out that the Town and WCLC have worked diligently in completing construction of the pipeline.  It is estimated that approximately 50 percent of project effort has been completed.  Furthermore, the motion states that the Town and WCLC continue to work diligently to complete the pipeline.  In fact, the Applicants estimate that construction will be completed on or about April 1, 1995.  Since the pipeline will not be com-pleted by March 1, 1995, and inasmuch as the Applicants diligently continue to complete this project, we find that good cause for extension has been stated.

4.	Given the necessity for prompt action on the motion by the Commission, response time is waived.

II.	ORDER

THE COMMISSION ORDERS THAT:

1.  The Motion for Extension of Temporary Authority is granted.  Extension of the temporary authority is granted to and including April 30, 1995.  The Town of Walden, Colorado, Rocky Mountain Natural Gas Division of K N Energy, Inc., and Walden Capi-tal Leasing Corporation are directed to submit to the Commission progress reports regarding construction of the pipeline.  Such reports shall be submitted every two weeks until completion of con-struction, with the first report submitted on March 10, 1995.

2.  Response time to the motion is waived.

3.	This Order is effective on its Mailed Date.

ADOPTED IN OPEN MEETING February 23, 1995.

THE PUBLIC UTILITIES COMMISSION

OF THE STATE OF COLORADO

_______________________________

_______________________________

_______________________________

Commissioners

TM:srs