# Decision No. C99-621

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 99V-235T

IN THE MATTER OF THE REQUEST FOR temporary VARIANCE FROM THE REQUIREMENTS OF Section 251(b)(3) of the telecommunications act of 1996 and the federal communications commissions order 99-54.

ORDER APPROVING temporary VARIANCE

Mailed Date:  June 16, 1999

Adopted Date:  June 9, 1999

## BY THE COMMISSION

Statement and Findings of Fact

On May 14, 1999, South Park Telephone Company (“South Park”), filed an Application requesting a temporary waiver of the federal requirement to offer intraLATA dialing parity, or “1+” equal access, and a temporary waiver of the requirement to file its implementation plan by April 22, 1999. In effect, South Park requests a Commission determination that it need not implement intraLATA equal access by July 22, 1999, as ordered by the Federal Communications Commission (“FCC”) in FCC 99-54, but can extend the time for implementation until December 31, 2000.

Pursuant to § 251(f)(2) of the Telecommunications Act of 1996 (“Act”) Local Exchange Carriers with less than 2 percent of the nation’s access lines, are given the oppor-tunity to petition state commissions for a suspension or modi-fication of § 251(b)(3) of the Act.  Section 251(f)(2) states:

- The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modi-fication –

- (A)	is necessary-

(i)	to avoid a significant adverse eco-nomic impact on end users of telecom-munications services generally;

(ii)	to avoid imposing a requirement that is unduly economically burdensome; or

(iii)	to avoid imposing a requirement that is technically infeasible; and

(B)	is consistent with the public interest, con-venience, and necessity.

In Docket No. 99V-014T, South Park was granted a temporary waiver from providing interLATA equal access by the FCC implementation date of February 8, 1999.  This temporary waiver was granted until February 8, 2002. South Park now plans to implement both interLATA and intraLATA equal access prior to December 31, 2000. The company’s intraLATA equal access imple-mentation plan will be submitted to this Commission four months before actual implementation.

As noted above, § 251(f)(2) of the Act states that this Commission may permit a waiver or variance from the rules if compliance is unduly economically burdensome.  This Commission will grant a variance of the requirements of FCC 99-54 on these grounds.  Specifically, we will grant a waiver of the July 22, 1999, implementation date for intraLATA equal access.  South Park will not be required to begin intraLATA 1+ equal access or dialing parity, until December 31, 2000.

## ORDER

The Commission Orders That:

This application is deemed complete.

South Park Telephone Company is granted a tem-porary variance from the requirements of FCC order 99-54 until December 31, 2000, consistent with the above discussion.

South Park Telephone Company is granted a waiver of the April 22, 1999, implementation plan filing date until four months before actual implementation of intraLATA equal access.

This Order is effective on its Mailed Date.

ADOPTED IN COMMISSIONERS’ WEEKLY MEETING June 9, 1999.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________



RAYMOND L. GIFFORD
________________________________

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\