# Decision No. C00-674

- BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

- DOCKET NO. 97A-401R

APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT (RTD) FOR AUTHORITY TO MODIFY AND CONSTRUCT FREIGHT RAIL AND LIGHT RAIL TRACKAGE AND STRUCTURES AT THE EXISTING CROSSING OF HAMPDEN AVENUE IN THE CITIES OF ENGLEWOOD AND SHERIDAN, STATE OF COLORADO

- ORDER GRANTING APPLICATION

Mailed Date: June 23, 2000

Adopted Date: June 21, 2000

## BY THE COMMISSION:

### Statement

    - On September 10, 1997, The Regional Transportation District (“RTD”) filed this application requesting authority to modify and construct freight rail and light rail trackage and the associated structures at the existing crossing of Hampden Avenue in the cities of Englewood and Sheridan, State of Colorado.

    - On September 26, 1997, the Staff of the Commission filed its Entry of Appearance and Notice of Intervention

    - The Commission gave notice of this application together with a copy of the application to all interested parties including the adjacent property owners, in accordance with § 40-6-108(2), C.R.S. This Notice was mailed on September 26, 1997.

    - On October 2, 1997, The Burlington Northern and Santa Fe Railway Company (“BNSF”) filed its Entry of Appearance and Notice of Intervention.

    - On October 9, 1997, the Colorado Department of Transportation (“CDOT”) filed its Entry of Appearance and Notice of Intervention.

    - On October 10, 1997, the Union Pacific Railroad Company (“UPRR”) filed its Entry of Appearance and Notice of Intervention.

    - On October 23, 1997, the City of Sheridan, Colorado (“Sheridan”) filed its Entry of Appearance and Notice of Intervention.

    - On October 31, 1997, the City of Englewood, Colorado (“Englewood”) filed its Entry of Appearance and Notice of Intervention.

    - Received by the Commission as a late filed exhibit on August 25, 1999 is a copy of the fully executed Agreement dated May 4, 1999, by and between RTD, CDOT, BNSF and UPRR.

    - No intervention was received in opposition to this application.  The application is non-contested and unopposed.

    - The Commission has jurisdiction in this matter under § 40-4-106(2)(a) & (3)(a), C.R.S.

    - The Commission has reviewed the record in this matter and deems the application complete within the meaning of  § 40-6-109.5, C.R.S.

    - The Commission will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 24, Commission Rules of Practice and Procedure, 4 Code of Colorado Regulations ("CCR") 723-1, because the application is non-contested and unopposed and the applicant did not request a public hearing.

### Findings of Fact

    - RTD is planning to construct the Southwest Corridor Light Rail Project which consists of an extension of its light rail system from the Broadway station in Denver, southwesterly along the existing BNSF and UPRR and South Santa Fe Drive transportation corridor through Englewood, Sheridan, and Littleton to the terminal station at Mineral Avenue, an approximate distance of 8.7 miles.  This transportation corridor presently consists of BNSF and UPRR freight rail trackage on the east side, a transit envelope in the center and South Santa Fe Drive on the west side of the corridor.

    - RTD’s Southwest Corridor Light Rail Project will involve constructing the light rail trackage on the east side, relocating the BNSF and UPRR freight rail trackage to the center transit envelope through a portion of the corridor and providing flyover structures to separate light rail transit traffic from railroad freight traffic where transit and railroad lines cross.

    - The purpose of this application is to obtain Commission approval of the proposed modification and construction of freight rail and light rail trackage and the associated structures, at the existing grade-separated crossing of Hampden Avenue in the Cities of Englewood and Sheridan, State of Colorado.

    - Notice of the proposed modification and construction of the separation structures to carry the BNSF and UPRR tracks and the light rail tracks over Hampden Avenue has been given by the Commission to all interested parties, including adjacent property owners.

    - No intervention was received in opposition to this application.  The application is non-contested and unopposed.

    - The Hampden Avenue crossing currently consists of a structure supporting the southbound freight tracks of the UPRR on the west side of the crossing, an unused center bay, and the northbound tracks of the BNSF on the east side of the crossing. As altered and reconstructed, the crossing will consist of:

      - Northbound freight tracks of the BNSF on the west bay and southbound light rail at the east bay of the existing structure with the center bay remaining unoccupied.

      - Northbound light rail tracks on a newly constructed single bay structure which will be built at the immediate east side of the existing structure.

      - Southbound freight tracks of the UPRR and a new freight maintenance track located and supported by a newly constructed structure west of the existing structure.

      - Average daily traffic (“ADT”) at the project area at the time of the application was 61,400 vehicles per day on Hampden Avenue.  The average daily light rail vehicle count at the crossing will be 172 movements at a maximum timetable speed of 55 MPH.  The average daily train count on BNSF’s northbound track at the crossing is 30, at a maximum timetable speed of 40 MPH.  The average daily train count on UPRR’s southbound track at the crossing is 20, at a maximum speed of 40 MPH.

    - Maintenance of the railroad/highway grade separation structures will be the responsibility of the Regional Transportation District, The Burlington Northern and Santa Fe Railway Company, the Union Pacific Railroad Company, and the Colorado Department of Transportation., in accordance with the Agreement by and between these parties, dated May 4, 1999.  Under the terms of this Agreement:

      - BNSF will maintain its roadbed, tracks, and operating facilities on that portion of the new freight rail bridge occupied by the bay for the new freight maintenance track, and the westernmost bay of the existing freight bridge which will be occupied by the northbound main.

      - UPRR will maintain its roadbed, tracks, and operating facilities on that portion of the new freight rail bridge built to support the southbound main.

      - RTD will maintain the northbound light rail bridge including all abutments, piers, girders and waterproofing. RTD will pay one-half (1/2) the cost of any required maintenance on the substructure and superstructure of the existing freight bridge. RTD will solely maintain all of the roadbed, tracks, and operating facilities belonging to it and associated with the southbound light rail track.

      - CDOT will maintain at its own cost and expense all of the new freight rail underpass structure which supports the southbound freight main and freight maintenance track.  CDOT and RTD will each pay one-half (1/2) the cost of maintenance of the existing sub-structure and super-structure.  CDOT will also repair and/or replace to then current design standards the existing bridge structure whenever reasonably necessary to satisfy applicable safety and/or maintenance standards.  RTD will pay one-half (1/2) of the cost of the repair and/or replacement of the structure.

      - All exhibits, specifications, and plans are complete, accurate, and meet Commission requirements.

    - The public safety, convenience, and necessity require, and will be served by, the granting of this application.

### Conclusions On Findings Of Fact

    - The Commission has jurisdiction in this matter under § 40-4-106(2)(a) & (3)(a), C.R.S.

    - No intervention was received in opposition to this application.  The application is non-contested and unopposed.

    - The Commission will determine this matter on the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 24, Commission Rules of Practice and Procedure, 4CCR 723-l.

    - The public safety, convenience, and necessity require, and will be served by, the granting of this application.

## ORDER:

### The Commission Orders That:

    - The Regional Transportation District is authorized and directed to modify and construct freight rail and light rail trackage, and the associated structures, at the existing crossing of Hampden Avenue in the Cities of Englewood and Sheridan, State of Colorado.

    - All work done shall be in accordance with the plans, specifications, and exhibits submitted in this application and hereby approved.

    - The construction approved in Ordering Paragraph No. 1 above and the operation and maintenance therof, shall be in accordance with the Agreement, dated May 4, 1999 by and between the Regional Transportation District, The Burlington Northern and Santa Fe Railway Company, the Union Pacific Railroad Company, and the Colorado Department of Transportation.

    - The Commission retains jurisdiction to make further orders as required in this matter.

    - This Order is effective on its Mailed Date.

### ADOPTED IN OPEN MEETING June 26, 2000.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



RAYMOND L. GIFFORD
________________________________



ROBERT J. HIX
 ________________________________



POLLY PAGE
________________________________

Commissioners

(S E A L)

ATTEST: A TRUE COPY

Bruce N. Smith
Director

l\final\c000674_97a401r\JUNE23,2000\rj