# Decision No. C07-0113

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 06A-668R

IN THE MATTER OF THE PUEBLO COUNTY DEPARTMENT OF PUBLIC WORKS, FOR AUTHORITY TO RECONSTRUCT 2 EXISTING RAILROAD SPUR CROSSINGS OF UNITED AVENUE, INCLUDING INSTALLATION OF NEW CONCRETE PADS, ADVANCE WARNING DEVICES AND PAVEMENT MARKINGS.

COMMISSION Decision 
DEEMING APPLICATION COMPLETE
AND GRANTING APPLICATION

Mailed Date:  February 12, 2007

Adopted Date:  February 7, 2007

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an application filed by the Pueblo County Department of Public Works, Roads and Bridges Division (Pueblo County) on December 18, 2006 requesting authority to widen the existing spur crossings of United Avenue owned by Pueblo and used by the BNSF Railway Company (BNSF) and install flashing beacons on the advance warning signs to the crossing, Manual on Uniform Traffic Control Device (MUTCD) compliant signage and pavement markings, and install concrete crossing surfaces.

- The Commission gave notice of this application to all interested parties, including adjacent property owners in accordance with § 40-6-108(2), C.R.S.  The Notice was mailed December 27, 2006.

- No interventions were filed in this matter.

- The Commission has reviewed the record in this matter and deems that the application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the application.

- Pueblo County proposes to widen the existing crossings of United Avenue with two Pueblo spur tracks as part of a roadway construction project that is part of the Defense Access Road to the U.S. Army Pueblo Chemical Depot Project.  The project will widen the existing roadway from narrow 10 and 11 foot lanes to 12 foot lanes.  As part of this project, MUTCD compliant signage and pavement markings will be installed, and new concrete crossing surfaces will replace the existing rubberized crossing pads.

- BNSF currently operates approximately one train per day over the crossing at very low speeds.  Train movement is controlled by the train conductor on the ground supervising the crossing.  A train would occupy only one of the two spur track crossings at any given time.  There are no projections for an increase in traffic in the future.  The current average daily traffic count at the crossing is 2,340 vehicles per day (VPD) with a projected increase to 6,675 VPD by 2012 and 10,000 VPD by 2030.

- The preliminary cost estimate for improvements to the spur crossings is $115,875.  The costs will be paid in part by Pueblo County and in larger part by the U.S. Army Defense Access Road funds administered through the Federal Highway Administration and Colorado Department of Transportation (CDOT).

- Pueblo County states the design of the upgrades of the spur crossings will be per American Railway Engineering and Maintenance-of-Way Association specifications, American Association of State Highway and Transportation Officials Policy on Geometric Design of Highways and Streets (2004), the MUTCD (2003), and Commission regulations.  Advance warning will be supplemented with a constant flashing beacon installed per the 2006 CDOT M&S Standard S-614-14.

- Our review of the application and plans provided by Pueblo County shows that the proposed flashing beacons above the advance warning signs (W10-1) are appropriate given the curvature of the roadway approaching the crossings and given that United Avenue, as part of the Defense Access Road, will serve as the primary access to the Pueblo Chemical Depot during the demilitarization process.

- Pueblo County states it will maintain, at its expense, roadway approaches to the crossings, the crossings, and the signing and pavement markings.  Given that Pueblo owns the spurs in question, it is appropriate for Pueblo County to maintain both the roadway approaches, as required pursuant to 4 Code of Colorado Regulations (CCR) 723-7-7211(c), and the crossing surfaces, track and signs, as required pursuant to 4 CCR 723-7-7211(a), at its expense.  Also, given that Pueblo owns the spurs in question, the filing of a construction and maintenance agreement will not be necessary.

- Pueblo County states a grade separation at this site is not warranted due to the crossings being located in a fully developed area, low train speeds, and low number of train movements.  We agree with Pueblo County that given the low number of train movements and the fact that the train conductor is on the ground supervising movement of the train through the crossing, a grade separation at this site is not practicable under the circumstances.

- Pueblo County states the overall project is expected to begin in March 2007 and should be completed by the fall of 2007.  We shall require Pueblo County to inform us in writing that the crossing widening and operations are finished within ten days after completion.  We shall expect this letter sometime around September 30, 2007.  However, we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the application.

- Because the application is unopposed, the Commission will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403 of the Rules of Practice and Procedure, 4 CCR 723-1.

- We will grant the application consistent with the above discussion in paragraphs 12 through 16.

## ORDER

### The Commission Orders That:

- The application is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The application filed by the Pueblo County Department of Public Works, Roads and Bridges Division (Pueblo County) is granted.

- Pueblo County is authorized and ordered to proceed with the widening of Union Avenue at the existing spur crossings owned by Pueblo and used by the BNSF Railway Company, installation of flashing beacons on the advance warning signs to the crossing, Manual on Uniform Traffic Control Device compliant signage and pavement markings, and concrete crossing surfaces.

- Pueblo County shall maintain, at its expense, the roadway approaches to the crossing, the crossings, and the signing and pavement markings pursuant to 4 Code of Colorado Regulations 723-7-7211(a) and 7211(c).

- Pueblo County is required to inform the Commission in writing that the crossing widening and operations are finished within ten days after completion.  We shall expect this letter sometime around September 30, 2007.  However, we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

- The Commission retains jurisdiction to enter further required orders.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
February 7, 2007.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RON BINZ ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

/tmp/in/input.doc:SRS