# Decision No. C08-1330

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 08A-376R

IN THE MATTER OF THE APPLICATION OF THE PARK CREEK METROPOLITAN DISTRICT AND THE CITY AND COUNTY OF DENVER FOR AUTHORITY TO ALTER AN EXISTING AT-GRADE HIGHWAY-RAIL CROSSING OF UNION PACIFIC RAILROAD COMPANY'S TRACK AT HAVANA STREET IN THE CITY AND COUNTY OF DENVER, COLORADO, AND TO MODIFY THE WARNING DEVICES AT THIS CROSSING.

COMMISSION ORDER GRANTING
MOTION FOR EXTENSION OF TIME

Mailed Date:  December 29, 2008

Adopted Date: December 23, 2008

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time filed by the Park Creek Metropolitan District and the City and County of Denver (Parties) on December 19, 2008.

- The Commission ordered the Parties to file signed copies of the construction and maintenance agreements by December 31, 2008 by Decision No. C08-1046 mailed October 1, 2008.

- The Parties state they have two separate sets of discussions pertaining to the crossing at issue with the Union Pacific Railroad Company and the Colorado Department of Transportation.  The two sets of agreements reference each other and must be worked out concurrently.  The Parties believe the completed and signed construction and maintenance agreements can be filed with the Commission by June 20, 2009, but request an extension of time to December 31, 2009 out of an overabundance of caution.

- We will grant an extension of time to June 30, 2009.  This particular project is one that received safety funding from the Section 130 program, so the project needs to begin sooner rather than later.  The June 30, 2009 requirement will encourage the project to begin sooner.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time filed by the Park Creek Metropolitan District and the City and County of Denver is granted.  The Park Creek Metropolitan District and the City and County of Denver shall be permitted to file signed copies of the construction and maintenance agreements by June 30, 2009.

- The Commission waives response time to the motion.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 23, 2008

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |

/tmp/in/input.doc:SRS