# Decision No. C09-1311

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 09A-469R

IN THE MATTER OF THE TOWN OF CARBONDALE, FOR THE AUTHORITY TO MAKE SAFETY IMPROVEMENTS AT THE INTERSECTION OF MAIN STREET, GARFIELD COUNTY ROAD 100, SNOWMASS DRIVE AND THE ROARING FORK TRANSPORTATION AUTHORITY RIGHT-OF-WAY AND TRAIL- A RAIL-BANKED CORRIDOR WITH NO TRAIN TRAFFIC.

COMMISSION ORDER granting
motion for extension of time

Mailed Date:  November 23, 2009

Adopted Date: November 19, 2009

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time on the Docket (Motion) filed by the Town of Carbondale (Carbondale) on October 30, 2009.

- By Decision No. C09-0863, the Commission ordered Carbondale to file signed copies of the Construction and Maintenance Agreement by November 3, 2009 and expected the project to be completed on our around October 21, 2009.

- In its Motion, Carbondale states that the property upon which the improvements are to be made will be fully annexed into Carbondale.  This annexation affects the signing of a Construction and Maintenance Agreement with the Roaring Fork Transportation Authority, owner of the rail-banked corridor.

- Carbondale anticipates the annexation process to be completed no later than June 2010.  Once annexation is complete, the Construction and Maintenance Agreement can be executed and construction can begin.  Improvements would not be constructed until the fall of 2010.  Carbondale requests an extension of time to September 30, 2010 to complete the Construction and Maintenance Agreement and safety improvements.

- No responses were filed to the Motion.

- We will grant an extension of time to September 30, 2010.  The project in question is on a rail-banked corridor that currently has no trains using the crossing in question, so there is no safety issue related to the interaction of trains and vehicles at this crossing.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion pursuant to the discussion above

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time on the Docket filed by the Town of Carbondale (Carbondale) is granted.  Carbondale shall be permitted to file signed copies of the Construction and Maintenance Agreement and complete the project by September 30, 2010.

- The Commission retains jurisdiction to enter further required orders.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 19, 2009.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ - Commissioners COMMISSIONER MATT BAKER ABSENT. |
| --- | --- |

/tmp/in/input.doc:SRS