Decision No. C10-0592

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 10A-139R

IN THE MATTER OF THE JOINT APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND THE UNION PACIFIC RAILROAD COMPANY FOR AUTHORITY TO CONSTRUCT AN AT-GRADE CROSSING AT SHOSHONE STREET IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

COMMISSION ORDER GRANTING
MOTION FOR EXTENSION OF TIME

Mailed Date:  June 15, 2010

Adopted Date: June 9, 2010

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time to File Construction and Maintenance Agreement (Motion) filed by the Union Pacific Railroad Company (UPRR) on May 27, 2010.

- UPRR requests an additional 60 days, to and including July 30, 2010, to finalize the transaction and the documents of the transaction.

- As grounds, UPRR states that the document or documents that will address the construction and maintenance of the crossing herein, as required by Commission Decision No. C10-0405, mailed April 30, 2010, are not final at this point in time.  UPRR needs the additional 60 days to complete the documents to file with the Commission.

- UPRR also states that it is authorized to state that the Regional Transportation District (RTD) has no objection to the Motion.

- UPRR and RTD are the only the only two parties in this docket, so we will waive response time to the Motion on our own motion.

- We will grant an extension of time to July 30, 2010 to allow UPRR sufficient time to finalize the documents pertaining to the crossing and to file the construction and maintenance agreement.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time to File Construction and Maintenance Agreement filed by the Union Pacific Railroad Company is granted.  Union Pacific Railroad Company shall be permitted to file signed copies of the construction and maintenance agreements on or before July 30, 2010.

- The Commission waives response time to the motion.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 9, 2010.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners CHAIRMAN RONALD J. BINZ ABSENT. |
| --- | --- |