# Decision No. C11-1098

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 10A-093R

IN THE MATTER OF THE APPLICATION OF THE BOARD OF COUNTY COMMISSIONERS OF PUEBLO COUNTY STATE OF COLORADO FOR AUTHORITY TO RE-LOCATE AND IMPROVE THE AT-GRADE CROSSING ON LIME ROAD (COUNTY ROAD 302) AT MILEPOST 127.83 OF THE SPANISH PEAKS SUBDIVISION OF THE BURLINGTON NORTHERN RAILROAD AND WALSENBURG SUBDIVISION OF THE UNION PACIFIC RAILROAD, DOT CROSSING NUMBERS 245077R AND 748498T.

commission order granting
motion for extension of time

Mailed Date:  October 13, 2011

Adopted Date: October 12, 2011

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time to File Construction and Maintenance Agreement (Motion) filed by the BNSF Railway Company (BNSF) on September 23, 2011, requesting an additional 60 days of time to file the signed Construction and Maintenance Agreement.

- As grounds, BNSF states that a signed Construction and Maintenance Agreement was to be filed on September 26, 2011.  BNSF and Pueblo County have agreed on the compensation for the easement required for the new crossing location and are currently working on the exhibits to the Construction and Maintenance Agreement.  Once the exhibits are complete, both BNSF and Pueblo County will need time to obtain signatures, and will need time to obtain signatures from the Colorado Department of Transportation, the administrator of the federal funds being used for this project.  BNSF believes this work can be accomplished within the next 60 days.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time to File Construction and Maintenance Agreement filed by the BNSF Railway Company on September 23, 2011 is granted.  The parties shall be allowed until November 25, 2011 to file the Signed Construction and Maintenance Agreement.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 12, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |