# Decision No. C11-1238

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 08A-505R

IN THE MATTER OF THE COLORADO DEPARTMENT OF TRANSPORTATION, AND THE CITY OF DELTA FOR AUTHORITY TO INSTALL NEW FLASHING  LIGHT SIGNALS WITH AUTOMATIC GATE ARMS ON 1600 ROAD AT CROSSING OF THE UNION PACIFIC RAILROAD TRACK AND INTERCONNECT CIRCUITRY WITH THE NEW INSTALLATION OF TRAFFIC SIGNALS ON UNITED STATES HIGHWAY 50, DELTA COUNTY, COLORADO.

COMMISSION ORDER waiving response time and GRANTING MOTION FOR EXTENSION OF TIME

Mailed Date:  	November 17, 2011

Adopted Date: 	November 17, 2011

## BY THE COMMISSION

### Statement

- This matter comes before the Public Utilities Commission (Commission or PUC) for consideration of a Motion for Extension of Time to File Response to PUC Decision 
No. C11-1157 (Motion) filed by the Colorado Department of Transportation (CDOT) on November 10, 2011, requesting an extension of time to file a response to Decision 
No. C11-1157, issued October 28, 2011, regarding preemption timings at the 1600 Road crossing in Delta, Colorado.

- As grounds, CDOT states that it has reviewed the original preemption timings approved by the PUC and is in the process of drafting the ordered response.  However, due to the technical nature of the work involved in the review and writing, CDOT states that it will not be able to complete this complicated explanation as to why it deviated from the currently approved timings and settings by the November 14, 2011 deadline.  Additionally, CDOT’s counsel has been out of the office on leave, and Friday, November 11, 2011 is a state holiday, thus further shortening CDOT’s response time.  CDOT requests until November 18, 2011 to respond to Decision No. C11-1157.

- Given the short extension of time requested, and that CDOT was requested by the Commission to provide a response regarding issues with the preemption timing at the subject crossing, no party will be prejudiced by the extension of time.  We will waive response time on our own motion.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time to File Response to PUC Decision 
No. C11-1157 filed by the Colorado Department of Transportation is granted.  The Colorado Department of Transportation shall be permitted an extension of time to November 18, 2011 to file its response to Decision No. C11-1157.

- The Commission waives response time to the motion.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 17, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |