# Decision No. R11-0924-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 10A-758R

IN THE MATTER OF THE APPLICATION OF THE regional transportation district for authority to construct and operate an at-grade crossing at rtd’s west corridor and ulysses street in the city of golden, county of jefferson, state of colorado.

interim order of
administrative law judge
paul c. gomez
ordering THE appearance of
Mr. Phillip wASHINGTON, 
mR. rICHARD cLARKE, AND 
mR. jAMES sTARLING 
BEFORE THE cOMMISSION

Mailed Date:  August 25, 2011

## statement

- On October 21, 2010, the Regional Transportation District (RTD) filed an application for authority to construct a new at-grade crossing at the location of Ulysses Street with the West Corridor and install active warning devices at the new crossing in the City of Golden, Colorado (Application).

- Notice of the Application was provided by the Commission to all interested parties pursuant to § 40-6-108(2), C.R.S., on October 26, 2010.  The Application was re-noticed on November 4, 2010 due to an administrative error.

- No parties have intervened in this matter.

- On December 20, 2010, the Commission issued Decision No. C10-1351.  In that Decision, the Commission noted that Commission Staff discovered that the track for the proposed crossing that is the subject of this Application had already been installed prior to lawful Commission approval for it – the second occurrence of this nature, in direct contravention of §40-4-106(1)(a), C.R.S.  The Commission left it within the Administrative Law Judge’s discretion whether to issue subpoenas to RTD personnel in order to obtain explanations as to why RTD continues to construct crossings prior to Commission approval in contravention of the law.

- Subsequently, on June 14, 2011, RTD filed two applications requesting authority to construct a new grade separated rail crossing at Interstate 70 along the RTD West Corridor (Docket No. 11A-493R); and to alter the existing grade separation at Federal Boulevard with the RTD West Corridor (Docket No. 11A-492R).

- In Decision No. C11-0873 - Docket No. 11A-492R and Decision No. C11-0874 – Docket No. 11A-493R, issued August 15, 2011, the Commission again determined that RTD had either begun work or had completed work on the proposed crossings prior to applying for authority to construct such crossings from the Commission as required pursuant to 
§40-4-106(2)(a), C.R.S.

- Because RTD persists in violating Colorado law, which requires Commission approval prior to commencement of construction of a rail crossing across any public highway, it is found necessary to order Mr. Phillip Washington, General Manager of RTD; Mr. Richard Clarke, Assistant General Manager – Capital Programs; and Mr. James Starling, Project Manager – West Corridor Project, to appear before the Colorado Public Utilities Commission to offer testimony and answer questions regarding RTD’s illegal actions in these matters.

- The above named parties will be required to appear before the Commission on September 16, 2011 pursuant to the Commission’s authority under Article XXV of the Colorado Constitution, Title 40, articles 1-7 of the Colorado Revised Statutes generally, and § 40-6-106, C.R.S., specifically, to be prepared to offer testimony and answer questions regarding RTD’s continued violation of Colorado law.

## order

### It Is Ordered That:

- The following parties: Mr. Phillip Washington, General Manager, Regional Transportation District; Mr. Richard Clarke, Assistant General Manager – Capital Programs, Regional Transportation District; and, Mr. James Starling, Project Manager – West Corridor Project, Regional Transportation District are hereby ordered to appear before the Commission forthwith to provide testimony and answer questions as directed above.

- A hearing regarding the above named parties is scheduled in this matter as follows:

- DATE:	September 16, 2011

- TIME:	9:00 a.m.

- PLACE:	Commission Hearing Room
	1560 Broadway, Suite 250
	Denver, Colorado

- This Order is effective immediately.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO PAUL C. GOMEZ ________________________________ - Administrative Law Judge |
| --- | --- |