# Decision No. C12-0026

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 11A-713E

IN THE MATTER OF THE APPLICATION OF PUBLIC SERVICE COMPANY OF COLORADO FOR APPROVAL OF AN INNOVATIVE CLEAN TECHNOLOGY PROJECT CONSISTING OF A SOLAR-TO-BATTERY DEMONSTRATION PROJECT AT THE SOLAR TECHNOLOGY ACCELERATION CENTER AND FOR AN ORDER AUTHORIZING DEFERRED ACCOUNTING OF ALL PROJECT COSTS.

DECISION GRANTING APPLICATION FOR REHEARING, REARGUMENT, AND RECONSIDERATION

Mailed Date:  	January 12, 2012

Adopted Date:  	January 11, 2012

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an Application for Rehearing, Reargument, or Reconsideration of Decision No C11-1256 (RRR) filed by Public Service Company of Colorado (Public Service or the Company) on December 13, 2011.

- As described below, we find good cause to grant Public Service’s RRR.

### Background

- By Decision No. C11-1256, issued November 23, 2011, we approved the Company’s second Innovative Clean Technology project, a solar-to-battery demonstration project at the Solar Technology Acceleration Center in Aurora, Colorado.

- By Decision No. C11-1256 at Ordering Paragraph No. 3, we stated, “The Company’s request for deferred accounting is granted for up to $400,000 of capital costs incurred no later than June 1, 2012. In addition, the Company is allowed to incur annual maintenance costs of $12,000 for project duration.”

- In its RRR, Public Service explains that, due to the developmental nature of this project, the need for adequate time to determine exact specifications for the load banks and the long lead time for delivery of the load banks; the Company cannot commit to incurring all capital costs on this project by June 1, 2012.  The Company remains committed to the estimated $400,000 in capital expenses for the project.  Further, in its RRR, Public Service provides a project schedule that shows project activities extending into July 2012, with the Company acknowledging that even this is subject to change.

### Findings and Conclusions

- We agree with Public Service that requiring all project costs to be incurred by a date certain is unnecessary for this demonstration project given that we have imposed a hard cap on the amount of capital costs that may be deferred.

- The Commission finds good cause to grant Public Service’s RRR of Decision No. C11-1256 regarding the Solar-to-Battery Demonstration Project capital costs incurrence date.

## ORDER

### The Commission Orders That:

- The Application for Rehearing, Reargument, or Reconsideration of Decision No. C11-1256 filed by Public Service Company of Colorado (Company) on December 13, 2011 is granted consistent with the discussion above.

- The Company’s request for deferred accounting is granted for up to $400,000 of capital costs for the completed project without a specific not-later-than incurrence date.

- The 20-day time period provided by § 40-6-114, C.R.S., to file an application for rehearing, reargument, or reconsideration shall begin on the first day after the effective date of this Order.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING 
January 11, 2012.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |