# Decision No. C12-0185

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 11A-913R

IN THE MATTER OF THE APPLICATION OF THE CITY OF COLORADO SPRINGS FOR AUTHORITY TO PERFORM EMERGENCY REPAIRS TO TWO (2) EXISTING RAILROAD OVERPASS BRIDGES (STR. NOS. CSG-G.06-10.49R AND CSG-G.07-10.49R) LOCATED AT MILEPOST 72.99, IN THE CITY OF COLORADO SPRINGS, COLORADO.

commission order granting
motion for extension of time

Mailed Date:  	February 24, 2012

Adopted Date:  	February 22, 2012

## by the commission

### Statement

- This matter comes before the Commission for consideration of the Motion Requesting Extension of Time (Motion) filed by the City of Colorado Springs (Colorado Springs or Applicant) on February 15, 2012.  Colorado Springs requests an additional 60-day extension to file the Supplemental Construction and Maintenance Agreement.

- As grounds, Colorado Springs states that Applicant and the Union Pacific Railroad Company (UPRR) have fully agreed to all terms contained in the Supplemental Construction and Maintenance Agreement. Only signatures are required to complete the agreement, and the process to obtain the signatures may take several weeks.  Colorado Springs requests an additional 60 days to obtain those signatures.

- Colorado Springs states that the additional time necessary to obtain signatures will not have a detrimental impact on continuing to move forward with the project.  Colorado Springs has publicly bid the project and states that the emergency repairs will begin shortly.

- Colorado Springs has conferred with UPRR on the Motion and both agree that a 60-day extension is necessary.

- Good cause having been shown, we will grant Colorado Springs until April 22, 2012 to file the signed Supplemental Construction and Maintenance Agreement.  We will also waive response time to the Motion on our own motion.

## ORDER

### The Commission Orders That:

- The Motion Requesting Extension of Time (Motion) filed by the City of Colorado Springs (Colorado Springs) on February 15, 2012 is granted.  Colorado Springs is granted an extension of time until April 22, 2012 to file the Supplemental Construction and Maintenance Agreement.

- The Commission waives response time to the Motion on its own motion.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
February 22, 2012.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |