# Decision No. C12-0797

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 12A-253R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO CONSTRUCT A GRADE SEPARATED STRUCTURE FOR COMMUTER RAIL TRACKS OVER THE FOLLOWING CROSSINGS: 
WEST 56TH AVENUE IN TWO LOCATIONS IN ADAMS COUNTY, STATE OF COLORADO.

commission order 
Granting application

Mailed Date:  	July 13, 2012

Adopted Date: 	July 11, 2012

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the Regional Transportation District (RTD) on March 16, 2012, requesting authority to construct two new commuter rail tracks over W. 56th Avenue in two locations and installation of guardrail along the southernmost W. 56th Avenue roadway, no current National Inventory Number, in the County of Adams (Adams County), State of Colorado.  RTD is in the process of obtaining a National Inventory Number for this crossing.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed March 20, 2012.

- On March 28, 2012, the BNSF Railway Company (BNSF) filed an Entry of Appearance and Notice of Intervention.  BNSF does not contest or oppose the Application.

- On April 18, 2012, Union Pacific Railroad Company (UPRR) filed an Entry of Appearance and Notice of Intervention.  UPRR does not contest or oppose the Application.

- On April 25, 2012, Staff of the Commission propounded questions requesting clarification of plans that had been provided with the original application.

- On May 8, 2012, RTD provided a response to the questions by providing drawings that clearly outlined the edge of roadway for the proposed crossing locations and showing horizontal distances from the edge of roadway to pier locations.  Additionally, RTD determined that the northernmost crossing for which it was applying for approval of a grade separation was in fact a private business access as opposed to a public roadway.  RTD stated that it would file a motion to amend the Application to remove the northernmost crossing from the scope of the Application.

- On June 11, 2012, RTD filed a Motion to Amend Application (Amended Application).  The Amendment removed the private business access from the Application and clarified that the Application was now only seeking approval for a single grade separated crossing of W. 56th Avenue.

- On June 19, 2012, BNSF filed a Response to the Amended Application.  BNSF states that it has no objection to the Amended Application.

- The Commission reviewed the record in this matter and deemed that the Application was complete within the meaning of § 40-6-109.5, C.R.S., at the Commission Weekly Meeting of May 2, 2012.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- RTD proposes to construct a commuter rail bridge structure over W. 56th Avenue for two commuter rail tracks in Adams County.  The grade separation structure of 
W. 56th Avenue is part of a much larger grade separation structure that will cross over BNSF tracks, UPRR tracks, and private driveways.

- The proposed structure is a 27 span structure with W. 56th Avenue located under Span 10.  The minimum vertical clearance from the roadway to the bottom of the structure is 20’-8”.  Minimum opening clearances under Span 10 exceeds the 30’-0” minimum width requirement.  The edge of the roadway is very close to Pier 10.  RTD proposes to mitigate this situation with the installation of guardrail at Pier 10.  The structure is proposed to be 34’-8” out to out and will accommodate two new commuter rail tracks on 15’-0” track centers, 
two 2’-6” emergency walkways, and two 10” curbs that will accommodate 102” fences.  Overhead contact system poles will be located at the piers on each side of the pier and at Pier 10 will provide a minimum clearance distance of 10’-10” from the centerline of track to the face of the pole.    Based on the information contained in the plan drawings, all clearances shown for the proposed new track locations meet or exceed the clearance required by Commission Rules 7325, 7326, and 7327 of the Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 Code of Colorado Regulations (CCR) 723-7.

- RTD does not provide traffic volumes stating that they are excessive information due to the grade separated nature of the crossings.  RTD anticipates that once the commuter rail revenue operations begin, there will be approximately 184 commuter rail train movements through the crossing at a maximum timetable speed of 60 miles per hour.

- Construction is expected to begin upon Commission approval of the Application and be completed within three years.  Revenue service is estimated to start in January 2016.  RTD will be required to inform the Commission in writing that all track work is complete and operational within ten days of completion.  The Commission will expect this letter no later than July 11, 2015.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD requests a special application procedure because construction is being performed on a design-build basis.  With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that it be allowed construction design tolerances from the plans as submitted.  If the horizontal track location moves more than 3”, if the emergency walkway moved more than 3”, or if the approach grade for the commuter rail tracks changes by more than 0.5 percent, RTD would amend the application to modify the initial plans approved by the Commission.  Also, if the final design of the crossing includes any further reductions in clearance from any of the minimum clearances approved by the Commission, RTD would file a motion to permit the variance.

- We will allow the proposed special application procedure as outlined by RTD with the caveat that if there are any modifications to the plans requiring an amended application or any clearance changes requiring a variance, no construction work is to be performed 
until the Commission has ruled on the amended application or petition for variance.  
We will also require that RTD file a copy of the final plans for the crossing once construction is complete so the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by July 11, 2015.

- RTD will be required to file a copy of the new crossing inventory form showing the information for the new crossing.  The Commission will expect this information to be filed at the end of construction by July 11, 2015.

- RTD estimates the cost of the project at $5,520,017 and will be paid for by the RTD FasTracks program.

- Once construction work at the crossing is complete, RTD will maintain its new track, ties, appurtenances, and bridge structure at its expense, and maintenance of 
W. 56th Avenue will continue to be the responsibility of Adams County at its expense pursuant to the Commission’s Rules at 4 CCR 723-7-7211(a) and (c) respectively.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 CCR 723-1.

- We find that good cause exists to grant the Application consistent with the above discussion.

## ORDER

### The Commission Orders That:

- The application filed by the Regional Transportation District (RTD) on March 16, 2012 as amended (Amended Application) by RTD on June 11, 2012, requesting authority to construct two new commuter rail tracks over W. 56th Avenue and installation of guardrail along W. 56th Avenue, no current National Inventory Number, in the County of Adams (Adams County), State of Colorado was deemed complete within the meaning of § 40-6-109.5, C.R.S., at the Commission Weekly Meeting of May 2, 2012.

- The Intervention of the BNSF Railway Company is noted.

- The Intervention of the Union Pacific Railroad Company is noted.

- The Amended Application is granted.

- The special application procedure proposed by RTD is approved with the condition that no construction is to begin at the crossing until any amendments or petitions for variance that may be needed at the crossing have been ruled on by the Commission.

- RTD is authorized and ordered to proceed with construction of a bridge structure for two new commuter rail tracks over W. 56th Avenue in Adams County.

- RTD is required to maintain the new track, ties, appurtenances, and new bridge structure at its expense pursuant to Rule 4 Code of Colorado Regulations (CCR) 723-7-7211(a).

- Adams County shall continue to maintain, at its expense, W. 56th Avenue pursuant to Rule 4 CCR 723-7-7211(c).

- RTD shall inform the Commission in writing when the construction is complete and operational within ten days of completion.  The Commission will expect the letter by July 11, 2015.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD is required to file a copy of the final crossing plans once construction is complete by July 11, 2015.

- RTD is required to file a copy of the new crossing inventory form showing the updated information for the crossing by July 11, 2015.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
July 11, 2012.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |