# Decision No. R12-0438

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 11A-746G

IN THE MATTER OF THE APPLICATION OF SOURCEGAS DISTRIBUTION LLC FILED UNDER RULE 4752 (C) FOR AN ORDER APPROVING AN AMENDED DEMAND SIDE MANAGEMENT PLAN FOR YEARS 2011 THROUGH 2013.

RECOMMENDED DECISION OF
ADMINISTRATIVE LAW JUDGE
KEITH J. KIRCHUBEL
GRANTING JOINT MOTION; APPROVING SETTLEMENT; AND CLOSING DOCKET

Mailed Date:  April 25, 2012

## STATEMENT

- On September 13, 2011, Applicant SourceGas Distribution, LLC (SourceGas) filed an Application seeking leave to amend its 2011-2013 Demand Side Management (DSM) Plan.  SourceGas’ 2011 DSM Plan was approved by Decision No. C10-0669, Docket 
No. 10A-294G issued on June 9, 2010.

- The Commission gave notice of Application on September 14, 2011.

- On October 24, 2011, the Trial Staff of the Colorado Public Utilities Commission (Staff) filed a Notice of Intervention as of Right and Entry of Appearance through counsel.

- On October 26, 2011, disposition of this matter was referred to an Administrative Law Judge (ALJ) by minute order of the Commission.

- Pursuant to Decisions No. R11-1189-I issued November 4, 2011 and 
No. R11-1306-I issued December 1, 2011, a procedural schedule was established for this Docket, including a deadline for SourceGas to pre-file written Direct Testimony on December, 15, 2011, and a hearing date was scheduled for February 6, 2012.

- On December 15, 2011, SourceGas filed the Direct Testimony and Exhibits of Mr. Gordon Tarola.

- On December 22, 2011, the parties filed a Stipulation and Settlement Agreement (Settlement Agreement) accompanied by a Joint Motion for Approval of the Settlement Agreement (Settlement Motion).  The Settlement Agreement sets forth the terms under which SourceGas and Staff resolved all the outstanding issues in this Docket.  It also addresses the settlement of the outstanding issues in two other dockets involving very similar subject matter.

- In light of the pending settlement, the ALJ vacated the procedural schedule pursuant to Decision No. R12-0119-I, issued on February 2, 2012.

- Pursuant to Decision No. R12-0153-I, issued on February 13, 2012, a hearing was scheduled to receive evidence in support of the Settlement Motion as it pertained to each of the Associated Dockets.

- On February 23, 2012, the ALJ convened the above-referenced hearing related to the pending Settlement Motion.  William Lopez, Assistant General Counsel of SourceGas appeared on behalf of Applicant.  First Assistant Attorney General Anne Botterud appeared as counsel for Staff.  SourceGas presented the testimony of Mr. Gordon Tarola.  Staff presented the testimony of Mr. Keith Hay.  The Settlement Agreement was admitted as 
Hearing Exhibit No. 2.  An Impact Evaluation of Natural Gas DSM Programs dated April 12, 2011, was admitted as Hearing Exhibit No. 4.  Mr. Tarola’s pre-filed written testimony was admitted as Hearing Exhibit No. 5.  An Amended Natural Gas DSM Plan for SourceGas covering the 
years 2011-2013 was admitted as Hearing Exhibit No. 6.  Responses of SourceGas to discovery propounded by Mr. Hay were admitted as Hearing Exhibit No. 7.  At the conclusion of the hearing, the ALJ took the matter under advisement.

- On March 23, 2012, the ALJ sought clarification from SourceGas and Staff regarding a reference found in Hearing Exhibit No. 2 in the first paragraph under the heading III.C.  This provision purports to establish the “exact dollar amount” agreed upon by the parties by referencing the internal exhibits included with the Settlement Agreement.  However, the ALJ determined that the reference was not sufficiently clear in that various dollar amounts are shown in the internal exhibits to Hearing Exhibit No. 2.

- On March 27, 2012, SourceGas filed a Statement Responding to the Request for Clarification identifying as the basis for the settlement the total amount listed under the heading “DSM Projected Costs” on internal exhibit 2 to Hearing Exhibit No. 2.

- In accordance with, and pursuant to § 40-6-109, C.R.S., the ALJ transmits to the Commission the record and exhibits of the proceeding together with a written recommended decision.

## Discussion and Conclusions

- SourceGas provides natural gas retail distribution service to approximately 87,000 customers in various parts of the State of Colorado from the western slope, to the Front Range and the northeast, as well as selected towns in other areas.

- The Commission’s Rules Regulating Gas Utilities and Pipeline Operators, at 4 Code of Colorado Regulations (CCR) 723-4-4750, et seq, require each gas utility to file a DSM Plan for approval by the Commission.  As noted above, SourceGas submitted a plan that was approved June 9, 2010, that covered calendar year 2011 pursuant to Decision No. C10-0669.

- In the approved 2011 DSM Plan, SourceGas included a budget of $701,120 for the calendar year.

- One of the measures in the SourceGas plan was a rebate paid for residential insulation upgrades.  As implemented, the program permitted a customer to submit a rebate request at any time within 60 days after completion of the insulation work.  While this provision increased flexibility for customers, it caused a lag in the rebate program that prevented SourceGas from determining program participation levels in real time.  Occasionally, work performed in one year resulted in a rebate request in the subsequent year.

- In implementing its DSM Plan, SourceGas acted in collaboration with other local distribution companies who identified this joint effort by the name Partners in Energy Savings (PIES).  PIES, in turn, selected a contractor to perform various functions of its DSM rebate program.  This contractor was Electric, Gas and Industries Association (EGIA) of Sacramento, California.

- Based on its past experience with DSM programs, SourceGas developed the 2011 budget with an expectation of consistent levels of customer participation.  Starting in the fourth quarter of 2010 and continuing into 2011, a contractor in Colorado started an aggressive campaign to sign up customers for insulation installation and rebates.  This resulted in significantly more customers participating in the insulation rebate program in 2011.

- As a consequence, during 2011, EGIA processed customer rebate requests which generated invoices to SourceGas well in excess of the approved budget amount.  Although SourceGas (and each of the other PIES participants) was responsible for monitoring the program to ensure that it complied with the approved DSM Plan, the manner of invoicing by EGIA and the lag in rebate submittals (discussed above) allowed this overrun to go undetected by SourceGas for a period of months.

- SourceGas became aware of the increase in participation in January, 2011.  It determined that the rebate applications in process for the insulation program would exhaust 75 percent of the entire 2011 DSM budget by the end of February, 2011.  SourceGas acted to suspend the insulation program and notified insulation contractors and customers that no further rebates for insulation were available.

- SourceGas characterizes this overrun as an aberration and seeks $171,476 in additional funds to enable it to meet its DSM program goals for 2011.

- The proposed increase in the 2011 DSM program budget is predicted to have an impact on the monthly bills of residential customers in base rate area 1 of approximately 87 cents per month.  On average, this impact amounts to a base revenue increase of less than 3 percent for residential customers in Rate Area 1 where the majority of insulation rebates originated. Other rate classes will not see an increase in the demand side management cost adjustment rider as a result of the approval of this Application.

- As part of its Application, SourceGas agreed to institute new controls to prevent any recurrence of the overrun experienced in the 2011 program year.  Mr. Tarola established that all rebate requests are now submitted through an automated system that tracks the number of subscriptions in real time.  Customers can either access the program via an online portal or by contacting EGIA whose representatives then access the same portal.  Either way, each new rebate subscription is confirmed to the customer and accounted for against a set maximum.

- SourceGas will provide EGIA with the annual budget for each measure approved in the current DSM Plan.  Customer access to rebate funds will be limited to the budgeted amount for each measure and not from a grouped general budget category.

- The automated system gives SourceGas the ability to track progress of the various DSM measures without the lag time of waiting for paper forms to be submitted by contractors and/or customers or batches of invoices to be processed by EGIA.  In the event that the maximum number of subscriptions is reached, then the system will not authorize further rebates.

- SourceGas will, however, retain the flexibility to move budgeted dollars among various measures as permitted in the approved DSM Plan in order to maximize participation and energy savings.

- In addition, SourceGas has instituted a process whereby its DSM program staff and EGIA communicate regularly about the functionality of the automated system and the progress of the DSM program overall.

- These measures instituted in response to the overrun in the 2011 program year should effectively prevent such a problem from recurring in the future.

- SourceGas has not requested any additional funds for the DSM budgets approved for 2012 or 2013 indicating the company’s own confidence in the new controls.

- SourceGas will provide Staff with quarterly status reports through December 31, 2013 that will include the following information:  annual budget by measure; dekatherm savings goal by measure; quarterly rebate spending by measure; and dekatherms saved by measure.  These quarterly reports will be in addition to the annual report required by 4 CCR 723-4-4754 and will be submitted within 30 days of the end of each quarter.

- The ALJ finds that the rebates authorized during the 2011 program year, including the overrun occasioned by the subscription of far more insulation upgrades than forecast, were paid to achieve energy savings and that these funds were spent in a manner consistent with the long-range energy reduction goals expressed in § 40-3.2-103, C.R.S., and the Commission’s Rules regarding gas DSM programs, 4 CCR 723-4-4750, et seq.

- Despite the fact that the budget overrun was unauthorized at the time it happened, the ALJ finds good cause to approve the additional budget amounts now.  This conclusion is supported by the previous finding that the additional dollars were not wasted or used for an improper purpose.  They were used for projects that, while excessive in number, achieved the energy savings goals of the DSM programs.  Nor did any party appear in opposition to the Application and the proposed Settlement.  Additionally, the ALJ finds that controls instituted by SourceGas and Staff are sufficiently likely to prevent the same problem recurring in the future.  Lastly, the bill impact of the additional budget amounts is not unreasonable given that the overrun was actually used for energy-saving projects.

- For the foregoing reasons, the ALJ finds the terms of the settlement to be fair, just, and in the public interest.

- Pursuant to § 40-6-109(2), C.R.S., the ALJ recommends that the Commission enter the following order.

## order

### The Commission Orders That:

- The Joint Motion for Approval of Stipulation and Settlement Agreement filed on December 22, 2011, is granted.  The Stipulation and Settlement Agreement (Settlement Agreement) filed on December 22, 2011, is approved.  A copy of the Settlement Agreement, including its own appendices, is attached hereto as Appendix A.

- The Settlement Agreement is incorporated by reference and made an order of the Commission as if fully set forth herein.  All Parties shall comply with all terms thereof.

- The revised budget of $171,476 for the 2011 gas demand side management program of SourceGas Distribution, LLC (SourceGas) is approved.

- In addition to any reports required by rule or other Commission Orders, SourceGas shall submit quarterly status reports, as discussed above and provided for in the Settlement Agreement.

- SourceGas is authorized to implement changes in the gas demand side management cost adjustment rates as necessary to recover the approved gas budget set forth in Ordering Paragraph No. 3, above.

- SourceGas shall file, on not less than one day’s notice to the Commission, tariff sheets changed as necessary to conform to the terms of the Settlement Agreement and this Recommended Decision.

- Docket No. 11A-746G is now closed and all proceedings are vacated.

- This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

- As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

- If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

- If a party seeks to amend, modify, annul, or reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

- If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO KEITH J. KIRCHUBEL ________________________________ - Administrative Law Judge |
| --- | --- |

Docket No. 10A-278G (Eastern Colorado Utility Company) and Docket No. 10A-286G (Atmos Energy Corporation).  The three dockets will be referenced collectively in this Decision as the “Associated Dockets.”  While the Associated Dockets were not formally consolidated, all were transferred to the undersigned ALJ for consideration of the collective settlement.

Mr. Tarola is an energy analyst responsible for DSM program management at SourceGas.

Mr. Hay is a Rate Financial Analyst for the Commission (Staff).

The Settlement Agreement includes its own internal exhibits numbered 1 through 4.  Internal exhibit no. 2 pertains to the SourceGas Application.

This amount is $872,596, which is an increase of $171,476 over the amount approved for the 2011 DSM budget.

PIES represented approximately 200,000 natural gas customers in Colorado.

A study conducted on behalf of SourceGas verified that this insulation upgrade work was actually performed and resulted in the energy savings at the heart of DSM programs generally.  Hearing Exhibit No. 4.

i.e., not just the home insulation measure budget.

This amount is less than the amount sought in the Application by virtue of SourceGas shutting down the DSM program in late October, 2011, pending approval of the modifications proposed in this Docket.

Such shifting is only permissible between measures targeted to the same customer class (i.e., residential).