# Decision No. C13-0300

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 12A-1252R

IN THE MATTER OF THE APPLICATION OF THE TOWN OF WINDSOR, COLORADO TO ALLOW A NON-SEPARATED CROSSING NEAR ROAD MILE POST 86 WINDSOR COLORADO SUBDIVISION BRUNNER FARM, IN THE TOWN OF WINDSOR, WELD COUNTY, AND REQUEST FOR A TEMPORARY WAIVER OF, OR VARIANCE FROM, 4 CCR 723-7-7211 (G) CONCERNING THE REQUIREMENT FOR GRADE SEPARATED CROSSINGS.

commission order granting 
request for extension of time

Mailed Date:  March 8, 2013

Adopted Date: March 7, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of an Entry of Appearance and Request for Extension of Time (Request) filed by the Town of Windsor (Windsor) on February 27, 2013, requesting an extension to March 29, 2013 to file a signed Construction and Maintenance Agreement in this matter.

- As grounds, Windsor states that it contacted the Great Western Railroad upon receipt of Commission Decision No. C13-0175, issued February 7, 2013, to initiate discussions regarding the contents of the Construction and Maintenance Agreement, but have not yet finalized the terms in writing.  Windsor anticipates a completed written agreement will be completed within the next 30 days.

- Now being fully advised in the matter, we grant the Request.  As there are no other parties to this proceeding, we will waive response time on our own motion.

## ORDER

### The Commission Orders That:

- The City of Windsor’s Request for Extension of Time filed on February 27, 2013, requesting an extension to March 29, 2013 to file a signed Construction and Maintenance Agreement in this matter is granted.

- Response time to the filing is waived on our own motion.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
March 7, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |