# Decision No. C13-1047

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0572R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND UNION PACIFIC RAILROAD COMPANY FOR AUTHORITY TO ALTER AN AT-GRADE CROSSING AT MONACO PARKWAY (U.S. DOT #804633M) IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision granting 
application with modifications

Mailed Date:  	August 26, 2013

Adopted Date: 	August 21, 2013

TABLE OF CONTENTS

I.	BY THE COMMISSION	1

A.	Statement	1

B.	Findings of Fact	3

C.	Conclusions	13

II.	ORDER	13

A.	The Commission Orders That:	13

B.	ADOPTED IN COMMISSIONERS’ WEEKLY MEETING August 21, 2013.	16

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed jointly by the Regional Transportation District (RTD) and the Union Pacific Railroad Company (UPRR) (collectively Joint Applicants) on May 22, 2013, requesting authority to construct a second mainline freight track for the UPRR; construct two new commuter rail tracks for RTD; install new crossing surfaces for all tracks; install new sidewalks; reconfiguration of the intersection, reconstruction of the traffic signal, and installation of a traffic signal pre-signal in lieu of cantilever signals at the Monaco Parkway and Smith Road intersection; interconnection with and preemption of the traffic signal at Monaco Parkway with Smith Road; installation and upgrade of active warning equipment including flashing lights, bells, and four quadrant gates with exit gate vehicle detection loops for both northbound and southbound traffic; installation of medians; installation of vehicular signage; and installation of detectible warning panels, “Another Train Coming” blank out signs in all four quadrants, pedestrian signs with flashing LED lights to delineate a pedestrian refuge area, and pedestrian channelization fencing; National Inventory No. 804633M, in the City and County of Denver, State of Colorado.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed May 23, 2013.

- On June 21, 2013, the Joint Applicants filed an amendment to the Application making proposed changes to the Application based on Recommended Decision No. R13-0573 in Proceeding No. 12A-900R issued May 16, 2013.  The Joint Applicants state that because of the similarity in the configuration between the subject crossing and the Chambers Road crossing, which was the subject of Proceeding No. 12A-900R, the Joint Applicants filed the amendment to the Application to incorporate the modifications contained in Recommended Decision 
No. R13-0573.  These modifications necessitated additional notice.

- On June 21, 2013, the City and County of Denver (Denver) filed a Notice of Intervention as of Right.  Denver does not oppose or contest the Application.

- The Commission gave re-notice of the amended Application (Re-Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  
The Re-Notice was mailed June 28, 2013.

- On July 24, 2013, the Joint Applicants filed a second amendment to the Application adding additional pedestrian swing gates to the proposed pedestrian safety treatment configuration for a total of eight pedestrian swing gates.

- On July 29, 2013, Denver filed an additional Notice of Intervention as of Right.  Denver states that it does not oppose the amended Application.

- The Commission reviewed the record in this matter and deemed that the Application was complete pursuant to § 40-6-109.5, C.R.S., by minute entry at the Commission Weekly Meeting on August 7, 2013.

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- Now being fully advised in the matter, we grant the Application as amended with modifications.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No interventions were received opposing the Application.

- The Joint Applicants seek authority in the original Application to construct a second mainline freight track for the UPRR; construct two new commuter rail tracks for RTD; install new crossing surfaces for all tracks; install new sidewalks; reconfiguration of the intersection, reconstruction of the traffic signal and installation of a traffic signal pre-signal in lieu of cantilever signals at the Monaco Parkway and Smith Road intersection; interconnection with and preemption of the traffic signal at Monaco Parkway with Smith Road; installation and upgrade of active warning equipment including flashing lights, bells, and four quadrant gates with exit gate vehicle detection loops for both northbound and southbound traffic; and installation of medians, vehicular signage, detectible warning panels, “Another Train Coming” blank out signs in all four quadrants, pedestrian signs with flashing LED lights to delineate a pedestrian refuge area, and pedestrian channelization fencing.  The traffic signal at Monaco Parkway/Smith Road would include No Right Turn (R3-1), and No Left Turn (R3-2) blank-out signs modified to include the word “Train” on the signs.

- With the first amendment to the Application, the Joint Applicants changed the proposed pedestrian treatments.  The pedestrian signs with flashing LED lights to delineate a pedestrian refuge area were removed, and four pedestrian swing gates with pedestrian channelization fence were added at the locations of the LED lighted signs.  The proposed pedestrian signs will remain, but without the LED lights and without being interconnected to the crossing active warning equipment.

- With the second amendment to the Application, the Joint Applicants added pedestrian swing gates at the four sidewalk locations entering into the crossing for a total of eight pedestrian swing gates at the crossing location.

- The grade of the tracks into the crossing for the new UPRR freight track is at a proposed 0.52 percent grade, with the grade for the proposed commuter rail tracks at 0.62 percent through the crossing.  The roadway grades along Monaco Parkway at the proposed crossing location are 0.69 percent between Smith Road and the commuter rail tracks, 0.92 percent between the commuter rail tracks and the freight tracks, and 0.75 percent north of the freight tracks.

- The Joint Applicants state that there are currently 4,224 vehicles per day (VPD) using Monaco Parkway at a posted speed limit of 30 miles per hour (MPH).  These volumes are projected to increase to 11,100 VPD in five years, 16,600 VPD in ten years, and 27,700 VPD by the year 2035.  There are approximately 18 daily train movements on the UPRR freight tracks operating at a maximum timetable speed of 20 MPH with no projections for future change at this time.  The commuter rail train service is scheduled to open for revenue service in 2016.  At that time, RTD projects there will be approximately 146 commuter rail train movements through the crossing operating at a maximum timetable speed of 79 MPH.  Commuter rail train movements are not expected to change significantly in the future.

- The Joint Applicants state that a grade separation at this location is not practicable because either raising or lowering the roadway over or under the tracks would have a detrimental effect to vehicular connectivity in the area including business and property access concerns.  The Joint Applicants also state that raising or lowering the tracks over or under the roadway is not practicable because it would cut off industry freight leads and many existing and potential railroad shipping customers, and because of low vehicle traffic volumes.

- Exhibit J to the Application shows that there is proposed phasing of the construction at the Monaco Parkway crossing.

- During Phase 1 of the construction, UPRR would install the second mainline track and reconstruct the existing track, and the existing flashing light signals would be moved to a temporary location for the UPRR tracks.  RTD would also construct the commuter rail track up to the east and west sides of the crossing, but not through the crossing.  Construction would be done on the Smith Road and Monaco Parkway intersection, and the new traffic signals would be constructed with the proposed interim preemption times implemented at the intersection of Monaco Parkway and Smith Road.  During Phase 2 of the construction, RTD would construct the commuter rail tracks across Monaco Parkway.  Temporary “Do Not Stop On Tracks” (R8-8) signs and temporary crossbucks with the “4 Tracks” designation would be posted on the north side and south side of all tracks.  Temporary bollards with a chain barrier across the commuter rail tracks with “Tracks Not Active” signs posted on the chain barrier would be installed.  The commuter rail gate foundations would be installed.  The flashing lights may temporarily be moved to the southeast quadrant of the crossing.  If the new flashing lights and gates are installed on the north side of the crossing, flashing lights and gates would also be installed on the south side of the crossing at either the location of the UPRR tracks or the location of the commuter rail tracks depending on where things are in construction.  RTD would use the commuter rail tracks and crossings during this phase to move rail and equipment along the corridor, and would provide flagging at the commuter rail crossings during these moves.  Final traffic signal preemption times would be implemented with the installation of the commuter rail tracks.  Phase 3 of construction would involve installation and activation of the remaining automatic vehicle gates on both the north and south sides of the track, removal of any temporary gate and signal equipment between the commuter rail and freight rail tracks, and removal of the temporary bollards with chain barrier and temporary signs.

- The 2009 Edition of the Manual on Uniform Control Devices (MUTCD) discusses that all public highway-rail grade crossings that are not equipped with active traffic control systems shall either have crossbucks installed or authorized persons on the ground directing road users to not enter the crossing at times of occupation by a train.  RTD proposes to use flaggers at the crossings during times when any rail equipment would be moving through the crossing on the commuter rail tracks.  However, under RTD’s proposed Phase 2, a situation would be temporarily established whereby northbound drivers on Monaco Parkway could be forced to stop on the commuter rail tracks if the flashing lights and gates for the UPRR freight tracks have been activated.  Given RTD’s proposal to use flagmen at the crossings during Phase 2 when this situation would occur, the flagman could signal to any rail equipment desiring to use the crossing to stop.  This would alleviate any safety concerns for rail equipment under control, but could create a safety situation if there is any runaway equipment that would enter the crossing under this circumstance.  It does, however, create a situation where drivers would be in a non-willful violation of § 42-4-1204(h), C.R.S.

- The Joint Applicants propose to install active warning equipment that will consist of a four-quadrant gate system with vehicle detection loops proposed to be installed between the entrance gates, tracks, and exit gates.  These vehicle detection loops will operate such that the exit gates will remain in the upright position until no vehicles are detected between the entrance and exit gates ensuring that no vehicles on Monaco Parkway will be trapped on the tracks between the vehicle entrance and exit gates.

- The Joint Applicants propose to install a traffic signal pre-signal for southbound vehicles on Monaco Parkway that will be located between the UPRR freight tracks and the RTD commuter rail tracks requiring drivers to stop at the stop bar pavement marking prior to entering the crossing.  This proposed pre-signal serves two purposes.

- First, with three lanes of southbound traffic using Monaco Parkway, a cantilever signal with flashing light signals over the center lane would typically be installed.  A cantilever signal would be installed in this situation to ensure that every lane of traffic has flashing lights they are able to see given the possibility that vehicles in the center lane could have their view of the flashing light signals on the left or right sides of the roadway blocked by larger or taller vehicles in the outer lanes. In this case, the Joint Applicants propose to use the pre-signal in lieu of a cantilever signal to accomplish the same task.  A traffic signal head will be visible from each of the three lanes of traffic and would illuminate red prior to the activation of the highway-rail crossing signals.

- Second, because of the lack of storage distance between the proposed commuter rail tracks and the intersection, vehicles traveling southbound on Monaco Parkway will be required to stop for the Smith Road/Monaco Parkway traffic signal prior to entering the crossing.  Since traffic signal heads controlling vehicle movements are typically located on the opposite side of the intersection, the distance between where vehicles would be required to stop and the traffic signal heads on the opposite side of the intersection is too great for drivers to clearly see what movements they are or are not allowed to make at the intersection.  By installing a 
pre-signal between the commuter rail and freight rail tracks and requiring drivers to stop before entering the crossing, drivers will receive the indication of whether they are allowed to proceed through the crossing and into the intersection, thereby promoting safety at both the crossing and the intersection.  The pre-signal would operate with the traffic signal in such a way that during normal operations, there will be a lag between when the pre-signal turns red and the traffic signal turns red.  This will stop vehicles from entering into the crossing area and will allow any vehicles within the crossing area to be cleared from the tracks before the intersection traffic signal turns red.  To ensure that drivers traveling southbound are not able to see both the signal indications at the pre-signal and at the intersection traffic signal at the same time, special traffic signal heads known as programmable heads will be installed at the intersection traffic signal.  These programmable heads at this intersection will be installed such that the green signal indication at Smith Road can only be seen once drivers are close enough to the intersection.

- The Joint Applicants propose to interconnect with and preempt the traffic signals at Monaco Parkway and Smith Road through advance preemption.  Based on the calculations, the Joint Applicants will provide preemption time at a total of 69 seconds of preemption time with 39 seconds of advance preemption time to the traffic signals.  In the interim phase prior to construction of the commuter rail tracks, if necessary, the Joint Applicants propose to provide preemption time at a total of 65 seconds of preemption time with 42 seconds of advance preemption time to the traffic signal.  This period of time allows the traffic signal sufficient time for pedestrians crossing either of the intersections to safely cross the intersection before the traffic signals enter into the track clearance phase.  During the track clearance phase, the flashing lights will be activated, the vehicle entrance gates will be lowered, the traffic signal will provide green indications to southbound traveling vehicles along Monaco Parkway to clear vehicles from the track area, and the vehicle exit gates will descend once no vehicles are detected between the vehicle entrance and exit gates.  The No Left Turn and No Right Turn blank-out signs will be activated during the track clearance as well.

- The Joint Applicants propose to install pavement markings on the three southbound lanes and two northbound lanes of Monaco Parkway.  No pavement markings are proposed to be installed for the eastbound Smith Road to northbound Monaco Parkway dedicated left-turn lane or the westbound Smith Road to northbound Monaco Parkway dedicated right-turn lane.  The 2009  MUTCD requires that pavement markings shall be placed in each approach lane on all paved approaches to grade crossings where signals or automatic gates are located.  Per the requirements of the 2009 MUTCD, we will require the Joint Applicants to install railroad crossing pavement markings for the dedicated eastbound left-turn lane and dedicated westbound right-turn lane on Smith Road as these are approaches to the proposed Monaco Parkway crossing.

- The Joint Applicants propose installing or leaving in place if already installed, advance warning signs on northbound and southbound Monaco Parkway (W10-1), eastbound and westbound Smith Road (W10-2L and R respectively).  A quiet zone designation will be sought at this crossing from the Federal Railroad Administration.  The Joint Applicants propose to install W10-9P “No Train Horn” signs at all of the advance warning sign locations; however, these signs would not be installed until implementation of the quiet zone.  The Joint Applicants also propose installing a “Stop Here On Red” (R10-6) sign at the stop bar location north of the Monaco Parkway crossing.  Finally, the Joint Applicants propose to install crossbuck signs 
(R15-1) with the “4 Track” designation (R15-2P) on the flashing light and gate assemblies for the vehicle gates.

- The Joint Applicants propose to install eight pedestrian swing gates at the crossing: one gate at each of the four entrances into the crossing and one gate at each of the four locations within the pedestrian refuge area.  The Joint Applicants also propose to install “Pedestrian Stop Here When Flashing” (R8-10a Special) signs with “Push to Open” and “Pull to Open” signs placed on each of the pedestrian gates on the appropriate side of the gate.  While we do not have an issue with the proposed signs per say, we are starting to see different signs proposed on the different RTD corridors that are to be providing the same message to pedestrians.  We requested that RTD work with Commission Staff and affected jurisdictions to review the pedestrian signage and develop standards for such signage by Decision No. C13-0318 in Proceeding No. 13A-0054R issued March 14, 2013.  Should RTD develop signage standards that are different from what are proposed in the Application, we will allow the proposed pedestrian signage to be changed at this crossing to be consistent with RTD’s new standards without further review or approval needed from the Commission.  We will require an updated signing plan to be filed in this proceeding, if necessary, showing any pedestrian signage changes so we have an accurate record of the pedestrian signage installed at the crossing.

- The Joint Applicants estimate the project costs as follows: $1,518,142 for roadway improvements and RTD signal and track work, $461,206 for UPRR signal work, and $273,849 for UPRR crossing surface work.  The RTD FasTracks program is responsible for all costs.

- The Joint Applicants propose to start construction upon approval of the Application and have construction completed within three years.  The Joint Applicants will be required to inform the Commission in writing that all of the roadway, track, signal, and traffic signal work are complete and operational within ten days of completion.  The Commission will expect this letter no later than March 31, 2016.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.  We will also require the Joint Applicants to update the inventory form for this crossing showing the crossing changes and to file a copy of the updated U.S. DOT crossing inventory form in this proceeding by March 31, 2016.

- Because RTD will be performing work on a design-build basis, RTD requests a special application procedure.  With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that it be allowed construction design tolerances from the plans as submitted such that it be allowed to stay within applicable clearance requirements contained in the Commission Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 Code of Colorado Regulations (CCR) 723-7.  If the final design includes a reduction or reductions in clearance from those outlined in the Commission’s Rules, RTD would file a motion to permit the variance.  Additionally, if the final design includes an improvement or improvements that were not originally applied for, or fails to include an improvement or improvements originally applied for, RTD would amend the Application to make the appropriate changes.  RTD would not modify the applicable improvement or construct the additional improvement, or fail to construct any improvements before any required motion or amendment has been granted by the Commission.  While UPRR’s work is done pursuant to a fixed design, UPRR does not object to the special application procedure being requested for the separate RTD elements of the project.

- We will allow the proposed special application procedure as outlined by RTD.  We will also require that RTD file a copy of the final plans for the crossing once construction is complete so that the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by March 31, 2016.

- Pursuant to Commission Rules 4 CCR 723-7-7211(c), 723-7-7211(a), and 
723-7-7301(a), Denver shall be required to maintain the approaches to the crossing surface up to the outside end of the ties and in-between tracks, and advance warning signage and striping for the crossing on its roadway and sidewalks, and traffic signal at its expense, UPRR shall be required to maintain its crossing surfaces, track, ties, appurtenances, vehicle detection loops, and active warning devices within UPRR’s right-of-way with the exception of the “Another Train Coming” blank-out signs at its expense, and RTD shall be required to maintain all “Another Train Coming” blank-out signs, and its crossing surfaces, track, ties, appurtenances, vehicle detection loops, and active warning devices within its right-of-way at its expense.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the construction of the new crossing and active warning equipment.

- Because the Application is unopposed, the Commission will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 CCR 723-1.

- Based on the Findings of Fact, the Application is granted with modifications consistent with the discussion.

## ORDER

### The Commission Orders That:

- The application (Application) filed jointly by the Regional Transportation District (RTD) and the Union Pacific Railroad Company (UPRR) (collectively Joint Applicants) on May 22, 2013, as amended on June 21, 2013 and July 24, 2013, requesting authority to construct a second mainline freight track for the UPRR; construct two new commuter rail tracks for RTD; install new crossing surfaces for all tracks; install sidewalks; reconfiguration of the intersection; reconstruction of the traffic signal, and installation of a traffic signal pre-signal in lieu of cantilever signals at the Monaco Parkway and Smith Road intersection; interconnection with and preemption of the traffic signal at Monaco Parkway with Smith Road; installation and upgrade of active warning equipment including flashing lights, bells, and four quadrant gates with exit gate vehicle detection loops for both northbound and southbound traffic; installation of medians; installation of vehicular signage; installation of detectible warning panels, eight pedestrian swing gates, “Another Train Coming” blank out signs in all four quadrants, pedestrian signs, and pedestrian channelization fencing; National Inventory No. 804633M, in the City and County of Denver, State of Colorado was deemed complete within the meaning of § 40-6-109.5, C.R.S., by minute entry at the Commission Weekly Meeting on August 7, 2013.

- The Intervention of the City and County of Denver (Denver) is granted.

- The Application is granted with modifications.

- The special application procedure proposed by RTD is approved.

- The Joint Applicants are authorized and ordered to proceed with construction of a second mainline freight track for the UPRR; construction of two new commuter rail tracks for RTD; installation of new crossing surfaces for all tracks; installation of sidewalks; reconfiguration of the intersection; reconstruction of the traffic signal and installation of a traffic signal pre-signal in lieu of cantilever signals at the Monaco Parkway and Smith Road intersection; interconnection with and preemption of the traffic signal at Monaco Parkway with Smith Road; installation and upgrade of active warning equipment including flashing lights, bells, and four quadrant gates with exit gate vehicle detection loops for both northbound and southbound traffic; installation of medians; installation of vehicular signage; installation of detached sidewalks, detectible warning panels, “Another Train Coming” blank out signs in all four quadrants, pedestrian signs, and pedestrian channelization fencing at the Monaco Parkway crossing in Denver, Colorado.

- Denver shall maintain its roadway approaches up to the end of tie and in-between ties, pavement markings, and advance warning signs, and traffic signals at its expense pursuant to Rule 4 Code of Colorado Regulations (CCR) 723-7-7211(c), Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings.

- RTD is required to maintain the crossing surfaces, track, ties, appurtenances, active warning devices within its ultimate right-of-way, and all “Another Train Coming” 
blank-out signs at its expense; and UPRR will be required to maintain the crossing surfaces, track, ties, appurtenances, and active warning devices within its ultimate right-of-way except for the “Another Train Coming” blank-out signs at its expense pursuant to Rules 4 CCR 
723-7-7211(a) and 723-7-7301(a).

- The Joint Applicants shall provide 65 seconds of total preemption with 42 seconds of advance preemption time for an interim condition, if necessary, and 69 seconds of total preemption time including 39 seconds of advanced preemption time to the traffic signal controller for the final crossing configuration with the intersection of Monaco Parkway and Smith Road.

- In addition to the pavement marking shown in Exhibit E-2 to the Application, the Joint Applicants shall install railroad crossing pavement markings for the dedicated eastbound left-turn lane and the dedicated westbound right-turn lane on Smith Road.

- The Joint Applicants are required to inform the Commission in writing that the crossing changes are complete and operational within ten days after completion.  We shall expect this letter by March 31, 2016.  However, we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The Joint Applicants are required to update the U.S. DOT inventory form showing the crossing changes and to file a copy of the updated form in this proceeding by the end of construction on March 31, 2016.

- RTD shall file a complete set of plans for the constructed crossing by March 31, 2016.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
August 21, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ PAMELA J. PATTON ________________________________ - Commissioners COMMISSIONER JAMES K. TARPEY ABSENT. |
| --- | --- |