# Decision No. C13-1283

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0887R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO INSTALL AN AT-GRADE CROSSING AT 
W. 60TH AVENUE IN ADAMS COUNTY, STATE OF COLORADO.

commission decision
granting application

Mailed Date:  October 15, 2013

Adopted Date: October 9, 2013

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the Regional Transportation District (RTD) on August 7, 2013, requesting authority to construct a new commuter rail crossing of W. 60th Avenue including construction of two commuter rail tracks with crossing surfaces, flashing lights, gates, bells, center medians, and vehicle signage at the crossing, no current National Inventory Number, in the County of Adams (Adams County), State of Colorado.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed August 15, 2013.

- No interventions were filed in this matter.

- The Commission reviewed the record in this matter and deemed that the Application was complete within the meaning of § 40-6-109.5, C.R.S., by operation of Commission Rule 4 Code of Colorado Regulations (CCR) 723-1-1303(c)(III) of the Rules of Practice and Procedure, on October 1, 2013.

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No interventions were received opposing the Application.

- RTD seeks authority to construct a new commuter rail crossing of W. 60th Avenue including construction of two commuter rail tracks with crossing surfaces, flashing lights, gates, bells, center medians, and vehicle signage at the crossing in Adams County.

- The grade of the commuter rail tracks is proposed at 0.08 percent.  The roadway grade along W. 60th Avenue is proposed at 1.57 percent moving into the crossing, 0.03 percent across the tracks and transitioning to 0.83 percent west of the crossing.

- RTD states that there are currently 463 vehicles per day (VPD) using 
W. 60th Avenue at a posted speed limit of 30 miles per hour (MPH).  These volumes are projected to increase to 560 VPD in five years, 610 VPD in ten years, and 700 VPD by the year 2030.    The commuter rail train service is scheduled to open for revenue service in 2016.  At that time, RTD projects there will be approximately 134 commuter rail train movements through the crossing operating at a timetable speed of 30 MPH for both directions.  Commuter rail train movements are not expected to change significantly in the future.

- RTD states that a grade separation at this location is not practicable because either raising or lowering the roadway over or under the tracks would have a detrimental effect to vehicular connectivity in the area including business and property access concerns.  RTD also states that raising or lowering the tracks over or under the roadway is not practicable because of the nearby stations and because of low vehicle traffic volumes.

- RTD proposes to install active warning devices that will consist of flashing lights, gates, and bells.  A median is also proposed to be installed on the west side of the crossing.

- RTD proposes installing railroad crossing pavement markings and advance warning signs for both approaches to the crossing.  A quiet zone designation will be sought at this crossing from the Federal Railroad Administration.  RTD proposes to install W10-9P 
“No Train Horn” signs at all of the advance warning sign locations; however, these signs would not be installed until implementation of the quiet zone.  RTD also proposes installing “Stop Here When Flashing” (R8-10) signs at the stop bar locations on both sides of the crossing.  Finally, RTD proposes to install crossbuck signs (R15-1) with the “2 Tracks” designation (R15-2P) on the flashing light and gate assemblies for the vehicle gates. No sidewalk facilities are available for pedestrians at this crossing.

- RTD estimates the project costs at $1,013,822 for all crossing work.  The RTD FasTracks program is responsible for all construction costs.

- RTD proposes to start construction upon approval of the Application and have construction completed within three years.  RTD will be required to inform the Commission in writing that all of the roadway, track, signal, and civil work are complete and operational within ten days of completion.  The Commission will expect this letter no later than March 31, 2016.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.  We will also require RTD to assign a crossing number for the new crossing and file a copy of the new inventory form for this crossing in this proceeding by March 31, 2016.

- W. 60th Avenue will be constructed in two phases.  The first phase will involve construction on one half of the roadway with traffic using W. 60th Avenue using a single lane during construction with flaggers on each side of the crossing.  When the first half of the roadway is complete, the same process will occur on the second half of the roadway.

- Because RTD will be performing work on a design-build basis, they request a special application procedure.  With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that they be allowed construction design tolerances from the plans as submitted such that they be allowed to stay within applicable clearance requirements contained in the Commission Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 CCR 723-7.  If the final design includes a reduction or reductions in clearance from those outlined in the Commission’s Rules, RTD would file a motion to permit the variance.  Additionally, if the final design includes an improvement or improvements that were not originally applied for, or fails to include an improvement or improvements originally applied for, RTD would amend the Application to make the appropriate changes.  RTD would not modify the applicable improvement or construct the additional improvement, or fail to construct any improvements before any required motion or amendment has been granted by the Commission.

- We will allow the proposed special application procedure as outlined by RTD.  We will require that RTD file a copy of the final plans for the crossing once construction is complete so that the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by March 31, 2016.

- Unless otherwise stated in the uncontested Application, Rules 7211(a), 7211(c), and 7301(a) will govern the parties’ obligations with respect to all crossing surface costs and all costs of crossing warning devices.  As stated in the uncontested Application, RTD will maintain, at its expense, all RTD railroad track, appurtenances, and warning devices.  Adams County will continue to maintain, at its expense, the roadway after construction is completed, including the approaches to the crossing, in line with applicable Commission rules.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the construction of the new crossing and active warning equipment.

- Because the Application is unopposed, the Commission will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 CCR 723-1.

- Based on the Findings of Fact, the Application is granted.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the Regional Transportation District (RTD) on August 7, 2013, requesting authority to construct a new commuter rail crossing of 
W. 60th Avenue including construction of two commuter rail tracks with crossing surfaces, flashing lights, gates, bells, center medians, and vehicle signage at the crossing, no current National Inventory Number, in the County of Adams (Adams County), State of Colorado was deemed complete within the meaning of § 40-6-109.5, C.R.S., by operation of Rule 4 Code of Colorado Regulations 723-1-1303(c)(III) on October 1, 2013.

- The Application is granted.

- The special application procedure proposed by the RTD is approved.

- RTD is authorized and ordered to proceed with construction of a new commuter rail crossing of W. 60th Avenue including construction of two commuter rail tracks with crossing surfaces, flashing lights, gates, bells, center medians, and vehicle signage at the crossing.

- Adams County will maintain the approaches to the crossing at its expense.

- RTD will maintain its track, appurtenances, and active warning devices at its expense.

- RTD is required to inform the Commission in writing that the crossing changes are complete and operational within ten days after completion.  We shall expect this letter by March 31, 2016.  However, we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD is required to assign a crossing number for the new crossing and file a copy of the new inventory form for this crossing in this proceeding by the end of construction on March 31, 2016.

- RTD shall file a complete set of plans for the constructed crossing by March 31, 2016.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 9, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |