# Decision No. C18-0181-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 15A-0589E

IN THE MATTER OF THE APPLICATION OF THE CITY OF BOULDER, COLORADO FOR APPROVAL OF THE PROPOSED TRANSFER OF ASSETS FROM PUBLIC SERVICE COMPANY OF COLORADO TO THE CITY AND ASSOCIATED AUTHORIZATIONS AND RELIEF.

Interim decision granting 
request for additional time 
to satisfy commission conditions

Mailed Date:  	March 14, 2018

Adopted Date:  	March 14, 2018

## BY THE COMMISSION

### Statement

- By this Decision, we grant the Joint Request of the City of Boulder and Public Service Company of Colorado for Additional Time to Satisfy Commission Conditions filed on March 13, 2018, with the Report Regarding Agreements with Public Service Company of Colorado.  We approve the extension from March 13, 2018 to June 11, 2018 to file an agreement(s) regarding permanent easements for Public Service Company of Colorado (Public Service) to serve its customers in Boulder after separation of the Public Service and the City of Boulder’s (Boulder) electric distribution systems, agreement(s) regarding payment to Public Service for costs incurred to effectuate the separation of the electric distribution systems, and a corrected list of assets outside the substations, as required in Decision No. C17-0750 which was issued on September 14, 2017.

- The agreements and list of assets ordered in Decision No. C17-0750 were to be filed by December 13, 2017.  On December 22, 2017, through Decision No. C17-1065-I, we extended the filing date to March 13, 2018.

- Boulder and Public Service (Parties) state that significant progress has been made toward finalizing the agreements ordered in this proceeding, including an agreement on financing.  The Parties state that an interim agreement on costs has been signed and that they have successfully negotiated an agreement on permanent easements.  The Parties also state that the list of assets for transfer to be approved by the Commission has been completed, except for identification of real property interests.

- Decision No. C17-0750 requires that the agreements and corrected list be filed together, so the Parties state that they are not filing finalized agreements at this time, but will file all agreements and the asset list as a single filing.

- The Parties state that they are committed to regular meetings in order to finalize the agreements within the requested 90-day extension period.

- We find that Boulder and Public Service are working to complete the filings ordered in Decision No. C17-0750.  We acknowledge that the agreements and asset list are complex and that additional time is appropriate to allow the Parties to finalize the agreements and the list of assets.

- We also find that no intervening parties will be harmed by granting this request.

## ORDER

### It Is Ordered That:

- The Joint Request for Additional Time to Satisfy Commission Conditions filed with the Report to the Commission Regarding Agreements with Public Service Company of Colorado on March 13, 2018 is granted.

- By June 11, 2018, the City of Boulder shall file an agreement regarding permanent easements for Public Service Company of Colorado (Public Service) to serve 
its customers in Boulder after separation of Public Service and the City of Boulder’s electric distribution systems, agreement(s) regarding payment for separation of the electric distribution systems, and a corrected list of assets outside the substations, as required in Decision 
No. C17-0750.

- Response time is waived.

- This Decision is effective upon its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
March 14, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

Decision No. C17-0750, paragraph 162.