# Decision No. C18-0290

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0572R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND UNION PACIFIC RAILROAD COMPANY FOR AUTHORITY TO ALTER AN AT-GRADE CROSSING AT MONACO PARKWAY (U.S. DOT #804633M) IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	April 30, 2018

Adopted Date:  	April 25, 2018

## BY THE COMMISSION

### Statement

- On March 7, 2018, the Regional Transportation District (RTD) filed an Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time (Motion).  In its Motion, RTD requests authority to permit an amendment of the Monaco Parkway Road Application to include changes to the signing and striping design plans and changes to the Commuter Rail Transit signal plan.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to change Exhibit D (REV2) sheet 3 of 3 to show the addition of driveways on each side of Monaco Parkway between the commuter rail tracks and the Union Pacific Railroad Company tracks.  These driveways have already been constructed.  RTD also requests to make changes to Exhibit F-2 (REV2) sheet 2 of 3 showing a revised track layout plan with the southbound Monaco Parkway geometry corrected from two lanes to three, and a revised loop layout plan.

- The request for these changes at the Monaco Parkway crossing will be granted.

- RTD notes in the Motion, that Exhibit C-2 (REV1) sheet 1 of 2, Exhibit E-2 (REV4) sheet 1 of 2 show additional changes not included in the Motion.  We note that Exhibit D (REV2) sheet 1 of 3 also shows additional changes not included in the Motion.  These changes include substituting patterned concrete for ballast at the railroad signal foundation locations, the addition of a Wimax location, and changes in striping.  RTD believes these changes were made pursuant to the design-build authority granted in the Decision and states if the Commission believes that any change shown but not identified as an amendment was not within RTD’s design-build authority, that the Commission permit an amendment of the Application to include these changes as well.

- These proposed changes do not fall in the limited scope of the design-build authority requested by RTD and approved by the Commission.

- The Commission has reviewed the proposed changes to Exhibit C-2 (REV1) sheet 1 of 2, Exhibit D (REV2) page 1 of 3, Exhibit E-2 (REV4) sheet 1 of 2, and Exhibit F-2 (REV2) sheet 2 of 3.  These changes will be granted.

- Based on the above discussion, RTD’s Motion will be granted with additional requirements.

## ORDER

### The Commission Orders That:

- The Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time filed by the Regional Transportation District (RTD) on March 7, 2018 is granted consistent with the discussion above and an additional requirement is added.

- The changes to RTD Exhibits C-2 (REV1) sheet 1 of 2, Exhibit D (REV2) sheet 1 of 3, Exhibit E-2 (REV4) sheet 1 of 2, and Exhibit F-2 (REV2) sheet 2 of 3 are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 25, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1047 issued in this proceeding on August 26, 2013.