# Decision No. C18-0452

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0855R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT TABOR STREET IN THE CITY OF WHEAT RIDGE, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 14, 2018

Adopted Date:  	June 7, 2018

## BY THE COMMISSION

### Statement

- On May 14, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application (Motion).  In its Motion, RTD requests authority to permit an amendment of the Tabor Street Application to install a railroad symbol in the westbound left turn lane rather than the southbound left turn lane; change the loop detector layout; reflect non-installation of Wall G0562N; change a fence from 42” post and cable to 72” chain link; change a curb to standard 6” curbhead; and show non-installation of transverse bars in the bike lane.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to delete Exhibit E-2– Signing and Striping Design, sheets 2 and 4 of 4 and replace them with Exhibit E-2 (REV1) – Signing and Striping Design, sheet 2 and 4 of 4.  Exhibit E-2 sheet 2 of 4 omitted the Rail Road symbol in the westbound left turning lane, and the revised sheet has the symbol installed to conform to the Manual on Uniform Traffic Control Devices (MUTCD).  Exhibit E-2 sheet 4 of 4 called for a railroad symbol to be installed in the southbound left turn lane, but the symbol is not required there because the traveling public will not cross any railroad tracks.  The revised sheet removes the symbol in the southbound lane.

- The request to replace sheets from Exhibit E-2 with sheets from Exhibit E-2 (REV1) will be granted.

- RTD requests authority to delete Exhibit F – System Design sheets 1 and 2 of 3, and replace them with Exhibit F (REV1) – System Design sheets 1 and 2 of 3.  The revised sheets show the final loop detector layout locations.

- The request to replace sheets from Exhibit F with sheets from Exhibit F (REV1) will be granted.

- Exhibit C (REV1) sheet 2 of 3 shows that Wall G0562N was removed and that a fence was changed from 42” post and cable to 72” chain link.

- Exhibit D (REV1) sheet 1 of 2 shows that a curb was changed to standard 6” curb head and BNSF Railway Company access is changed to the north side of the traffic gate.

- Exhibit E-2 (REV1) sheet 3 of 4 removes transverse bars from the bike lane in accordance with MUTCD.

- RTD notes in the Motion that these changes were made pursuant to the 
design-build authority granted in Decision No. C13-1249 and states if the Commission believes that any change was not within RTD’s design-build authority that the Commission permit amendment of the Application.

- The Commission has reviewed the proposed changes to Exhibit C (REV1), Exhibit D (REV1), Exhibit E (REV1), Exhibit E-2 (REV1), and Exhibit F (REV1) and will grant the changes.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application filed by the Regional Transportation District on May 14, 2018 is granted consistent with the discussion above.

- The changes in Exhibit C (REV1), Exhibit D (REV1), Exhibit E (REV1), Exhibit E-2 (REV1), and Exhibit F (REV1) are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1249 issued in this proceeding on October 8, 2013.