# Decision No. C18-0457

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0875R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT Olde wadsworth boulevard IN THE CITY OF ARVADA, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 15, 2018

Adopted Date:  	June 7, 2018

## BY THE COMMISSION

### Statement

- On May 11, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application (Motion).  In its Motion, RTD requests authority to permit an amendment of the Olde Wadsworth Boulevard Application to relocate a “One Way” sign, reflect non-construction of Wall G0432N, move four “2nd Train Coming” signs, replace patterned concrete with rock, extend ballast limits, and permit non-construction of a retaining wall.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to modify Exhibit E-2 (REV1) – Signing and Striping Design sheet 1 of 1 and replace it with Exhibit E-2 (REV2) – Signing and Striping Design sheet 1 of 1.  The revised sheet documents that a “One Way” sign was relocated from the old exit to the new exit of the parking garage.

- The request to delete Exhibit E-2 (REV1) – Signing and Striping Design sheet 1 of 1 and replace it with Exhibit E-2 (REV2) – Signing and Striping Design sheet 1 of 1 will be granted.

- RTD requests authority to delete Exhibit C – Track Design, sheets 1, 2, 4, and 5 of 5 and replace them with Exhibit C (REV1) – Track Design, sheets 1, 2, and 4 of 5.  The revised and deleted sheets indicate that Wall G0432N was not built.

- The request to delete and replace sheets from Exhibit C with sheets from Exhibit C (REV1) will be granted.

- Exhibit B (REV1) shows additional changes: four “2nd Train Coming” signs were moved from traffic gates to pedestrian gates for better visibility; patterned concrete was replaced with rock in two locations; and in one area ballast limits were extended because of field geometry.

- Exhibit C (REV1) sheets 1, 2, and 4 of 5 show an additional change: that a retaining wall was not constructed on the West side of Olde Wadsworth Crossing.

- RTD notes in the Motion that the additional changes in Exhibit B (REV1) and Exhibit C (REV1) sheets 1, 2, and 4 of 5 were made pursuant to the design-build authority granted in Decision No. C13-1281 and states if the Commission believes that any change 
was not within RTD’s design-build authority that the Commission permit amendment of the Application.

- The Commission has reviewed the proposed changes to Exhibit E-2 (REV2), Exhibit C (REV1), and Exhibit B (REV1) and will grant the changes.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application filed by the Regional Transportation District on May 11, 2018 is granted consistent with the discussion above.

- The changes in Exhibit E-2 (REV2), Exhibit C (REV1), and Exhibit B (REV1) are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. C13-1281 issued in this proceeding on October 15, 2013.