Decision No. C23-0444

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 23I-0047R

IN THE MATTER OF THE REGIONAL TRANSPORTATION DISTRICT'S CORRECTIVE ACTION PLAN REGARDING THE 19TH STREET AND STOUT STREET CONDEMNED RAIL, RULE 4 CCR 723-7-7347.

commission decision granting motion
for extension of time

Mailed Date:    	July 7, 2023

Adopted Date: 	July 5, 2023

## by the commission

### Statement, Findings of Fact and Conclusion

- This matter comes before the Commission for consideration of an Unopposed Motion for Extension of Time To Complete Interim Corrective Action Plan Measures (Motion) filed by the Regional Transportation District (RTD) on June 22, 2023 requesting an extension of time to October 30, 2023 to complete two of the interim measures approved by the Commission in Decision No. C23-0213 mailed April 4, 2023 and to file the Notice of Completion of Work to the Commission.

- As grounds for this Motion, RTD states that it is making progress on two of the approved interim measures including: 1) Using Operational Risk Management (ORM) assessments as part of the asset information (data) used to make prioritizations for asset renewals; and 2) Evaluation of the downtown rail replacement project, including revised conditional assessments of the remaining sections to update the prioritization of replacements scheduled.  Interim item two will need data from interim item one to be able to complete.  The additional data that RTD is collecting and evaluating will help them target the assets to replace and the order in which to prioritize the replacements.

- RTD is requesting an additional 120 days to gather and analyze data, and prioritize the rail replacement for the downtown loop.

- There were no responses filed to this Motion.

- Asset information does take time to gather and categorize correctly for analysis.  Correct data and categorization is important and necessary for RTD to use its ORM process.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Unopposed Motion for Extension of Time To Complete Interim Corrective Action Plan Measures (Motion) filed by the Regional Transportation District (RTD) on 
June 22, 2023 requesting an extension of time to October 30, 2023 to complete two of the interim measures approved by the Commission in Decision No. C23-0213 mailed April 4, 2023 and to file the Notice of Completion of Work to the Commission this matter is granted.

- RTD shall file the Notice of Completion of Work for the first two interim measures by October 30, 2023.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
July 5, 2023.

| (S E A L) ATTEST: A TRUE COPY Rebecca E. White, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO ERIC BLANK ________________________________ MEGAN M. GILMAN ________________________________ TOM PLANT ________________________________ Commissioners |
| --- | --- |