# Decision No. C18-0715-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 18A-0164R

IN THE MATTER OF THE APPLICATION OF THE COLORADO DEPARTMENT OF TRANSPORTATION, ON BEHALF OF THE TOWN OF EATON, FOR AUTHORITY TO TEMPORARILY CLOSE UNTIL SUCH TIME EQUIPMENT IS AVAILABLE TO INSTALL FLASHING LIGHT SIGNALS, GATES, BELLS CONSTANT WARNING TIME CIRCUITRY AND NEW SIGNAL CABIN AT TRACKS OWNED BY UNION PACIFIC RAILROAD COMPANY CROSSING 5TH STREET IN THE TOWN OF EATON, US DOT NO. 804-855W, IN WELD COUNTY, STATE OF COLORADO.

Interim commission decision granting motion for extension of time

Mailed Date:  	August 23, 2018

Adopted Date: 	August 22, 2018

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time (Motion) filed by the Colorado Department of Transportation (CDOT) on July 30, 2018, requesting additional time to September 21, 2018 to file the final design plans and estimate for Commission review and approval.

- As grounds, CDOT states that revisions to the plans that had been prepared are required by the Union Pacific Railroad Company to be revised and that the plan revisions and estimate for the project will now not be ready until September 21, 2018.  CDOT states that no party will be prejudiced and the additional time will allow for a higher form of compliance because the plans will be in a better form.

- The Commission approved a temporary safety measure for a temporary closure of the crossing on April 27, 2018 in Decision No. C18-0292-I, so there will be no additional safety issue allowing the additional time to complete the estimate and plans for the proposed crossing changes.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### It Is Ordered That:

- The Motion for Extension of Time filed by the Colorado Department of Transportation (CDOT) on July 30, 2018, requesting additional time to September 21, 2018 to file the final design plans and estimate for Commission review and approval is granted.

- CDOT will be expected to file the final design plans and estimate for Commission review and approval by September 21, 2018.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
August 22, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |