# Decision No. C20-0035-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 19A-0570R

IN THE MATTER OF THE APPLICATION OF THE CITY OF FORT COLLINS FOR AUTHORITY TO CONSTRUCT LEMAY AVENUE REALIGNMENT BRIDGE OVER VINE STREET AND BNSF RAILWAY RIGHT OF WAY APPROXIMATELY 1/4 OF A MILE EAST OF THE INTERSECTION IN THE CITY OF FORT COLLINS, LARIMER COUNTY, STATE OF COLORADO.

INTERIM COMMISSION DECISION GRANTING MOTION FOR EXTENSION OF TIME TO 
FILE FINAL DESIGN PLANS

Mailed Date:  	January 16, 2020

Adopted Date: 	January 15, 2020

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time to File Final Design Plans (Motion) filed by the City of Fort Collins (Fort Collins or City) on December 23, 2019, seeking an extension of time to November 30, 2020 to file a copy of the final plans for Commission review and approval.

- There were no responses filed to the Motion.

- As grounds, Fort Collins States that its initial Application contained an error where Fort Collins stated it would file its final plans by November 2019 rather than November 2020, which is consistent with the City’s timeline in this matter.  The new crossing would be open for use by December 2021.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### It Is Ordered That:

- The Motion for Extension of Time to File Final Design Plans filed by the City of Fort Collins (Fort Collins) on December 23, 2019, seeking an extension of time to November 30, 2020 to file a copy of the final plans for Commission review and approval is granted.

- Fort Collins is granted until November 30, 2020 to file the final plans for Commission review and approval in this matter.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
January 15, 2020.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ JOHN GAVAN ________________________________ Commissioners |
| --- | --- |