# Decision No. C19-0051

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 17A-0268R

IN THE MATTER OF THE APPLICATION OF THE CITY OF FORT COLLINS, COLORADO FOR THE AUTHORITY TO INSTALL AN AT-GRADE CROSSING AT THE GREAT WESTERN RAILWAY OF COLORADO TRACKS, CONNECTING NANCY GRAY AVENUE AND SHARP POINT DRIVE IN THE CITY OF FORT COLLINS, LARIMER COUNTY, COLORADO.

commission decision granting
 second motion to amend application
 and second amended application

Mailed Date:  	January 16, 2019

Adopted Date: 	January 9, 2019

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an Unopposed Second Motion for Amendment of Application (Motion) filed by the City of Fort Collins (Fort Collins) on December 31, 2018, requesting authority to make changes to update the cost estimates for this project from those originally included in the original Application.

- As grounds for the Motion, Fort Collins states that it is updating the cost estimates that were originally filed with the Application filed in April 2017.  Updated costs have been provided by the Great Western Railway of Colorado (GWR) to outline the change in costs since April 2017.  The changes requested will not impact GWR’s obligations in this proceeding.

- Based on the revised estimates, the cost for the crossing surface is estimated at $169,496 (an increase from the $147,258 in the original Application), and the cost for the crossing signal equipment is now estimated at $223,276.25 (a decrease from the $257,600 in the original Application).

- Fort Collins has conferred with GWR and reports that GWR is unopposed to the relief requested.

- Now being fully advised in the matter, we grant the Motion and approve the Second Amended Application and will waive response time to the Motion on our own motion.

## ORDER

### The Commission Orders That:

- The Unopposed Second Motion for Amendment of Application (Motion) filed by the City of Fort Collins on December 31, 2018, requesting authority to make changes to update the cost estimates for this project from those originally included in the original Application is granted.

- Response time to the Motion is waived on the Commission’s own motion.

- The Second Amended Application in this matter is approved.

- The Commission retains jurisdiction to enter additional decisions in this matter.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
January 9, 2019.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |