# Decision No. C19-0864-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 19A-0413R

IN THE MATTER OF THE APPLICATION OF THE COLORADO DEPARTMENT OF TRANSPORTATION AND DOUGLAS COUNTY FOR AUTHORITY TO INSTALL A NEW TRAFFIC SIGNAL AT THE INTERSECTION OF THE INTERSTATE 25 WEST FRONTAGE ROAD AND TOMAH ROAD, WITH INTERCONNECTION TO THE EXISTING ACTIVE WARNING DEVICES AT THE ADJACENT TOMAH ROAD CROSSING OF TRACKS OWNED BY BNSF RAILWAY COMPANY, USDOT NO. 003593E, IN DOUGLAS COUNTY, STATE OF COLORADO.

INTERIM COMMISSION DECISION 
GRANTING MOTION FOR EXTENSION OF TIME

Mailed Date:  	October 25, 2019

Adopted Date: 	October 23, 2019

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time to File Cost Estimate and Schematic Diagram (Motion) filed by BNSF Railway Company (BNSF) on October 11, 2019, requesting an extension of time up to October 31, 2019 for BNSF to provide the cost estimate and schematic diagram to Joint Applicants Colorado Department of Transportation and Douglas County, and to allow the Joint Applicants until November 7, 2019 to file the cost estimate and schematic diagram with the Commission for final approval of the Application.

- BNSF states that it attempted to contact counsel for the Joint Applicants, but is unable to say whether the Joint Applicants oppose this Motion at this time.

- As grounds, BNSF states that it timely provided its request for the cost estimate and schematic diagram to the BNSF Signal Department, but with 28 states and numerous public projects to provide estimates for, the BNSF Signal Department requires additional time to complete the cost estimate and schematic designs.  BNSF therefore requests a brief extension to October 31, 2019 to provide the estimate and schematic diagram to the Joint Applicants and to allow the Joint Applicants until November 7, 2019 to file the estimate and diagram to the Commission for final approval of the Application.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time to File Cost Estimate and Schematic Diagram filed by BNSF Railway Company (BNSF) on October 11, 2019, requesting an extension of time up to October 31, 2019 for BNSF to provide the cost estimate and schematic diagram to Joint Applicants Colorado Department of Transportation and Douglas County and to allow the Joint Applicants until November 7, 2019 to file the cost estimate and schematic diagram with the Commission for final approval of the Application is granted.

- BNSF shall provide its cost estimate and schematic diagram to Joint Applicants Colorado Department of Transportation and Douglas County by October 31, 2019 for provision to the Commission by November 7, 2019.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 23, 2019.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ JOHN GAVAN ________________________________ Commissioners COMMISSIONER FRANCES A. KONCILJA ABSENT. |
| --- | --- |