# Decision No. C98-1169

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 98M-504T

IN THE MATTER OF THE REQUEST FOR VARIANCE FROM THE REQUIREMENTS OF 4 cODE OF cOLORADO rEGULATIONS 723-2-27.2, REQUIREMENT to file intralata equal access plan by october 8, 1998.

ORDER APPROVING VARIANCE FROM RULES

Mailed Date:  December 1, 1998

Adopted Date:  November 25, 1998

## I.	BY THE COMMISSION

### Statement and Findings of Fact

- On November 6, 1998, Pine Drive Telephone Company (“PDTC”), filed a Petition for Variance from Rule 4 CCR 723-2-27.2 pursuant to the provisions of Rule 59, 4 Code of Colorado Regulations (“CCR”) 723-1 (“Rule 59”).  PDTC in effect requests an extension of time to November 16, 1998 to file the intraLATA equal access implementation report.

- Rule 27.1.1, 4 CCR 723-2, requires all local exchange companies to implement intraLATA equal access no later than February 8, 1999.

- Rule 27.2, 4 CCR 723-2, requires all local exchange companies, including PDTC, to file a report with the Commission setting forth their proposed schedule of implementation of intraLATA equal access for each wire center at least four months prior to implementation of equal access, or October 8, 1998.

- The Commission finds good cause has been shown that PDTC requires more time to properly prepare this report and grants a temporary waiver of 4 CCR 723-2-27.2 until November 16, 1998, as requested.

- PDTC is still required to implement intraLATA equal access on February 8, 1999.

## II.	ORDER

### A.	The Commission Orders That:

- Pine Drive Telephone Company is hereby granted a variance from the requirements of 4 Code of Colorado Regulations 723-2-27.2 consistent with the above discussion.

- This Order is effective on its Mailed Date.

### B.	ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 25, 1998.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________



R. BRENT ALDERFER
________________________________
Commissioners

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\98V487T